MediBec

Scenario-Based Cybersecurity Risk Assessment and Budget - 30 Scenarios

Thirty material risk scenarios, quantified risk indicators, treatment portfolio, appetite-aligned cybersecurity budget and 24-month roadmap

Prepared for: Cybersecurity and Privacy Steering Committee, Executive Leadership, Board / ownership group

Prepared by: CyberRiskGuardian analysis (AI-assisted, analyst validation required)

Date: 25 September 2026   Assessment period: next 12 months (October 2026 - September 2027)

Methodology: CyberRiskGuardian (Excel Guide v1.0c formulas), CVSS v4.0, multiplication factor 1,000, risk appetite 0.30

Companion file: MediBecCyberRiskGuardianWorkbook30Budget.xlsx (live calculations incl. budget)

Relationship to earlier work: extends the 10-scenario assessment of the same date; S1-S10 are carried over unchanged. This edition adds the cybersecurity budget (Section 11).

Source and status. Based solely on the MediBec Business Case v2.0b, a fictional teaching case. All probabilities, damages, CVSS vectors, costs and effectiveness values are analytical estimates (Analytical estimate — validation required). Scores are relative decision-support indicators, not predictions of incidents or dollar losses. Risk acceptance decisions remain with MediBec management.

Contents

# 1. Executive summary

MediBec operates 10 clinics that depend on a central Montreal data centre, an integrated EHR, cloud-based remote access and interconnected medical equipment, protected by a two-person cybersecurity team. Attack attempts have increased and no breach is confirmed, but the case evidence shows the weak points a real intrusion would use: push-based MFA, alerts closed without correlation, untested recovery, and little visibility over cloud, service accounts, devices, vendors and data held in clinics.

This assessment widens the earlier ten-scenario view to 30 scenarios selected from 45 candidates. The ten original scenarios are unchanged; twenty new ones add application and cloud control-plane attacks, social engineering of the help desk, insider sabotage, hub resilience, data lifecycle, generative-AI use, clinical interface integrity and patient-targeted fraud. Against an estimated risk appetite of 0.30, 29 of 30 scenarios are above tolerance today. After the recommended portfolio:

- Above tolerance (12): S2 (1.20), S5 (1.22), S7 (1.45), S9 (1.54), S10 (1.19), S16 (1.27), S18 (1.17), S19 (1.91), S20 (1.16), S23 (1.12), S27 (1.26), S28 (1.73). These need Board / ownership-group acceptance, further treatment or transfer.

- Approximately at tolerance (11): S1 (0.93), S4 (0.91), S6 (1.01), S8 (1.10), S11 (1.06), S12 (0.92), S17 (0.94), S24 (1.07), S26 (1.07), S29 (1.03), S30 (0.95).

- Below tolerance (7): S3 (0.80), S13 (0.62), S14 (0.82), S15 (0.53), S21 (0.73), S22 (0.78), S25 (0.82).

The portfolio of 23 initiatives (13 carried over, extended in scope, and 10 new) reduces aggregate estimated risk by about 51% (84,305 to 41,023 risk units). Indicative cost: $3,390,000 initial plus $1,921,000 per year, i.e. $5,311,000 in Year 1. The ten new initiatives add $980,000 initial and $465,000 recurring; most new scenarios are treated largely by controls already in the portfolio.

### Most material scenarios (by estimated risk)

| ID | Scenario | Estimated | Residual | Residual / Tolerated | Status |
| --- | --- | --- | --- | --- | --- |
| S8 | Detection and response gaps allow an intrusion to persist and escalate | 9,384 | 4,129 | 1.10 | Approximately at tolerance |
| S2 | Ransomware disrupting EHR access and clinic operations across the network | 7,810 | 3,417 | 1.20 | Above tolerance |
| S1 | Credential compromise of clinical administrator accounts through phishing and MFA fatigue | 6,467 | 2,587 | 0.93 | Approximately at tolerance |
| S6 | Exploitation of unpatched internet-facing or end-of-life systems | 6,375 | 2,582 | 1.01 | Approximately at tolerance |
| S3 | Backup environment compromised, preventing recovery after a destructive attack | 4,879 | 1,561 | 0.80 | Below tolerance |
| S9 | Compromise of a critical vendor with remote access to MediBec systems | 4,057 | 2,495 | 1.54 | Above tolerance |
| S27 | Help-desk impersonation leads to MFA reset and account takeover | 3,940 | 2,049 | 1.26 | Above tolerance |
| S7 | Connected medical device used as a foothold to disrupt clinical equipment and reach the EHR network | 3,775 | 2,190 | 1.45 | Above tolerance |
| S23 | Brute force or credential stuffing against exposed administrative interfaces | 3,709 | 1,660 | 1.12 | Above tolerance |
| S20 | Takeover of cloud tenant administration through token theft or malicious app consent | 3,186 | 1,529 | 1.16 | Above tolerance |

### What the wider view adds

- Identity is attacked from several sides - phishing (S1), help-desk resets (S27), token theft in the cloud (S20) and exposed admin interfaces (S23). MFA alone does not close them; verification processes, token binding and PAM are needed.

- Some risks cannot be brought within tolerance by MediBec alone - software supply chain (S19), privileged-insider sabotage (S28) and vendors (S9) stay above tolerance even under favourable assumptions (S19, S28 in the lower-risk case). Transfer and formal acceptance are required.

- Resilience is concentrated - the Montreal hub (S16) is a single point of failure for all clinics, independent of any attacker.

- Low-cost fixes remove several below-tolerance risks - payment verification (S14), device disposal (S25), MDM (S15), DDoS protection (S13) and an AI-use policy (S26) cost little and act quickly.

- Patient-safety integrity risks - record manipulation (S10), interface tampering (S29) and medical devices (S7) require clinical sign-off regardless of score.

### Cybersecurity budget

- Appetite-consistent budget: with appetite 0.30, the guideline (4% risk seeking - 7.8% risk neutral - 12% risk averse, of total IT budget incl. salaries) places MediBec at 12%, i.e. $12.0M per year on the stated $100.0M IT budget.

- Current spend is below the guideline floor - about $0.9M (0.9%) on analytical estimates.

- Risk-driven budget (portfolio, 5 new roles, second-wave treatments, insurance placeholder, 10% contingency): $5.1M / $5.5M / $4.9M over three years (5.1% / 5.5% / 4.9%) - within the band but implying an appetite near 0.6. It brings all but 3 scenarios (S9, S19, S28) within or near tolerance.

- Recommended: ramp to $7.0M / $9.5M / $12.0M (7% / 9.5% / 12%), adding capacity, security-by-design, device modernization, resilience and a gated risk-reduction reserve. IT and cybersecurity projects total about $16.7M over three years (Section 11.7).

- Critical information gap: the CAD 100M IT budget looks high for 15 IT staff. At about CAD 46-50M the risk-driven budget alone would already sit at 10-12%.

### Decisions requested

- Management decision required - Confirm the risk appetite (0.30 estimated vs. 0.40 in the case). At 0.40, 3 scenarios remain above tolerance (S9, S19, S28) and 5 are approximately at it.

- Management decision required - Approve the portfolio ($5,311,000 Year 1) and the 0-90-day actions in Section 12.

- Management decision required - Board / ownership-group decision on the 12 scenarios above tolerance; transfer (insurance, contracts) and formal acceptance for S19, S28.

- Management decision required - Clinical leadership sign-off on S7, S10, S16 and S29 (patient-safety clause of the appetite statement).

- Management decision required - Approve the cybersecurity budget ramp ($7.0M / $9.5M / $12.0M, reaching 12% of the IT budget) or, alternatively, the risk-driven budget with a formally revised appetite; confirm the IT budget figure first.

- Management decision required - Capacity: 23 initiatives exceed what a two-person team can deliver; approve the costed vulnerability FTE and assess an IAM/application-security role (not costed).

# 2. Assessment scope and methodology

## 2.1 Scope

| Element | Definition |
| --- | --- |
| Organization | MediBec private medical centre: Montreal head office and data centre, 10 clinics (Montreal, Quebec City, Gatineau, Saguenay). |
| In scope | EHR and clinical systems (radiology, laboratory, pharmacy, interfaces), scheduling, patient portal and online services, billing and payments, identity, help desk and remote access, cloud tenant and storage, e-mail and communications, data centre, WAN, backups, clinic networks, Wi-Fi and local storage, endpoints and mobile devices, connected medical equipment, software supply chain and critical vendors, asset disposal, staff use of generative AI, patient-targeted impersonation. |
| Period | Next 12 months (October 2026 - September 2027); roadmap extends to 24 months and aligns with the 2024-2030 planning horizon. |
| Risk perspective | Confidentiality, integrity, availability, privacy, patient safety, operations, finance, legal/regulatory compliance, reputation, strategy. |
| Changes from the 10-scenario scope | Non-malicious hub/WAN outage (S16) and financial fraud (S14) are now in scope as resilience and business-impact scenarios. |
| Exclusions | Physical security of premises (C39), payment-card processing (C38 - not evidenced), detailed legal analysis. |
| Evidence limits | No asset inventory, architecture diagrams, scan results, audit reports, contracts or incident records were supplied. Exercise injects (case Appendices A-B) are treated as indicators to validate, not confirmed facts. |

## 2.2 Method

CyberRiskGuardian method: context and crown jewels, risk appetite, 45 candidate scenarios screened to 30, causal-chain scenario development, six parameters on a 0-1 scale, CVSS v4.0 base score for a representative weakness, KRI calculation, treatment portfolio with shared-control allocation, residual-risk recalculation, sensitivity analysis and multi-criteria prioritization, followed by budget calibration against the 4%-12% guideline (Section 11). The same scoring conventions as the 10-scenario assessment are used so results are comparable.

Formulas (Excel Guide v1.0c, s.11 - used without modification):

| Indicator | Formula |
| --- | --- |
| Estimated risk (Re) | Pb(A) x Pb(psi,A) x CVSS x ((de + dm) / 2) x mu(E) / theta x Factor |
| Tolerated risk (Rt) | Pb(A) x Pb(psi,A) x CVSS x Appetite x mu(E) / theta x Factor |
| Mitigated amount | Re x Probability reduction x Impact reduction |
| Residual risk | Re - Mitigated (equivalent to the template's ABS() because reductions stay within 0-1) |
| Risk-to-tolerance ratio | Residual / Tolerated. < 0.90 below; 0.90-1.10 approximately at; > 1.10 above tolerance |
| Cost-effectiveness | (Re - Residual) / allocated Year-1 cost x 1,000 |

Factor = 1,000 for all 30 scenarios. The original CyberRiskGuardian workbook template holds ten scenarios; the companion workbook uses the same formulas extended to 30 rows.

## 2.3 Evidence register

| ID | Source | Basis | Content used |
| --- | --- | --- | --- |
| E1 | MediBec business case v2.0b, s.3 - Background and healthcare profile | Documented (case) | HQ Montreal; 10 clinics (Montreal, Quebec City, Gatineau, Saguenay); EHR, radiology, lab, pharmacy, billing, communications; sensitive health data. |
| E2 | Business case s.4 - Technology environment table | Documented (case) | Central network hub in Montreal, WAN fibre to clinics, firewalls, IDS/IPS, antivirus/antimalware; Montreal data centre, local clinic storage, on-site and off-site backups, encrypted storage; cloud-based remote access; interconnected medical equipment. |
| E3 | Business case s.4 - Operating model and budget context | Documented (case) | 15-person IT department, 2 dedicated cybersecurity staff; stated IT budget CAD 100M incl. salaries; 2024-2030 roadmap; medical-device certification and clinical change constraints. |
| E4 | Business case s.5 - Threat context | Documented (case) | Multiple unsuccessful attack attempts since 2020, increasing recently; no confirmed successful breach; open questions on log sufficiency, device inventories, cloud configuration. |
| E5 | Business case s.8 - Risk appetite statement | Documented (case) | Low appetite for patient safety, health-data confidentiality, compliance, public trust; moderate for governed innovation; normalized tolerance 0.40; residual >0.25 executive review, >0.40 Board acceptance. |
| E6 | Business case s.6 and Appendices A-B - Incident injects and technical evidence | Exercise evidence (illustrative - validate) | Phishing with .docm macro; EDR PowerShell alert closed as low severity; remote login from unusual geography with MFA push approved; cloud medicalimageexport.zip downloaded from unknown IP; ehr-sync-svc service account unusual query volume; clinic backup failures. |
| E7 | Business case s.7 - Audit universe | Documented (case) | Auditable areas incl. EHR access/IAM, cloud/remote access, backup, medical device/IoT, Wi-Fi, patching, IDS/SIEM, privacy, third parties, API keys, awareness, remediation governance. |
| E8 | Business case s.9 - Scenario library MED-CYR-01 to 15 | Documented (case) | Fifteen candidate scenario themes with suggested control families. |
| E9 | Business case Instructor Annex A - Detailed scenarios | Illustrative values (calibration only) | Illustrative probabilities, damages, resilience, CVSS v3.1 and budgets. Used only as a calibration cross-check; not adopted as evidence. |
| E10 | Project KB - Cybersecurity Risk Assessment Excel Guide v1.0c | Methodology | Authoritative risk-index formulas; CVSS v4.0; multiplication factor 1,000 in worked example; reductions must stay within 0-1. |
| E11 | Project KB - Master task specification / Scenario development guide | Methodology | Scenario construction standard, 20-to-10 screening, reporting structure, QC checklist. |
| E12 | FIRST CVSS v4.0 specification (computed with the 'cvss' Python library) | External reference | Base scores (CVSS-B) computed from the documented vectors. |

Basis tags: (E#) documented case evidence; Exercise evidence simulated injects - validate; Analyst assumption / Analytical estimate — validation required; Information gap — organizational validation required. Many new scenarios (S11-S30) rest on fewer case facts than S1-S10; their confidence ratings are correspondingly lower.

## 2.4 Changes from the 10-scenario assessment

- S1-S10: statements, parameters, CVSS vectors and reductions unchanged; estimated, tolerated and residual risk are identical.

- Shared initiatives now serve more scenarios, so each scenario's allocated cost is lower and its cost-effectiveness higher; portfolio totals, not scenario allocations, should drive budget decisions.

- Seven candidates previously not selected or merged (C05, C06, C10, C16-C19) are now retained as S11-S17; 25 new candidates were generated (C21-C45).

- Ten initiatives added (I14-I23); existing initiatives extended to new scenarios (e.g. I01 now also covers S20, S23, S27).

# 3. Organizational and technology context

MediBec's mission is to deliver high-quality healthcare supported by modern technology, efficient clinical workflows and secure access to patient information (E1). Its risk is therefore not only data theft: an outage or integrity failure can delay diagnosis, disrupt medication management and cancel appointments across four regions.

| Area | Documented facts (E1-E4) | Implication for risk |
| --- | --- | --- |
| Network | Montreal hub, WAN fibre to clinics, firewalls, IDS/IPS, antivirus | Perimeter controls exist; segmentation, east-west monitoring and Wi-Fi security unknown |
| Data centre and storage | Montreal DC, local clinic storage, on-site and off-site backups, encrypted storage | Concentration on one hub; backup isolation and restore testing not evidenced |
| Cloud and remote access | Cloud-based remote data access for staff and clinicians | Identity is the new perimeter; cloud configuration and logging unknown |
| Endpoints and devices | Workstations, tablets, handhelds, interconnected medical equipment | Device inventory and patch status unknown; certification limits patching |
| Applications | Integrated EHR, radiology, lab, pharmacy, billing, communications | Highly interdependent; one compromise spreads across clinical workflows |
| People and budget | 15 IT staff, 2 cybersecurity; IT budget stated as CAD 100M incl. salaries | Capacity is the binding constraint. Information gap — organizational validation required - the stated budget appears high relative to 15 staff; cybersecurity budget share not stated |
| Governance | Steering Committee (teaching assumption); Board accepts material residual risk | Structure exists on paper; operation and reporting unproven |
| Regulatory | Quebec and Canadian privacy expectations, health information confidentiality, professional obligations | Confidentiality incidents involving health data are likely to trigger register, assessment and notification duties - legal counsel to confirm applicable regime |

## 3.1 Crown-jewel assets and services

| ID | Asset / service | Business purpose | Owner | C | I | A | Technical dependencies | Third parties |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| CJ1 | Integrated EHR and clinical record data | Clinical documentation, decision support, continuity of care across 10 clinics | Chief Medical Officer / Clinical Ops (business); CIO (technical) | Very high | Very high | High | Identity/directory, Montreal DC, WAN, EHR database, ehr-sync-svc integration | EHR vendor (identity not stated) |
| CJ2 | Diagnostic systems - radiology imaging, laboratory, pharmacy | Diagnosis, results, medication management | Clinical Ops; department heads | High | Very high | High | EHR interfaces, cloud image transfer, medical equipment | Imaging, lab and pharmacy system vendors |
| CJ3 | Scheduling, appointments and patient online services | Patient access, clinic throughput | Clinic managers; COO-equivalent | Medium | High | High | Web front end, EHR, communications | Hosting / online service providers |
| CJ4 | Billing and administrative systems | Revenue cycle, payer claims | Finance lead | High | High | Medium | Directory, database, email | Billing software vendor |
| CJ5 | Identity, remote access and cloud access | Enables every clinical and administrative service | CIO / Cybersecurity lead | High | Very high | Very high | Directory, MFA (push), remote access gateway, cloud IdP | Cloud / MFA providers |
| CJ6 | Montreal data centre, WAN and backup environment | Hosting, connectivity, recoverability | CIO (Infrastructure) | High | High | Very high | Power, WAN links, backup servers, off-site copies, local clinic storage | Telecom carriers, off-site backup provider |
| CJ7 | Cloud storage for medical-image transfer and exports | Sharing images and exports with clinicians/partners | Radiology lead; CIO | Very high | High | Medium | Cloud tenant, IAM, sharing links | Cloud service provider |
| CJ8 | Connected medical equipment and IoT | Diagnostics and treatment devices feeding the EHR | Biomedical engineering / Clinical Ops | High | Very high | High | Clinic LAN, EHR interfaces | Device manufacturers (patching, certification) |

Owners are proposed roles, not documented appointments - Information gap — organizational validation required.

# 4. Risk appetite

Estimated Risk Appetite: 0.30 (risk averse). Analytical estimate — validation required. Unchanged from the 10-scenario assessment.

Rationale.

- Sector and mission - healthcare delivery where cyber events can affect clinical decisions; MediBec states a low appetite for risks to patient safety, health-data confidentiality, compliance and public trust (E5).

- Information sensitivity - EHR, imaging, lab, pharmacy and billing data are among the most sensitive personal information.

- Regulatory exposure - privacy-incident obligations and professional duties amplify the consequences of any breach.

- Operational dependence - all 10 clinics depend on central services.

- Capacity - a two-person team limits MediBec's ability to absorb and respond to incidents.

- Moderating factor - moderate appetite for governed innovation (E5) argues against an extreme value.

Relationship to the case value (0.40). The case's value blends low appetite for clinical and privacy risk with moderate appetite for innovation and was designed for a different scale. A few of the new scenarios are financial or reputational rather than clinical (S13, S14, S30); a differentiated appetite by risk category could be considered. Management decision required.

| Scenario | Ratio @ 0.20 | Ratio @ 0.30 (base) | Ratio @ 0.40 (case) |
| --- | --- | --- | --- |
| S1 Credential compromise of clinical administrator accounts through phishing and MFA fatigue | 1.40 | 0.93 | 0.70 |
| S2 Ransomware disrupting EHR access and clinic operations across the network | 1.80 | 1.20 | 0.90 |
| S3 Backup environment compromised, preventing recovery after a destructive attack | 1.20 | 0.80 | 0.60 |
| S4 Cloud medical-image transfer storage exposed, enabling bulk health-data exfiltration | 1.37 | 0.91 | 0.68 |
| S5 Misuse of legitimate clinical, privileged or service-account access to extract patient records | 1.83 | 1.22 | 0.91 |
| S6 Exploitation of unpatched internet-facing or end-of-life systems | 1.52 | 1.01 | 0.76 |
| S7 Connected medical device used as a foothold to disrupt clinical equipment and reach the EHR network | 2.18 | 1.45 | 1.09 |
| S8 Detection and response gaps allow an intrusion to persist and escalate | 1.65 | 1.10 | 0.82 |
| S9 Compromise of a critical vendor with remote access to MediBec systems | 2.31 | 1.54 | 1.15 |
| S10 Manipulation of patient, medication or billing records undermining clinical decisions | 1.78 | 1.19 | 0.89 |
| S11 API key or secret exposed in code, logs or configuration enables direct data access | 1.59 | 1.06 | 0.80 |
| S12 Clinic Wi-Fi compromise or rogue access point gives access to the clinical network | 1.38 | 0.92 | 0.69 |
| S13 DDoS attack disrupts online booking, patient portal and communications | 0.94 | 0.62 | 0.47 |
| S14 Business e-mail compromise diverts vendor or billing payments | 1.23 | 0.82 | 0.62 |
| S15 Lost or stolen tablet or handheld exposes patient data | 0.80 | 0.53 | 0.40 |
| S16 Loss of the Montreal hub or WAN isolates clinics from central clinical systems | 1.91 | 1.27 | 0.95 |
| S17 Unmanaged patient data on local clinic storage is exposed or lost | 1.40 | 0.94 | 0.70 |
| S18 Web application flaw in the patient portal exposes other patients' records | 1.75 | 1.17 | 0.88 |
| S19 Trojanized software update from a clinical or IT software supplier | 2.87 | 1.91 | 1.43 |
| S20 Takeover of cloud tenant administration through token theft or malicious app consent | 1.74 | 1.16 | 0.87 |
| S21 Accidental disclosure of patient information by staff | 1.09 | 0.73 | 0.54 |
| S22 Interception or exposure of teleconsultations and clinical messaging | 1.17 | 0.78 | 0.58 |
| S23 Brute force or credential stuffing against exposed administrative interfaces | 1.68 | 1.12 | 0.84 |
| S24 Malware introduced through patient-supplied imaging media or USB devices | 1.60 | 1.07 | 0.80 |
| S25 Retired devices or medical equipment released with recoverable patient data | 1.23 | 0.82 | 0.61 |
| S26 Staff paste patient data into unapproved generative-AI tools | 1.61 | 1.07 | 0.80 |
| S27 Help-desk impersonation leads to MFA reset and account takeover | 1.89 | 1.26 | 0.94 |
| S28 Malicious or departing IT administrator sabotages systems | 2.60 | 1.73 | 1.30 |
| S29 Interception or tampering of unencrypted clinical interface traffic (HL7/DICOM) | 1.54 | 1.03 | 0.77 |
| S30 Criminals impersonate MediBec to defraud or phish patients | 1.42 | 0.95 | 0.71 |

At 0.40, 3 scenarios stay above tolerance (S9, S19, S28) and 5 sit approximately at it (S2, S5, S7, S16, S27).

# 5. Scenario development and selection

Forty-five candidates were generated from seven perspectives - top-down (clinical continuity, privacy), bottom-up (documented weaknesses and audit universe), threat-driven, asset-driven (crown jewels), third-party, human and resilience - using the case scenario library (MED-CYR-01 to 15), the exercise evidence and the extended catalogue (Annex B). C01-C20 are the original candidates with updated decisions; C21-C45 are new.

| ID | Candidate | Threat source | Vulnerability / condition | Asset | Outcome | Ref | Decision | Rationale |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| C01 | Phishing-led compromise of clinic administrator credentials | Cybercriminal | Push-based MFA susceptible to fatigue; macro attachments delivered | CJ5 / CJ1 | Unauthorized EHR and remote access | MED-CYR-01, 12 | Selected (S1) | Most frequent initial-access path; directly evidenced by injects E6. |
| C02 | Ransomware encrypting EHR support systems, shared folders and scheduling | Ransomware group | Flat internal network; weak alert triage; backups reachable | CJ1 / CJ3 / CJ6 | Multi-clinic disruption and data theft | MED-CYR-02 | Selected (S2) | Highest combined clinical, privacy and operational consequence. |
| C03 | Backup environment compromised before encryption, recovery fails | Ransomware group / privileged attacker | Backups in same admin domain; restore testing not evidenced | CJ6 | Prolonged outage, loss of recoverability | MED-CYR-07 | Selected (S3) | Determines whether S2 is survivable; backup failures in E6. |
| C04 | Cloud medical-image transfer storage exposed or accessed externally | Opportunistic actor / cybercriminal | Permissive sharing, weak cloud logging and posture management | CJ7 | Bulk health-data exposure | MED-CYR-03 | Selected (S4) | Large-volume PHI exposure; evidenced by unusual downloads (E6). |
| C05 | API key committed to a code repository enables data access | Opportunistic actor | No secret scanning or vault evidenced | CJ1 / CJ7 | Direct API data extraction | MED-CYR-04 | Selected (S11) | Now retained: portfolio of 30 allows coverage of development-related exposure. |
| C06 | Clinic Wi-Fi compromise or rogue access point | Local attacker | Guest/clinical Wi-Fi segmentation not evidenced | Clinic LAN | Internal network foothold | MED-CYR-05 | Selected (S12) | Now retained as a distinct wireless entry path (S7 remains the device-safety scenario). |
| C07 | Exploitation of unpatched internet-facing or end-of-life systems | Cybercriminal / state-linked actor | Patch delays from uptime and vendor constraints | CJ5 / CJ6 | Remote code execution and intrusion | MED-CYR-06 | Selected (S6) | Mass exploitation of edge devices is a leading entry vector; patching constraints documented (E3). |
| C08 | Intrusion goes undetected because monitoring and triage are insufficient | Any external actor | 2-person team, alert closed as low severity, log coverage unknown | All | Extended dwell time, amplified harm | MED-CYR-08 | Selected (S8) | Systemic amplifier; directly evidenced (E3, E6). |
| C09 | Connected medical device used as network foothold | Cybercriminal | Unpatched embedded OS, incomplete inventory, weak segmentation | CJ8 | Device disruption, lateral movement | MED-CYR-09 | Selected (S7) | Only scenario with direct patient-safety pathway through equipment. |
| C10 | DDoS against patient-facing online services | Hacktivist / extortionist | No DDoS protection evidenced | CJ3 | Online booking unavailable | MED-CYR-10 | Selected (S13) | Now retained: availability of patient-facing services. |
| C11 | Staff member exports health or billing records for unauthorized purposes | Malicious or curious insider | Broad EHR roles, limited access analytics | CJ1 / CJ4 | Privacy breach | MED-CYR-11 | Selected (S5, merged with C15) | Common in healthcare; high regulatory significance. |
| C12 | Alteration of patient, medication or billing records | Attacker or insider | Limited integrity monitoring and reconciliation | CJ1 / CJ2 | Unsafe clinical decisions, billing errors | MED-CYR-13 | Selected (S10) | Lower likelihood but severe patient-safety consequence. |
| C13 | Compromise of a vendor with remote access to MediBec systems | Supply-chain attacker | Standing vendor access, limited assurance | CJ1 / CJ2 / CJ8 | Trusted-path intrusion | MED-CYR-14 | Selected (S9) | Many critical vendors (EHR, devices, cloud); controls largely absent. |
| C14 | Untested incident response plan causes poor coordination | Any incident | No tabletop evidence across clinics | All | Slow, uncoordinated response | MED-CYR-15 | Merged into S8 | A resilience condition rather than a threat; combined with detection into one response-capacity scenario. |
| C15 | Over-privileged service account (ehr-sync-svc) abused for mass extraction | External attacker or insider | Service account privileges, no vaulting | CJ1 | Mass PHI extraction | Evidence E6 | Merged into S5 | Same control family (privileged and legitimate-access misuse). |
| C16 | Montreal data centre or WAN outage isolates all clinics | Accidental / environmental | Single hub dependency | CJ6 | Enterprise-wide outage | Annex B #49 | Selected (S16) | Now retained as a resilience scenario (hub concentration). |
| C17 | Unmanaged copies on local clinic storage units exposed | Theft / insider | Data sprawl, local storage outside central controls | Clinic storage | Local data breach | Annex B #55 | Selected (S17) | Now retained: data sprawl on local clinic storage. |
| C18 | Business e-mail compromise diverts billing payments | Fraudster | Weak payment verification | CJ4 | Financial loss | Annex B #71 | Selected (S14) | Now retained: direct financial loss pathway. |
| C19 | Lost or stolen tablet or handheld with patient data | Opportunistic thief | Mobile device management not evidenced | Endpoints | Limited data exposure | Annex B #7 | Selected (S15) | Now retained: mobile endpoints used for EHR access. |
| C20 | MFA push-fatigue bypass of remote access | Cybercriminal | Push approval without number matching | CJ5 | Account takeover | Evidence E6 | Merged into S1 | Same causal chain as C01. |
| C21 | Authorization flaw in patient portal exposes other patients' records | External actor / patient | No app testing or WAF | CJ3 / CJ1 | Bulk record exposure | Annex B #171 | Selected (S18) | Public-facing, high privacy impact. |
| C22 | Trojanized software update from a supplier | Supply-chain actor | Automatic updates, no supplier assurance | Many hosts | Enterprise foothold | Annex B #40 | Selected (S19) | Distinct from S9 (software path vs. remote-access path). |
| C23 | Cloud tenant takeover via token theft or consent phishing | Cybercriminal | Token not device-bound; user consent allowed | CJ5 / CJ7 | Tenant-wide control | Annex B #29 | Selected (S20) | Control-plane risk distinct from S4 storage exposure and S1 clinical accounts. |
| C24 | Misdirected e-mail/fax or wrong-patient disclosure | Negligent insider | No DLP, manual referrals | CJ1 | Privacy incident | Annex B #14 | Selected (S21) | Most frequent privacy incident type. |
| C25 | Teleconsultation or clinical messaging intercepted | Opportunistic intruder | Open meeting links, consumer apps | Communications | Sensitive disclosure | Annex B #146 | Selected (S22) | Communication systems flagged in E2. |
| C26 | Exposed admin interfaces attacked with stuffed/default credentials | Cybercriminal | Internet-exposed management ports | CJ6 | Infrastructure takeover | Annex B #82, #90 | Selected (S23) | Misconfiguration path distinct from S6 (unpatched). |
| C27 | Malware on patient-supplied imaging media | Commodity malware | Media import without scanning | CJ2 / CJ8 | Imaging downtime | Annex B #168 | Selected (S24) | Healthcare-specific entry path. |
| C28 | Data left on disposed devices and leased equipment | Downstream buyer | No certified sanitization | Retired assets | Privacy breach | Annex B #138 | Selected (S25) | Lifecycle gap; cheap to fix. |
| C29 | Patient data pasted into public generative-AI tools | Well-intentioned insider | No AI policy or controls | CJ1 | Uncontrolled disclosure | Annex B #141 | Selected (S26) | Emerging, high-frequency privacy risk. |
| C30 | Help-desk vishing leads to MFA reset | Social engineer | Weak reset verification | CJ5 | Account takeover | Annex B #96 | Selected (S27) | Bypasses MFA investments in S1; distinct process weakness. |
| C31 | Malicious or departing IT admin sabotage | Privileged insider | Standing privileges, weak offboarding | CJ5 / CJ6 | Destructive outage | Annex B #15 | Selected (S28) | Low likelihood, extreme impact; key-person dependency. |
| C32 | Interception/tampering of HL7/DICOM traffic | Attacker with internal position | Cleartext interfaces | CJ2 | Wrong results | Annex B #153 | Selected (S29) | Integrity path distinct from S10 (record-level changes). |
| C33 | Look-alike domains and smishing targeting patients | Fraud group | No brand monitoring, DMARC unknown | Patient trust | Patient fraud | Appendix A | Selected (S30) | Look-alike domain already observed. |
| C34 | Mass encryption of hypervisors | Ransomware group | Hypervisor management reachable | CJ6 | Outage | Annex B #44 | Merged into S2/S23 | Same outcome as S2; exposure path in S23. |
| C35 | Active Directory misconfiguration enables domain takeover | Any intruder | No AD audits | CJ5 | Domain dominance | Annex B #186 | Merged into S2 | Escalation step within S2 chain; treated by I02. |
| C36 | End-of-support workstation operating systems in clinics | Cybercriminal | Unsupported OS | Endpoints | Exploitation | Annex B #79 | Merged into S6 | Covered by EOL element of S6 and KRI-04. |
| C37 | Cryptomining on cloud or server resources | Cybercriminal | Weak cloud controls | Cloud | Cost, slowdown | Annex B #48 | Not selected | Low consequence for mission. |
| C38 | Skimming on online payment page | Fraudster | Third-party scripts | Online payments | Card theft | Annex B #63 | Not selected | Card processing not evidenced; PCI out of scope. |
| C39 | Physical intrusion into clinic server closet | Thief / intruder | Weak physical controls | Clinic equipment | Theft, tampering | Annex B #121 | Not selected | Physical security out of scope; partly covered by S15/S17 encryption. |
| C40 | Insufficient logs to prove breach scope | Any incident | Short retention | All | Unprovable scope | Annex B #140 | Merged into S8 | Same control family (I03). |
| C41 | Clinician mailbox compromise used to harvest PHI | Cybercriminal | Push MFA | Mail | Breach | Annex B #33 | Merged into S1/S20 | Same causal chain. |
| C42 | AI scribe SaaS mishandles recordings | Third party | Unassessed vendor | CJ1 | Privacy breach | Annex B #141 | Merged into S26/S9 | Covered by AI governance and vendor risk. |
| C43 | Building IoT or CCTV used as foothold | Cybercriminal | Unmanaged IoT | Clinic LAN | Foothold | Annex B #43 | Merged into S7 | Same segmentation treatment. |
| C44 | Excessive data retention amplifies breach size | N/A (amplifier) | No retention schedule | All data | Larger breaches | Annex B #74 | Merged into S17 | Treated by I19. |
| C45 | Firewall single point of failure | Accidental / attacker | No redundancy | CJ6 | Outage | Annex B #5 | Merged into S16 | Same resilience treatment (I18). |

Screening: 30 selected, 12 merged into a selected scenario with the same causal chain, 3 not selected (low consequence, out of scope or no evidence of exposure). Criteria: plausibility over 12 months, consequence severity (patient safety and privacy weighted highest), evidence of exposure, uniqueness of the causal chain, regulatory and operational significance. CVSS played no role in selection.

Distinctness of related scenarios. Several new scenarios share an asset with an original one but differ in threat path or weakness: S20 (cloud control plane) vs. S4 (storage exposure); S27 (help-desk reset) and S23 (exposed admin interfaces) vs. S1 (phishing); S19 (trojanized update) vs. S9 (vendor remote access); S29 (interface tampering) vs. S10 (record changes); S28 (destructive insider) vs. S5 (data-theft insider); S12 (Wi-Fi entry) vs. S7 (device foothold). This separation matters because each needs a different control.

# 6. Risk scenario portfolio

| ID | Scenario | CVSS-B | Estimated | Tolerated | Residual | Res / Tol | Status | Key treatment |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| S1 | Credential compromise of clinical administrator accounts through phishing and MFA fatigue | 9.3 | 6,467 | 2,772 | 2,587 | 0.93 | Approximately at tolerance | I01, I02, I03, I12 |
| S2 | Ransomware disrupting EHR access and clinic operations across the network | 9.3 | 7,810 | 2,840 | 3,417 | 1.20 | Above tolerance | I02, I03, I04, I05, I06, I11, I12 |
| S3 | Backup environment compromised, preventing recovery after a destructive attack | 9.2 | 4,879 | 1,952 | 1,561 | 0.80 | Below tolerance | I02, I03, I04, I06, I11 |
| S4 | Cloud medical-image transfer storage exposed, enabling bulk health-data exfiltration | 8.7 | 2,973 | 1,321 | 1,204 | 0.91 | Approximately at tolerance | I03, I08, I09 |
| S5 | Misuse of legitimate clinical, privileged or service-account access to extract patient records | 7.1 | 2,812 | 1,406 | 1,715 | 1.22 | Above tolerance | I02, I03, I09, I12 |
| S6 | Exploitation of unpatched internet-facing or end-of-life systems | 10.0 | 6,375 | 2,550 | 2,582 | 1.01 | Approximately at tolerance | I03, I05, I06 |
| S7 | Connected medical device used as a foothold to disrupt clinical equipment and reach the EHR network | 8.7 | 3,775 | 1,510 | 2,190 | 1.45 | Above tolerance | I05, I06, I07 |
| S8 | Detection and response gaps allow an intrusion to persist and escalate | 9.2 | 9,384 | 3,754 | 4,129 | 1.10 | Approximately at tolerance | I01, I03, I11, I12 |
| S9 | Compromise of a critical vendor with remote access to MediBec systems | 9.0 | 4,057 | 1,623 | 2,495 | 1.54 | Above tolerance | I01, I02, I03, I10, I11 |
| S10 | Manipulation of patient, medication or billing records undermining clinical decisions | 8.3 | 1,774 | 710 | 843 | 1.19 | Above tolerance | I01, I02, I03, I04, I09, I11, I13 |
| S11 | API key or secret exposed in code, logs or configuration enables direct data access | 8.3 | 2,048 | 945 | 1,004 | 1.06 | Approximately at tolerance | I03, I08, I14 |
| S12 | Clinic Wi-Fi compromise or rogue access point gives access to the clinical network | 6.4 | 1,159 | 605 | 556 | 0.92 | Approximately at tolerance | I03, I06 |
| S13 | DDoS attack disrupts online booking, patient portal and communications | 8.7 | 1,356 | 957 | 597 | 0.62 | Below tolerance | I11, I15 |
| S14 | Business e-mail compromise diverts vendor or billing payments | 5.1 | 770 | 486 | 400 | 0.82 | Below tolerance | I12, I16 |
| S15 | Lost or stolen tablet or handheld exposes patient data | 5.1 | 571 | 428 | 228 | 0.53 | Below tolerance | I17 |
| S16 | Loss of the Montreal hub or WAN isolates clinics from central clinical systems | 8.9 | 2,959 | 1,268 | 1,613 | 1.27 | Above tolerance | I11, I18 |
| S17 | Unmanaged patient data on local clinic storage is exposed or lost | 7.0 | 1,267 | 691 | 646 | 0.94 | Approximately at tolerance | I17, I19 |
| S18 | Web application flaw in the patient portal exposes other patients' records | 7.1 | 1,573 | 699 | 818 | 1.17 | Above tolerance | I03, I05, I14, I15 |
| S19 | Trojanized software update from a clinical or IT software supplier | 9.5 | 2,235 | 865 | 1,654 | 1.91 | Above tolerance | I03, I10, I11 |
| S20 | Takeover of cloud tenant administration through token theft or malicious app consent | 9.4 | 3,186 | 1,318 | 1,529 | 1.16 | Above tolerance | I01, I02, I03, I08 |
| S21 | Accidental disclosure of patient information by staff | 4.8 | 884 | 816 | 592 | 0.73 | Below tolerance | I09, I12, I19 |
| S22 | Interception or exposure of teleconsultations and clinical messaging | 8.2 | 569 | 402 | 313 | 0.78 | Below tolerance | I22 |
| S23 | Brute force or credential stuffing against exposed administrative interfaces | 9.5 | 3,709 | 1,484 | 1,660 | 1.12 | Above tolerance | I01, I02, I03, I05 |
| S24 | Malware introduced through patient-supplied imaging media or USB devices | 7.0 | 1,225 | 588 | 628 | 1.07 | Approximately at tolerance | I03, I06, I07, I12 |
| S25 | Retired devices or medical equipment released with recoverable patient data | 5.1 | 436 | 262 | 214 | 0.82 | Below tolerance | I17, I19 |
| S26 | Staff paste patient data into unapproved generative-AI tools | 6.0 | 2,310 | 1,386 | 1,484 | 1.07 | Approximately at tolerance | I09, I12, I20 |
| S27 | Help-desk impersonation leads to MFA reset and account takeover | 9.3 | 3,940 | 1,630 | 2,049 | 1.26 | Above tolerance | I01, I12, I21 |
| S28 | Malicious or departing IT administrator sabotages systems | 9.4 | 1,686 | 653 | 1,130 | 1.73 | Above tolerance | I02, I03, I04, I11 |
| S29 | Interception or tampering of unencrypted clinical interface traffic (HL7/DICOM) | 8.6 | 1,188 | 548 | 564 | 1.03 | Approximately at tolerance | I06, I13, I22 |
| S30 | Criminals impersonate MediBec to defraud or phish patients | 5.1 | 927 | 654 | 621 | 0.95 | Approximately at tolerance | I12, I16, I23 |

Totals: estimated 84,305, tolerated 37,123, residual 41,023 risk units. Initiative names are in Section 10.

# 7. Detailed risk scenarios

Each scenario follows the causal chain threat source -> vulnerability -> asset/process -> cybersecurity event -> business consequence. Existing controls are listed only where the case documents them.

## S1 - Credential compromise of clinical administrator accounts through phishing and MFA fatigue

Scenario statement. A financially motivated external actor phishes clinic administrators and billing staff with an EHR-themed lure, captures credentials and obtains approval of an MFA push prompt, gaining remote access to the EHR, billing and administrative systems, enabling unauthorized access to patient records and follow-on intrusion.

| Element | Description |
| --- | --- |
| Library reference | MED-CYR-01 / 12 |
| Stakeholders | Clinic administrators and billing staff; CIO; Cybersecurity lead; Privacy officer; Clinical Ops; patients; EHR vendor; Steering Committee. |
| Background | MediBec relies on remote and cloud access for staff and clinicians (E2). Exercise evidence shows an EHR-themed phishing lure with a macro attachment and a successful login from an unusual geography approved by MFA push (E6). Attack attempts are rising (E4). |
| Threat source | Cybercriminal (initial-access broker or ransomware affiliate). |
| Threat event | Credential phishing and MFA push-fatigue against remote access. |
| Vulnerabilities / conditions | Push-based MFA without number matching or phishing resistance (E6 - validate) No evidence of conditional access (geo/device) policies Internet-sourced macro documents reach users (E6) Awareness programme maturity unknown (Information gap) |
| Assets at risk | CJ5 identity and remote access; CJ1 EHR; CJ4 billing. |
| Processes affected | Scheduling, clinical documentation, billing. |
| Existing controls (evidenced) | Email filtering / antimalware (E2 - effectiveness unknown) MFA push on remote access (E6) EDR alerting (E6 - triage weak) |
| Risk owner (proposed) | CIO |

### Narrative and event sequence

A newly registered look-alike domain sends 'Urgent: updated EHR access procedure' messages to clinic administrators. One user enters credentials on the fake portal; the attacker triggers repeated MFA pushes late at night until one is approved. With a valid clinical administrator session, the attacker browses EHR records, harvests address books for internal phishing and stages for privilege escalation.

- Initial access - credential phishing and MFA push approval

- Exploitation - valid session on remote access gateway

- Privilege escalation - search for admin credentials and service-account secrets

- Persistence - register attacker MFA device / mailbox rules

- Discovery - enumerate EHR, file shares, clinics

- Lateral movement - internal phishing from trusted mailbox

- Collection - patient and billing extracts

- Exfiltration - over remote session

- Detection - unusual geography flagged late or not at all

- Business impact - privacy breach, possible precursor to S2

### Consequences

| Dimension | Consequence |
| --- | --- |
| Confidentiality/privacy | Unauthorized access to patient records; likely reportable confidentiality incident. |
| Integrity | Possible record or mailbox manipulation. |
| Availability | Limited directly; high if it leads to S2. |
| Operations | Account resets and investigation across clinics. |
| Financial | Investigation, notification, legal costs. |
| Regulatory | Quebec privacy-law incident register, assessment and notification obligations (counsel to confirm). |
| Reputation | Loss of patient trust if disclosed. |
| Safety | Indirect. |

### Quantitative parameters

| Parameter | Value | Reading | Rationale | Evidence | Confidence |
| --- | --- | --- | --- | --- | --- |
| Pb(A) threat presence | 0.85 | Very likely | Phishing is constant and attempts are increasing; lures already observed. | E4, E6 | Medium |
| Pb(psi,A) exploitation | 0.55 | Moderate-high | Push MFA is bypassable by fatigue; no conditional access or macro blocking evidenced. | E6 | Low |
| de expected damage | 0.55 | Material | Access to a subset of records; containment possible if detected. | E1, E6 | Medium |
| dm maximum damage | 0.85 | Severe | Full EHR access or pivot to ransomware. | E1 | Medium |
| theta resilience | 0.40 | Limited | Two-person team; alert triage weak; IR untested. | E3, E6 | Medium |
| mu(E) criticality | 0.85 | Very high | Identity is the gateway to every crown jewel. | E2 | High |

All values: Analytical estimate — validation required.

### CVSS v4.0

Vector: CVSS:4.0/AV:N/AC:L/AT:N/PR:N/UI:A/VC:H/VI:H/VA:N/SC:H/SI:L/SA:L   CVSS-B: 9.3 (Critical)

Representative weakness: remote-access authentication accepting MFA push approval (CWE-308-type single-channel weakness). AV:N internet-reachable gateway; AC:L no special conditions; AT:N; PR:N attacker starts unauthenticated; UI:A user must actively approve; VC/VI:H full session on gateway; VA:N; SC:H EHR data behind the gateway; SI:L/SA:L limited downstream change/disruption. Applicability: moderate - human factor dominates.

### Calculation

| Step | Computation | Result |
| --- | --- | --- |
| Estimated risk | 0.85 x 0.55 x 9.3 x ((0.55 + 0.85) / 2) x 0.85 / 0.40 x 1,000 | 6,467 |
| Tolerated risk | 0.85 x 0.55 x 9.3 x 0.30 x 0.85 / 0.40 x 1,000 | 2,772 |
| Mitigated | 6,467 x 0.80 (probability) x 0.75 (impact) | 3,880 |
| Residual risk | 6,467 - 3,880 | 2,587 |
| Residual / Tolerated | 2,587 / 2,772 (pre-treatment ratio 2.33) | 0.93 |
| Cost-effectiveness | (6,467 - 2,587) / $123,423 x 1,000 | 31.44 |

### Treatment and result

Phishing-resistant MFA and conditional access (I01) is the primary lever; PAM (I02) limits blast radius; MDR (I03) shortens dwell time; awareness and reporting (I12).

Initiatives: I01 Phishing-resistant MFA and conditional access; I02 Privileged access and service-account management (PAM); I03 24/7 managed detection and response with centralized logging; I12 Governance, awareness and risk reporting. Allocated Year-1 cost $123,423 (share of shared initiatives). Horizon: 0-6 months.

Result: Approximately at tolerance (0.93). Residual risk is approximately at tolerance; the result depends on the treatment actually achieving the assumed effectiveness. Executive review and KRI tracking are recommended.

## S2 - Ransomware disrupting EHR access and clinic operations across the network

Scenario statement. A ransomware group gains a foothold through a macro-enabled phishing attachment or exposed service, moves laterally across an insufficiently segmented network, exfiltrates health data and encrypts EHR support servers, shared folders and scheduling systems, halting clinical and administrative operations at multiple clinics.

| Element | Description |
| --- | --- |
| Library reference | MED-CYR-02 |
| Stakeholders | Executive leadership; Board/ownership group; CIO; Cybersecurity lead; Clinical Ops; clinic managers; Privacy/Legal; Communications; EHR vendor; insurer; forensic provider; patients; media. |
| Background | Clinics depend heavily on central services in Montreal (E1, E2). The exercise timeline shows the full chain - phishing, PowerShell alert closed as low, backup failures, ransom note (E6). Segmentation and backup isolation are listed as open questions (E2, E7). |
| Threat source | Ransomware-as-a-service affiliate (double extortion). |
| Threat event | Encryption of servers and endpoints with prior data theft and extortion. |
| Vulnerabilities / conditions | Macro execution and weak alert triage (E6) Segmentation between clinics, servers and backups not evidenced (E2, E7) Privileged credential hygiene unknown (Information gap) Clinic downtime procedures untested (E7) |
| Assets at risk | CJ1 EHR, CJ3 scheduling, CJ4 billing, CJ6 data centre and clinic storage. |
| Processes affected | Care delivery, appointments, diagnostics, billing, communications. |
| Existing controls (evidenced) | Firewalls, IDS/IPS, antimalware (E2) EDR (E6) On-site and off-site backups (E2 - isolation and testing unknown) Incident command structure defined (E6 - untested) |
| Risk owner (proposed) | Executive leadership (COO) with CIO |

### Narrative and event sequence

Following initial access (see S1/S6), the actor escalates to domain administrator within days, disables security tooling where possible, deletes or encrypts reachable backups, exfiltrates EHR exports and deploys ransomware at 07:00 on a weekday. Several clinics lose EHR and scheduling; staff revert to paper; imaging and lab results are delayed.

- Initial access - phishing macro or exposed service

- Exploitation - PowerShell loader

- Privilege escalation - credential dumping to domain admin

- Persistence - scheduled tasks, remote tools

- Discovery - AD, backups, file shares

- Lateral movement - flat network to servers and clinics

- Collection - EHR and billing exports

- Exfiltration then encryption of servers and clinic storage

- Detection - ransom note / user reports

- Business impact - multi-day multi-clinic disruption

### Consequences

| Dimension | Consequence |
| --- | --- |
| Confidentiality/privacy | Probable health-data theft and publication threat. |
| Integrity | Encrypted and possibly corrupted data. |
| Availability | EHR, scheduling and file shares down for days. |
| Operations | Cancelled or delayed appointments at several clinics. |
| Financial | Recovery, forensics, lost revenue, possible extortion demand. |
| Regulatory | Notification to regulator and patients likely. |
| Reputation | Media attention (E6 inject). |
| Safety | Delayed diagnosis and treatment; medication-history gaps. |

### Quantitative parameters

| Parameter | Value | Reading | Rationale | Evidence | Confidence |
| --- | --- | --- | --- | --- | --- |
| Pb(A) threat presence | 0.75 | Likely | Healthcare is a sustained ransomware target; attempts rising. | E4 | Medium |
| Pb(psi,A) exploitation | 0.50 | Plausible | Multiple weak links (triage, segmentation, backup isolation) but perimeter controls exist. | E2, E6 | Low |
| de expected damage | 0.70 | Major | Multi-day disruption of several clinics. | E1, E6 | Medium |
| dm maximum damage | 0.95 | Extreme | Network-wide outage with data theft and failed recovery. | E1 | Medium |
| theta resilience | 0.35 | Weak | Recovery and workarounds untested; small team. | E3, E7 | Medium |
| mu(E) criticality | 0.95 | Mission-critical | EHR and scheduling underpin care delivery. | E1 | High |

All values: Analytical estimate — validation required.

### CVSS v4.0

Vector: CVSS:4.0/AV:L/AC:L/AT:N/PR:N/UI:P/VC:H/VI:H/VA:H/SC:H/SI:H/SA:H   CVSS-B: 9.3 (Critical)

Representative weakness: malicious macro document leading to code execution (initial vector in E6). AV:L: the document is delivered by e-mail but opened and executed locally on the workstation (FIRST CVSS v4.0 user guide scores malicious documents as Local whatever the delivery channel); AC:L; AT:N; PR:N; UI:P user opens the document; VC/VI/VA:H on the workstation; SC/SI/SA:H because EHR and clinic systems are subsequently affected. CVSS describes the entry weakness only, not the enterprise impact.

### Calculation

| Step | Computation | Result |
| --- | --- | --- |
| Estimated risk | 0.75 x 0.50 x 9.3 x ((0.70 + 0.95) / 2) x 0.95 / 0.35 x 1,000 | 7,810 |
| Tolerated risk | 0.75 x 0.50 x 9.3 x 0.30 x 0.95 / 0.35 x 1,000 | 2,840 |
| Mitigated | 7,810 x 0.75 (probability) x 0.75 (impact) | 4,393 |
| Residual risk | 7,810 - 4,393 | 3,417 |
| Residual / Tolerated | 3,417 / 2,840 (pre-treatment ratio 2.75) | 1.20 |
| Cost-effectiveness | (7,810 - 3,417) / $356,345 x 1,000 | 12.33 |

### Treatment and result

Layered: MDR/EDR (I03), PAM (I02), segmentation (I06), immutable backup (I04), patching (I05), IR and downtime procedures (I11), awareness (I12). Residual remains material - consider cyber-insurance transfer.

Initiatives: I02 Privileged access and service-account management (PAM); I03 24/7 managed detection and response with centralized logging; I04 Immutable and isolated backup with tested recovery; I05 Risk-based vulnerability and patch management; I06 Network segmentation and network access control; I11 Incident response and clinical continuity readiness; I12 Governance, awareness and risk reporting. Allocated Year-1 cost $356,345 (share of shared initiatives). Horizon: 0-24 months.

Result: Above tolerance (1.20). Residual risk remains above tolerance after treatment. Management decision required: accept formally at Board / ownership-group level, fund additional treatment, transfer part of the risk, or change the process.

## S3 - Backup environment compromised, preventing recovery after a destructive attack

Scenario statement. An attacker holding administrative credentials reaches backup servers that share the production identity domain and network, deletes or encrypts backup sets and clinic storage copies, so that MediBec cannot restore EHR and clinic systems within clinically acceptable time after a destructive event.

| Element | Description |
| --- | --- |
| Library reference | MED-CYR-07 |
| Stakeholders | CIO; Infrastructure team; Cybersecurity lead; Clinical Ops; clinic managers; off-site backup provider; Executive leadership. |
| Background | MediBec has on-site and off-site backups (E2) but isolation, immutability and restore testing are not evidenced. Exercise evidence shows unexplained backup failures on several clinic storage units before encryption (E6). |
| Threat source | Ransomware operator or other attacker with administrative access. |
| Threat event | Deletion/encryption of backups and recovery tooling. |
| Vulnerabilities / conditions | Backup consoles authenticated through production directory (Analyst assumption - validate) No immutable or offline copy evidenced Restore testing and RTO/RPO not evidenced (E7) Backup failure alerts not escalated (E6) |
| Assets at risk | CJ6 backup servers, off-site copies, local clinic storage. |
| Processes affected | Disaster recovery for all clinical and administrative services. |
| Existing controls (evidenced) | On-site and off-site backups (E2) Encrypted storage (E2) |
| Risk owner (proposed) | CIO |

### Narrative and event sequence

Days before detonation, the attacker logs into the backup console with a domain administrator account, shortens retention, deletes restore points and corrupts clinic storage replicas. Failed backup jobs raise tickets that are treated as capacity issues. After encryption, restoration attempts fail or reach only stale copies.

- Initial access - via S1/S2 chain

- Privilege escalation - domain admin

- Discovery - locate backup servers and schedules

- Lateral movement - to backup network

- Manipulation - retention changes, deletion of restore points

- Disruption - encryption of backup repositories

- Detection - failed restore during incident

- Business impact - prolonged outage and potential permanent data loss

### Consequences

| Dimension | Consequence |
| --- | --- |
| Confidentiality/privacy | Backup data sets also exfiltrated. |
| Integrity | Loss of historical clinical data. |
| Availability | Recovery time extends from days to weeks. |
| Operations | Prolonged paper-based operation. |
| Financial | Pressure to pay ransom; rebuild costs. |
| Regulatory | Record-keeping and continuity obligations at risk. |
| Reputation | Severe. |
| Safety | Missing history for ongoing treatment. |

### Quantitative parameters

| Parameter | Value | Reading | Rationale | Evidence | Confidence |
| --- | --- | --- | --- | --- | --- |
| Pb(A) threat presence | 0.55 | Plausible | Conditional on an intrusion reaching administrative level (S1/S2). | E4, E6 | Medium |
| Pb(psi,A) exploitation | 0.50 | Plausible | Isolation unknown; failures in E6 suggest exposure. | E2, E6 | Low |
| de expected damage | 0.60 | Major | Partial loss of recent restore points. | E2 | Medium |
| dm maximum damage | 0.90 | Extreme | No usable backup for EHR. | E1 | Medium |
| theta resilience | 0.35 | Weak | No restore testing evidence. | E7 | Medium |
| mu(E) criticality | 0.90 | Very high | Recoverability of every crown jewel depends on it. | E2 | High |

All values: Analytical estimate — validation required.

### CVSS v4.0

Vector: CVSS:4.0/AV:N/AC:L/AT:N/PR:H/UI:N/VC:H/VI:H/VA:H/SC:N/SI:N/SA:H   CVSS-B: 9.2 (Critical)

Representative weakness: backup management console reachable from production network and trusting production administrator accounts. PR:H attacker already holds admin credentials; VC/VI/VA:H on the backup system; SA:H because recovery of all subsequent systems is lost.

### Calculation

| Step | Computation | Result |
| --- | --- | --- |
| Estimated risk | 0.55 x 0.50 x 9.2 x ((0.60 + 0.90) / 2) x 0.90 / 0.35 x 1,000 | 4,879 |
| Tolerated risk | 0.55 x 0.50 x 9.2 x 0.30 x 0.90 / 0.35 x 1,000 | 1,952 |
| Mitigated | 4,879 x 0.80 (probability) x 0.85 (impact) | 3,318 |
| Residual risk | 4,879 - 3,318 | 1,561 |
| Residual / Tolerated | 1,561 / 1,952 (pre-treatment ratio 2.50) | 0.80 |
| Cost-effectiveness | (4,879 - 1,561) / $267,145 x 1,000 | 12.42 |

### Treatment and result

Immutable/offline copies with separate backup identity (I04), segmentation (I06), PAM (I02), backup-alert monitoring (I03), quarterly restore tests and IR integration (I11).

Initiatives: I02 Privileged access and service-account management (PAM); I03 24/7 managed detection and response with centralized logging; I04 Immutable and isolated backup with tested recovery; I06 Network segmentation and network access control; I11 Incident response and clinical continuity readiness. Allocated Year-1 cost $267,145 (share of shared initiatives). Horizon: 0-9 months.

Result: Below tolerance (0.80). Residual risk falls below tolerance if the package is delivered as designed; the CIO can accept it within normal governance, subject to KRI monitoring.

## S4 - Cloud medical-image transfer storage exposed, enabling bulk health-data exfiltration

Scenario statement. An opportunistic or targeted actor discovers a cloud storage location used for medical-image transfer and exports that is shared through long-lived public or weakly authenticated links, downloads large volumes of images and associated patient identifiers, and causes a large-scale health-data breach.

| Element | Description |
| --- | --- |
| Library reference | MED-CYR-03 |
| Stakeholders | Radiology lead; CIO; Cybersecurity lead; Privacy officer; Legal; cloud provider; referring clinicians; patients. |
| Background | MediBec uses cloud integration for remote data access (E2). Exercise evidence shows medicalimageexport.zip downloaded from an unrecognized IP (E6). Cloud configuration, logging and shared-responsibility understanding are open questions (E4). |
| Threat source | Opportunistic scanner or cybercriminal data broker. |
| Threat event | Unauthorized bulk download from cloud storage. |
| Vulnerabilities / conditions | Permissive or long-lived sharing links (Analyst assumption) No cloud posture management evidenced Object-level access logging unknown (E4) Exports contain identifiers alongside images |
| Assets at risk | CJ7 cloud image storage; CJ2 radiology. |
| Processes affected | Image sharing with clinicians and partners, referrals. |
| Existing controls (evidenced) | Encrypted storage (E2 - at-rest only, not access control) Cloud access via identity (E2) |
| Risk owner (proposed) | CIO with Privacy officer |

### Narrative and event sequence

An export bucket created for a referral workflow keeps an anonymous access link. Automated scanners find it; an actor downloads several thousand studies with DICOM headers containing patient identifiers. MediBec learns of it from anomalous egress or from a third party.

- Discovery - scanning for open storage

- Initial access - anonymous or leaked link

- Collection - enumeration of objects

- Exfiltration - bulk download

- Detection - late, via egress anomaly or external notice

- Business impact - large privacy breach

### Consequences

| Dimension | Consequence |
| --- | --- |
| Confidentiality/privacy | Bulk exposure of images and identifiers. |
| Integrity | Low. |
| Availability | Sharing workflow suspended. |
| Operations | Referral delays. |
| Financial | Notification, legal and forensic costs. |
| Regulatory | High - large number of affected individuals. |
| Reputation | High. |
| Safety | Low. |

### Quantitative parameters

| Parameter | Value | Reading | Rationale | Evidence | Confidence |
| --- | --- | --- | --- | --- | --- |
| Pb(A) threat presence | 0.60 | Likely | Cloud storage is continuously scanned. | E4 | Medium |
| Pb(psi,A) exploitation | 0.45 | Plausible | Depends on sharing configuration - unknown; E6 suggests weakness. | E6 | Low |
| de expected damage | 0.55 | Material | Partial data set exposed. | E6 | Medium |
| dm maximum damage | 0.80 | Severe | Entire export history exposed. | E1 | Medium |
| theta resilience | 0.40 | Limited | Logging and detection uncertain. | E4 | Low |
| mu(E) criticality | 0.75 | High | Important but not essential to same-day care. | E2 | Medium |

All values: Analytical estimate — validation required.

### CVSS v4.0

Vector: CVSS:4.0/AV:N/AC:L/AT:N/PR:N/UI:N/VC:H/VI:N/VA:N/SC:N/SI:N/SA:N   CVSS-B: 8.7 (High)

Representative weakness: storage object accessible without authentication (CWE-284 misconfiguration). AV:N, AC:L, AT:N, PR:N, UI:N; confidentiality only (VC:H).

### Calculation

| Step | Computation | Result |
| --- | --- | --- |
| Estimated risk | 0.60 x 0.45 x 8.7 x ((0.55 + 0.80) / 2) x 0.75 / 0.40 x 1,000 | 2,973 |
| Tolerated risk | 0.60 x 0.45 x 8.7 x 0.30 x 0.75 / 0.40 x 1,000 | 1,321 |
| Mitigated | 2,973 x 0.85 (probability) x 0.70 (impact) | 1,769 |
| Residual risk | 2,973 - 1,769 | 1,204 |
| Residual / Tolerated | 1,204 / 1,321 (pre-treatment ratio 2.25) | 0.91 |
| Cost-effectiveness | (2,973 - 1,204) / $154,471 x 1,000 | 11.45 |

### Treatment and result

Block public access and enforce expiring authenticated links (I08); DLP and data minimization in exports (I09); object-access logging to MDR (I03).

Initiatives: I03 24/7 managed detection and response with centralized logging; I08 Cloud security posture and secure image transfer; I09 Data access governance and EHR privacy monitoring. Allocated Year-1 cost $154,471 (share of shared initiatives). Horizon: 0-6 months.

Result: Approximately at tolerance (0.91). Residual risk is approximately at tolerance; the result depends on the treatment actually achieving the assumed effectiveness. Executive review and KRI tracking are recommended.

## S5 - Misuse of legitimate clinical, privileged or service-account access to extract patient records

Scenario statement. A malicious or curious insider, or an attacker who has taken over the over-privileged ehr-sync-svc service account, uses legitimate but excessive EHR access to query and export large volumes of patient or billing records without triggering review, resulting in a privacy breach and loss of trust.

| Element | Description |
| --- | --- |
| Library reference | MED-CYR-11 (+ service-account evidence) |
| Stakeholders | Privacy officer; HR; Clinical Ops; CIO; Cybersecurity lead; Legal; patients; professional orders. |
| Background | EHR access is central to care (E7). Exercise evidence shows unusual query volume from ehr-sync-svc (E6). The appetite statement requires least privilege and logging for high-risk data stores (E5). |
| Threat source | Malicious or negligent insider; external actor using a service account. |
| Threat event | Unauthorized query and export of health records. |
| Vulnerabilities / conditions | Broad role-based access in EHR (Analyst assumption) Over-privileged service account without vaulting (E6) No EHR access analytics or periodic recertification evidenced (E7) No DLP evidenced |
| Assets at risk | CJ1 EHR data; CJ4 billing data. |
| Processes affected | Clinical documentation, billing, EHR integration. |
| Existing controls (evidenced) | EHR audit log exists (E6) Encrypted storage (E2) |
| Risk owner (proposed) | Privacy officer |

### Narrative and event sequence

An employee leaving for a competitor exports patient contact and billing lists; separately, ehr-sync-svc credentials stored in a script are reused to pull records at night. Audit logs capture the activity but nobody reviews them until a patient complaint.

- Initial access - legitimate account or reused service credential

- Collection - bulk queries and exports

- Exfiltration - USB, e-mail, personal cloud

- Detection - patient complaint or after-the-fact log review

- Business impact - privacy breach, disciplinary and legal action

### Consequences

| Dimension | Consequence |
| --- | --- |
| Confidentiality/privacy | Targeted or bulk disclosure of health data. |
| Integrity | Low. |
| Availability | None. |
| Operations | Investigations, HR processes. |
| Financial | Legal and notification costs. |
| Regulatory | High. |
| Reputation | High, especially for sensitive patients. |
| Safety | Low. |

### Quantitative parameters

| Parameter | Value | Reading | Rationale | Evidence | Confidence |
| --- | --- | --- | --- | --- | --- |
| Pb(A) threat presence | 0.60 | Likely | Insider snooping is recurrent in healthcare; service-account anomaly observed. | E6 | Medium |
| Pb(psi,A) exploitation | 0.55 | Moderate-high | Legitimate access bypasses perimeter controls; no analytics. | E6, E7 | Medium |
| de expected damage | 0.45 | Moderate | Limited set of records. | E1 | Medium |
| dm maximum damage | 0.75 | Severe | Bulk extraction through the service account. | E6 | Medium |
| theta resilience | 0.40 | Limited | Logs exist but not monitored. | E6 | Medium |
| mu(E) criticality | 0.80 | Very high | EHR confidentiality is core to trust. | E5 | High |

All values: Analytical estimate — validation required.

### CVSS v4.0

Vector: CVSS:4.0/AV:N/AC:L/AT:N/PR:L/UI:N/VC:H/VI:L/VA:N/SC:N/SI:N/SA:N   CVSS-B: 7.1 (High)

Limited applicability: insider misuse is not a software vulnerability. Representative weakness used for the workbook: excessive privileges on an authenticated account (CWE-269). PR:L legitimate low-privilege access; VC:H bulk read; VI:L. Interpret with caution.

### Calculation

| Step | Computation | Result |
| --- | --- | --- |
| Estimated risk | 0.60 x 0.55 x 7.1 x ((0.45 + 0.75) / 2) x 0.80 / 0.40 x 1,000 | 2,812 |
| Tolerated risk | 0.60 x 0.55 x 7.1 x 0.30 x 0.80 / 0.40 x 1,000 | 1,406 |
| Mitigated | 2,812 x 0.60 (probability) x 0.65 (impact) | 1,097 |
| Residual risk | 2,812 - 1,097 | 1,715 |
| Residual / Tolerated | 1,715 / 1,406 (pre-treatment ratio 2.00) | 1.22 |
| Cost-effectiveness | (2,812 - 1,715) / $147,137 x 1,000 | 7.45 |

### Treatment and result

Least-privilege redesign and access recertification plus EHR access analytics and DLP (I09); vault and restrict service accounts (I02); MDR use-cases (I03); HR/awareness (I12).

Initiatives: I02 Privileged access and service-account management (PAM); I03 24/7 managed detection and response with centralized logging; I09 Data access governance and EHR privacy monitoring; I12 Governance, awareness and risk reporting. Allocated Year-1 cost $147,137 (share of shared initiatives). Horizon: 3-12 months.

Result: Above tolerance (1.22). Residual risk remains above tolerance after treatment. Management decision required: accept formally at Board / ownership-group level, fund additional treatment, transfer part of the risk, or change the process.

## S6 - Exploitation of unpatched internet-facing or end-of-life systems

Scenario statement. A cybercriminal or state-linked actor mass-exploits a known vulnerability in an internet-facing remote access gateway, firewall or web application that MediBec has not patched because of uptime concerns, vendor constraints or limited staff, obtaining remote code execution and a foothold for data theft or ransomware.

| Element | Description |
| --- | --- |
| Library reference | MED-CYR-06 |
| Stakeholders | CIO; Infrastructure; Cybersecurity lead; application owners; vendors; Clinical Ops (change windows). |
| Background | Patch delays are documented as a healthcare constraint (E3, E7). Asset inventory completeness and scan coverage are unknown (E4). |
| Threat source | Cybercriminal / state-linked actor using public exploits. |
| Threat event | Remote exploitation of a known vulnerability. |
| Vulnerabilities / conditions | Patch SLAs and exception governance not evidenced (E7) Incomplete asset inventory (E4) Possible end-of-life systems (Information gap) |
| Assets at risk | CJ5 remote access; CJ6 perimeter; internet-facing applications. |
| Processes affected | Remote access for clinicians; online services. |
| Existing controls (evidenced) | Firewalls, IDS/IPS (E2) Antimalware (E2) |
| Risk owner (proposed) | CIO |

### Narrative and event sequence

A critical flaw in the remote access appliance is disclosed and exploited within days. MediBec schedules the patch for the next quarterly window. The actor implants a web shell, harvests session tokens and pivots internally.

- Initial access - exploit of edge device

- Persistence - web shell / implant

- Credential access - session tokens

- Lateral movement - into server network

- Collection / disruption - leads to S2 or data theft

- Detection - external notice or threat hunt

- Business impact - intrusion, possible outage

### Consequences

| Dimension | Consequence |
| --- | --- |
| Confidentiality/privacy | Potential access to health data. |
| Integrity | Device configuration tampering. |
| Availability | Remote access outage during emergency patching. |
| Operations | Clinician remote access disrupted. |
| Financial | Incident response costs. |
| Regulatory | Moderate to high. |
| Reputation | Moderate. |
| Safety | Indirect. |

### Quantitative parameters

| Parameter | Value | Reading | Rationale | Evidence | Confidence |
| --- | --- | --- | --- | --- | --- |
| Pb(A) threat presence | 0.80 | Very likely | Edge-device exploitation campaigns are frequent. | E4 | Medium |
| Pb(psi,A) exploitation | 0.50 | Plausible | Patching lag documented; inventory incomplete. | E3, E7 | Low |
| de expected damage | 0.60 | Major | Foothold with some data access. | E2 | Medium |
| dm maximum damage | 0.90 | Extreme | Precursor to network-wide ransomware. | E1 | Medium |
| theta resilience | 0.40 | Limited | Detection of implants uncertain. | E3 | Medium |
| mu(E) criticality | 0.85 | Very high | Remote access and perimeter serve all clinics. | E2 | High |

All values: Analytical estimate — validation required.

### CVSS v4.0

Vector: CVSS:4.0/AV:N/AC:L/AT:N/PR:N/UI:N/VC:H/VI:H/VA:H/SC:H/SI:H/SA:H   CVSS-B: 10.0 (Critical)

Representative weakness: unauthenticated remote code execution in an internet-facing gateway (typical of known-exploited edge vulnerabilities). All impacts High because the gateway fronts the internal network. Replace with the actual CVE vector once scan data is available.

### Calculation

| Step | Computation | Result |
| --- | --- | --- |
| Estimated risk | 0.80 x 0.50 x 10.0 x ((0.60 + 0.90) / 2) x 0.85 / 0.40 x 1,000 | 6,375 |
| Tolerated risk | 0.80 x 0.50 x 10.0 x 0.30 x 0.85 / 0.40 x 1,000 | 2,550 |
| Mitigated | 6,375 x 0.85 (probability) x 0.70 (impact) | 3,793 |
| Residual risk | 6,375 - 3,793 | 2,582 |
| Residual / Tolerated | 2,582 / 2,550 (pre-treatment ratio 2.50) | 1.01 |
| Cost-effectiveness | (6,375 - 2,582) / $183,956 x 1,000 | 20.62 |

### Treatment and result

Risk-based vulnerability and patch management with KEV SLAs and EOL retirement (I05); segmentation behind the edge (I06); MDR threat hunting (I03).

Initiatives: I03 24/7 managed detection and response with centralized logging; I05 Risk-based vulnerability and patch management; I06 Network segmentation and network access control. Allocated Year-1 cost $183,956 (share of shared initiatives). Horizon: 1-9 months.

Result: Approximately at tolerance (1.01). Residual risk is approximately at tolerance; the result depends on the treatment actually achieving the assumed effectiveness. Executive review and KRI tracking are recommended.

## S7 - Connected medical device used as a foothold to disrupt clinical equipment and reach the EHR network

Scenario statement. An attacker reaching a clinic network (through malware, a compromised clinic Wi-Fi or vendor access) exploits an unpatched or default-credential medical device on a network shared with EHR workstations, disrupting device operation and using it as a persistent foothold, with potential consequences for patient care.

| Element | Description |
| --- | --- |
| Library reference | MED-CYR-09 (+ Wi-Fi path MED-CYR-05) |
| Stakeholders | Biomedical engineering; Clinical Ops; clinic managers; device manufacturers; CIO; Cybersecurity lead; patients. |
| Background | Medical equipment is interconnected with the EHR environment; inventory, patch levels and segmentation are unknown (E2, E4). Patching is constrained by certification (E3). |
| Threat source | Cybercriminal (opportunistic or during ransomware operation). |
| Threat event | Exploitation of a medical/IoT device and lateral movement. |
| Vulnerabilities / conditions | Incomplete device inventory (E4) Embedded OS patching restricted by certification (E3) Devices and guest/clinical Wi-Fi not segmented (E4, E7 - validate) Default credentials (Analyst assumption) |
| Assets at risk | CJ8 medical devices; CJ2 diagnostics; clinic LAN. |
| Processes affected | Diagnostic imaging, monitoring, device-to-EHR data flows. |
| Existing controls (evidenced) | Firewalls and IDS/IPS at hub (E2 - east-west coverage unknown) |
| Risk owner (proposed) | Clinical Ops with Biomedical engineering |

### Narrative and event sequence

Ransomware spreading in a clinic encrypts the Windows-based console of an imaging device; separately, an attacker on guest Wi-Fi reaches a device with default credentials and uses it as a pivot that endpoint tools do not cover.

- Initial access - adjacent network (Wi-Fi or infected workstation)

- Exploitation - unpatched service / default credentials

- Persistence - implant on unmanaged device

- Lateral movement - to EHR workstations

- Disruption - device unavailable or data altered

- Detection - clinical staff notice malfunction

- Business impact - postponed procedures, safety review

### Consequences

| Dimension | Consequence |
| --- | --- |
| Confidentiality/privacy | Device-stored images and identifiers. |
| Integrity | Possible altered readings. |
| Availability | Devices out of service. |
| Operations | Procedure cancellations. |
| Financial | Device remediation with vendor. |
| Regulatory | Device-safety reporting may apply (validate). |
| Reputation | High if patient harm. |
| Safety | Direct - delayed or incorrect diagnostics. |

### Quantitative parameters

| Parameter | Value | Reading | Rationale | Evidence | Confidence |
| --- | --- | --- | --- | --- | --- |
| Pb(A) threat presence | 0.45 | Plausible | Targeting of devices is less frequent than IT, but collateral infection is common. | E4 | Low |
| Pb(psi,A) exploitation | 0.50 | Plausible | Patch and segmentation constraints documented. | E3, E4 | Low |
| de expected damage | 0.55 | Material | Some devices unavailable at one clinic. | E1 | Medium |
| dm maximum damage | 0.95 | Extreme | Patient harm from altered or unavailable equipment. | E5 | Medium |
| theta resilience | 0.35 | Weak | No device monitoring or inventory evidence. | E4 | Medium |
| mu(E) criticality | 0.90 | Very high | Direct link to patient safety. | E5 | High |

All values: Analytical estimate — validation required.

### CVSS v4.0

Vector: CVSS:4.0/AV:A/AC:L/AT:N/PR:N/UI:N/VC:H/VI:H/VA:H/SC:L/SI:L/SA:L   CVSS-B: 8.7 (High)

Representative weakness: unpatched embedded service or default credential on a networked device. AV:A reachable from the clinic LAN/Wi-Fi only; PR:N; full device impact; SC/SI/SA:L onward effects. CVSS supplemental metric Safety (S:P) would apply but is not part of the base score.

### Calculation

| Step | Computation | Result |
| --- | --- | --- |
| Estimated risk | 0.45 x 0.50 x 8.7 x ((0.55 + 0.95) / 2) x 0.90 / 0.35 x 1,000 | 3,775 |
| Tolerated risk | 0.45 x 0.50 x 8.7 x 0.30 x 0.90 / 0.35 x 1,000 | 1,510 |
| Mitigated | 3,775 x 0.70 (probability) x 0.60 (impact) | 1,586 |
| Residual risk | 3,775 - 1,586 | 2,190 |
| Residual / Tolerated | 2,190 / 1,510 (pre-treatment ratio 2.50) | 1.45 |
| Cost-effectiveness | (3,775 - 2,190) / $282,486 x 1,000 | 5.61 |

### Treatment and result

Medical device security programme (I07), segmentation and NAC including guest Wi-Fi isolation (I06), patch/compensating controls (I05). Residual depends on manufacturers.

Initiatives: I05 Risk-based vulnerability and patch management; I06 Network segmentation and network access control; I07 Medical device security programme. Allocated Year-1 cost $282,486 (share of shared initiatives). Horizon: 3-24 months.

Result: Above tolerance (1.45). Residual risk remains above tolerance after treatment. Management decision required: accept formally at Board / ownership-group level, fund additional treatment, transfer part of the risk, or change the process.

## S8 - Detection and response gaps allow an intrusion to persist and escalate

Scenario statement. An intrusion by any external actor goes unnoticed or is misclassified because alert triage, log coverage and after-hours monitoring are insufficient for a two-person cybersecurity team, and the untested incident response plan leads to slow, uncoordinated containment, turning a contained event into a major privacy and operational incident.

| Element | Description |
| --- | --- |
| Library reference | MED-CYR-08 / 15 |
| Stakeholders | Cybersecurity lead; CIO; Executive leadership; Clinical Ops; clinic managers; Privacy/Legal; Communications; MDR/forensic providers. |
| Background | Two dedicated cybersecurity staff (E3); a PowerShell alert was closed as low severity; unusual logins, cloud downloads and service-account queries were not correlated (E6). The IR plan has not been tested across clinics (E8 MED-CYR-15). |
| Threat source | Any external actor (amplifier scenario). |
| Threat event | Undetected dwell time and delayed, uncoordinated response. |
| Vulnerabilities / conditions | No 24/7 monitoring (E3 - inferred) Alert triage criteria weak (E6) Log coverage and retention unknown (E4) IR plan untested; decision rights unclear (E8) |
| Assets at risk | All crown jewels; especially CJ1, CJ5. |
| Processes affected | Incident management, clinical continuity, privacy breach assessment. |
| Existing controls (evidenced) | IDS/IPS (E2) EDR (E6) Incident command roles defined (E6) |
| Risk owner (proposed) | Cybersecurity lead |

### Narrative and event sequence

Across ten days, four weak signals (phishing, PowerShell, unusual login, cloud download) are visible in different consoles but no one correlates them. When encryption begins, roles, forensic engagement and clinical workarounds are improvised.

- Initial access - via S1/S6

- Weak signals generated but not triaged

- Dwell time of days to weeks

- Escalation to data theft / encryption

- Detection - by impact, not by monitoring

- Response - delayed decisions, evidence loss

- Business impact - amplified harm

### Consequences

| Dimension | Consequence |
| --- | --- |
| Confidentiality/privacy | Larger breach scope; weaker evidence of what was accessed. |
| Integrity | Uncertainty over what was changed. |
| Availability | Longer outage. |
| Operations | Poor coordination across clinics. |
| Financial | Higher total incident cost. |
| Regulatory | Inability to substantiate breach assessment. |
| Reputation | Perceived mismanagement. |
| Safety | Indirect via prolonged outage. |

### Quantitative parameters

| Parameter | Value | Reading | Rationale | Evidence | Confidence |
| --- | --- | --- | --- | --- | --- |
| Pb(A) threat presence | 0.80 | Very likely | Attempts ongoing; some will pass perimeter controls. | E4 | Medium |
| Pb(psi,A) exploitation | 0.60 | Likely | Evidence of mis-triaged alerts and uncorrelated signals. | E6 | Medium |
| de expected damage | 0.60 | Major | Incident escalates before containment. | E6 | Medium |
| dm maximum damage | 0.90 | Extreme | Full ransomware and breach scenario. | E6 | Medium |
| theta resilience | 0.30 | Weak | Detection and response are the weak capability itself. | E3 | Medium |
| mu(E) criticality | 0.85 | Very high | Response capacity protects every service. | E1 | High |

All values: Analytical estimate — validation required.

### CVSS v4.0

Vector: CVSS:4.0/AV:L/AC:L/AT:N/PR:N/UI:P/VC:H/VI:H/VA:L/SC:H/SI:L/SA:L   CVSS-B: 9.2 (Critical)

Limited applicability: a detection gap is a control weakness, not a vulnerability. Representative weakness for the workbook: the undetected initial code-execution vector (macro/PowerShell, E6), scored AV:L because the e-mailed document is opened and executed locally (FIRST CVSS v4.0 user guide). Do not interpret the score as the severity of the detection gap.

### Calculation

| Step | Computation | Result |
| --- | --- | --- |
| Estimated risk | 0.80 x 0.60 x 9.2 x ((0.60 + 0.90) / 2) x 0.85 / 0.30 x 1,000 | 9,384 |
| Tolerated risk | 0.80 x 0.60 x 9.2 x 0.30 x 0.85 / 0.30 x 1,000 | 3,754 |
| Mitigated | 9,384 x 0.70 (probability) x 0.80 (impact) | 5,255 |
| Residual risk | 9,384 - 5,255 | 4,129 |
| Residual / Tolerated | 4,129 / 3,754 (pre-treatment ratio 2.50) | 1.10 |
| Cost-effectiveness | (9,384 - 4,129) / $108,979 x 1,000 | 48.22 |

### Treatment and result

24/7 MDR with centralized logging and escalation criteria (I03); IR plan, playbooks, retainer and tabletop exercises across clinics (I11); governance reporting (I12).

Initiatives: I01 Phishing-resistant MFA and conditional access; I03 24/7 managed detection and response with centralized logging; I11 Incident response and clinical continuity readiness; I12 Governance, awareness and risk reporting. Allocated Year-1 cost $108,979 (share of shared initiatives). Horizon: 0-6 months.

Result: Approximately at tolerance (1.10). Residual risk is approximately at tolerance; the result depends on the treatment actually achieving the assumed effectiveness. Executive review and KRI tracking are recommended.

## S9 - Compromise of a critical vendor with remote access to MediBec systems

Scenario statement. A threat actor compromises an EHR, diagnostic, device or IT support vendor and uses the vendor's standing remote access or software update channel to enter MediBec's environment, bypassing perimeter controls to access health data or deploy malware.

| Element | Description |
| --- | --- |
| Library reference | MED-CYR-14 |
| Stakeholders | Procurement; CIO; Cybersecurity lead; Vendor coordination lead; Privacy/Legal; Clinical Ops; affected vendors. |
| Background | MediBec depends on EHR, cloud, device and support vendors (E2, E7). Vendor assurance, contract clauses and access restrictions are listed as areas to assess, not as existing controls (E5, E7). |
| Threat source | Supply-chain attacker (cybercriminal or state-linked). |
| Threat event | Intrusion through a trusted third-party access path. |
| Vulnerabilities / conditions | Standing vendor remote access (Analyst assumption) No vendor tiering or assessments evidenced (E7) Incident-notification clauses unknown (E5) Vendor sessions not brokered or recorded |
| Assets at risk | CJ1, CJ2, CJ8 and vendor-managed components. |
| Processes affected | EHR support, device maintenance, IT support. |
| Existing controls (evidenced) | Firewalls (E2) Vendor coordination role defined for incidents (E6) |
| Risk owner (proposed) | Procurement with CIO |

### Narrative and event sequence

A remote-support tool used by a diagnostic-system vendor is compromised; the attacker uses the vendor's always-on connection to access the imaging server and pivot. The vendor notifies customers two weeks later.

- Initial access - via vendor remote access

- Exploitation - trusted session

- Discovery - vendor-managed servers

- Lateral movement - into MediBec network

- Collection / disruption

- Detection - vendor notice or MDR alert

- Business impact - breach and outage, contractual disputes

### Consequences

| Dimension | Consequence |
| --- | --- |
| Confidentiality/privacy | Health data exposed via vendor path. |
| Integrity | Possible tampering with vendor-managed systems. |
| Availability | Vendor systems isolated during investigation. |
| Operations | Diagnostic services degraded. |
| Financial | Shared-liability disputes. |
| Regulatory | MediBec remains accountable for its data. |
| Reputation | High. |
| Safety | Indirect. |

### Quantitative parameters

| Parameter | Value | Reading | Rationale | Evidence | Confidence |
| --- | --- | --- | --- | --- | --- |
| Pb(A) threat presence | 0.55 | Plausible | Supply-chain attacks on healthcare vendors are recurrent. | E7 | Low |
| Pb(psi,A) exploitation | 0.45 | Plausible | Controls over vendor access not evidenced. | E7 | Low |
| de expected damage | 0.60 | Major | Breach through one vendor path. | E2 | Medium |
| dm maximum damage | 0.90 | Extreme | EHR vendor compromise affecting all clinics. | E1 | Medium |
| theta resilience | 0.35 | Weak | Limited visibility into vendor activity. | E7 | Low |
| mu(E) criticality | 0.85 | Very high | Vendors support crown-jewel systems. | E2 | High |

All values: Analytical estimate — validation required.

### CVSS v4.0

Vector: CVSS:4.0/AV:N/AC:L/AT:P/PR:L/UI:N/VC:H/VI:H/VA:H/SC:H/SI:H/SA:H   CVSS-B: 9.0 (Critical)

Limited applicability: supplier concentration is not a single vulnerability. Representative weakness: standing authenticated remote-access channel. AT:P the vendor must first be compromised; PR:L vendor account; full impacts. Validate against actual vendor access design.

### Calculation

| Step | Computation | Result |
| --- | --- | --- |
| Estimated risk | 0.55 x 0.45 x 9.0 x ((0.60 + 0.90) / 2) x 0.85 / 0.35 x 1,000 | 4,057 |
| Tolerated risk | 0.55 x 0.45 x 9.0 x 0.30 x 0.85 / 0.35 x 1,000 | 1,623 |
| Mitigated | 4,057 x 0.55 (probability) x 0.70 (impact) | 1,562 |
| Residual risk | 4,057 - 1,562 | 2,495 |
| Residual / Tolerated | 2,495 / 1,623 (pre-treatment ratio 2.50) | 1.54 |
| Cost-effectiveness | (4,057 - 2,495) / $209,645 x 1,000 | 7.45 |

### Treatment and result

Third-party risk programme and contract clauses (I10); vendor access only through PAM with MFA and recording (I01/I02); MDR monitoring of vendor sessions (I03); joint IR (I11). Residual largely outside MediBec's control - consider contractual and insurance transfer.

Initiatives: I01 Phishing-resistant MFA and conditional access; I02 Privileged access and service-account management (PAM); I03 24/7 managed detection and response with centralized logging; I10 Third-party cyber risk management; I11 Incident response and clinical continuity readiness. Allocated Year-1 cost $209,645 (share of shared initiatives). Horizon: 2-12 months.

Result: Above tolerance (1.54). Residual risk remains above tolerance after treatment. Management decision required: accept formally at Board / ownership-group level, fund additional treatment, transfer part of the risk, or change the process.

## S10 - Manipulation of patient, medication or billing records undermining clinical decisions

Scenario statement. An attacker with compromised clinical credentials, or a malicious insider, alters medication, allergy, laboratory or billing records in the EHR or pharmacy system without detection, leading to incorrect clinical decisions, patient harm and loss of confidence in the record.

| Element | Description |
| --- | --- |
| Library reference | MED-CYR-13 |
| Stakeholders | Clinical Ops; Pharmacy lead; Laboratory lead; physicians; Privacy officer; CIO; Cybersecurity lead; patients; professional orders. |
| Background | Clinical decisions rely on EHR, lab and pharmacy data (E1). Integrity controls are listed among expected controls but are not evidenced (E8). The appetite statement allows no residual risk that creates credible immediate threat to patient care (E5). |
| Threat source | External attacker (extortion or sabotage) or malicious insider. |
| Threat event | Unauthorized modification of clinical or billing records. |
| Vulnerabilities / conditions | No integrity monitoring or reconciliation evidenced (E8) Broad write privileges (Analyst assumption) Audit trail review not evidenced Post-restore integrity verification absent |
| Assets at risk | CJ1 EHR; CJ2 pharmacy and laboratory systems; CJ4 billing. |
| Processes affected | Prescribing, dispensing, diagnosis, billing. |
| Existing controls (evidenced) | EHR audit logging (E6) Encrypted storage (E2 - no integrity protection) |
| Risk owner (proposed) | Clinical Ops (CMO) |

### Narrative and event sequence

Following a credential compromise, an extortion group alters allergy entries for a sample of patients and then demands payment to reveal which records were changed. MediBec must verify thousands of records manually.

- Initial access - compromised clinical account

- Manipulation - targeted record changes

- Detection - clinician notices inconsistency or extortion note

- Response - verification against backups

- Business impact - clinical safety review, loss of trust in record

### Consequences

| Dimension | Consequence |
| --- | --- |
| Confidentiality/privacy | Moderate. |
| Integrity | Severe - trust in clinical record. |
| Availability | EHR in restricted mode during verification. |
| Operations | Manual verification workload. |
| Financial | Verification, legal costs. |
| Regulatory | Professional and privacy obligations. |
| Reputation | Severe if harm occurs. |
| Safety | Direct - wrong medication or diagnosis. |

### Quantitative parameters

| Parameter | Value | Reading | Rationale | Evidence | Confidence |
| --- | --- | --- | --- | --- | --- |
| Pb(A) threat presence | 0.30 | Unlikely-plausible | Integrity attacks are rarer than theft or encryption. | E4 | Low |
| Pb(psi,A) exploitation | 0.40 | Moderate | Requires write access; monitoring absent. | E8 | Low |
| de expected damage | 0.55 | Material | Limited record set altered and detected. | E1 | Medium |
| dm maximum damage | 0.95 | Extreme | Patient harm from undetected alteration. | E5 | Medium |
| theta resilience | 0.40 | Limited | Backups exist but integrity verification absent. | E2 | Low |
| mu(E) criticality | 0.95 | Mission-critical | Clinical record integrity underpins safe care. | E1 | High |

All values: Analytical estimate — validation required.

### CVSS v4.0

Vector: CVSS:4.0/AV:N/AC:L/AT:N/PR:L/UI:N/VC:L/VI:H/VA:N/SC:N/SI:H/SA:N   CVSS-B: 8.3 (High)

Representative weakness: authenticated user able to modify records beyond need (improper authorization, CWE-285). PR:L; VI:H; SI:H because pharmacy/lab downstream systems consume the altered data.

### Calculation

| Step | Computation | Result |
| --- | --- | --- |
| Estimated risk | 0.30 x 0.40 x 8.3 x ((0.55 + 0.95) / 2) x 0.95 / 0.40 x 1,000 | 1,774 |
| Tolerated risk | 0.30 x 0.40 x 8.3 x 0.30 x 0.95 / 0.40 x 1,000 | 710 |
| Mitigated | 1,774 x 0.70 (probability) x 0.75 (impact) | 931 |
| Residual risk | 1,774 - 931 | 843 |
| Residual / Tolerated | 843 / 710 (pre-treatment ratio 2.50) | 1.19 |
| Cost-effectiveness | (1,774 - 843) / $355,145 x 1,000 | 2.62 |

### Treatment and result

Integrity monitoring and reconciliation (I13), least-privilege write access (I09/I02), strong authentication (I01), backup-based verification (I04), MDR (I03), clinical playbook (I11).

Initiatives: I01 Phishing-resistant MFA and conditional access; I02 Privileged access and service-account management (PAM); I03 24/7 managed detection and response with centralized logging; I04 Immutable and isolated backup with tested recovery; I09 Data access governance and EHR privacy monitoring; I11 Incident response and clinical continuity readiness; I13 Clinical data integrity controls. Allocated Year-1 cost $355,145 (share of shared initiatives). Horizon: 3-15 months.

Result: Above tolerance (1.19). Residual risk remains above tolerance after treatment. Management decision required: accept formally at Board / ownership-group level, fund additional treatment, transfer part of the risk, or change the process.

## S11 - API key or secret exposed in code, logs or configuration enables direct data access

Scenario statement. An opportunistic actor finds an API key, database connection string or cloud access token that a developer committed to a code repository, left in a log or embedded in a configuration file, and uses it to call MediBec's EHR integration or cloud storage APIs directly, extracting patient data without passing through user authentication.

| Element | Description |
| --- | --- |
| Library reference | MED-CYR-04 |
| Stakeholders | Application development team; CIO; Cybersecurity lead; Privacy officer; cloud provider; integration partners. |
| Background | MediBec has in-house software/application development and database staff (E3). API key management and repository scanning are listed as an auditable area (E7) and as scenario MED-CYR-04 (E8). No secret-management tooling is evidenced. |
| Threat source | Opportunistic actor scanning public repositories and paste sites; cybercriminal. |
| Threat event | Use of a leaked credential against an API. |
| Vulnerabilities / conditions | No secret scanning or vault evidenced (E7) Long-lived API keys without rotation (Analyst assumption) API calls not monitored for anomalous volume (E7) Development practices and repository visibility unknown (Information gap) |
| Assets at risk | CJ1 EHR integration APIs; CJ7 cloud storage. |
| Processes affected | Application integration, data exchange with partners. |
| Existing controls (evidenced) | Encrypted storage (E2 - does not protect against valid-key access) |
| Risk owner (proposed) | CIO (Application development) |

### Narrative and event sequence

A developer pushes a test script containing a storage access key to a public repository. Within hours automated scanners harvest it; an actor lists and downloads patient export files and queries an integration endpoint until the key is revoked weeks later.

- Discovery - automated secret scanning of public sources

- Initial access - valid API key

- Collection - API enumeration and downloads

- Exfiltration - bulk transfer

- Detection - late, via billing anomaly or external notice

- Business impact - privacy breach

### Consequences

| Dimension | Consequence |
| --- | --- |
| Confidentiality/privacy | Bulk access to data reachable by the key. |
| Integrity | Possible if key has write scope. |
| Availability | Key revocation may break integrations. |
| Operations | Emergency rotation across systems. |
| Financial | Notification and forensic costs. |
| Regulatory | Reportable confidentiality incident likely. |
| Reputation | Moderate to high. |
| Safety | Low. |

### Quantitative parameters

| Parameter | Value | Reading | Rationale | Evidence | Confidence |
| --- | --- | --- | --- | --- | --- |
| Pb(A) threat presence | 0.45 | Plausible | Secret leakage is common where development occurs; MediBec's development footprint is uncertain. | E3, E7 | Low |
| Pb(psi,A) exploitation | 0.45 | Plausible | No vault, scanning or rotation evidenced. | E7 | Low |
| de expected damage | 0.50 | Material | Data reachable by one key. | E7 | Medium |
| dm maximum damage | 0.80 | Severe | Key with broad EHR or storage scope. | E1 | Medium |
| theta resilience | 0.40 | Limited | API monitoring not evidenced. | E7 | Low |
| mu(E) criticality | 0.75 | High | Integrations support EHR and image exchange. | E2 | Medium |

All values: Analytical estimate — validation required.

### CVSS v4.0

Vector: CVSS:4.0/AV:N/AC:L/AT:P/PR:N/UI:N/VC:H/VI:L/VA:N/SC:N/SI:N/SA:N   CVSS-B: 8.3 (High)

Representative weakness: hard-coded credential (CWE-798). AT:P the attacker must first obtain the leaked secret; PR:N once held, no further privileges needed; VC:H data access; VI:L limited write scope.

### Calculation

| Step | Computation | Result |
| --- | --- | --- |
| Estimated risk | 0.45 x 0.45 x 8.3 x ((0.50 + 0.80) / 2) x 0.75 / 0.40 x 1,000 | 2,048 |
| Tolerated risk | 0.45 x 0.45 x 8.3 x 0.30 x 0.75 / 0.40 x 1,000 | 945 |
| Mitigated | 2,048 x 0.85 (probability) x 0.60 (impact) | 1,045 |
| Residual risk | 2,048 - 1,045 | 1,004 |
| Residual / Tolerated | 1,004 / 945 (pre-treatment ratio 2.17) | 1.06 |
| Cost-effectiveness | (2,048 - 1,004) / $201,471 x 1,000 | 5.19 |

### Treatment and result

Secret scanning in repositories and pipelines, central vault with short-lived tokens and rotation (I14); API anomaly monitoring (I03); scoped cloud keys (I08).

Initiatives: I03 24/7 managed detection and response with centralized logging; I08 Cloud security posture and secure image transfer; I14 Application security and secrets management. Allocated Year-1 cost $201,471 (share of shared initiatives). Horizon: 3-9 months.

Result: Approximately at tolerance (1.06). Residual risk is approximately at tolerance; the result depends on the treatment actually achieving the assumed effectiveness. Executive review and KRI tracking are recommended.

## S12 - Clinic Wi-Fi compromise or rogue access point gives access to the clinical network

Scenario statement. An attacker in or near a clinic exploits weak wireless security, an unsegmented guest network or a rogue access point to join the clinic network, intercept credentials and reach EHR workstations and local storage.

| Element | Description |
| --- | --- |
| Library reference | MED-CYR-05 |
| Stakeholders | Clinic managers; Infrastructure team; Cybersecurity lead; patients and visitors; Clinical Ops. |
| Background | Wireless and guest networks are an auditable area; WPA settings, rogue AP scans and guest segmentation tests are expected evidence but none is documented (E7). Clinics are geographically dispersed (E1). |
| Threat source | Local attacker (visitor, patient, passer-by) or opportunistic cybercriminal. |
| Threat event | Unauthorized wireless access and lateral movement. |
| Vulnerabilities / conditions | Guest and clinical Wi-Fi segmentation not evidenced (E7) Wireless standard and key management unknown (Information gap) No rogue AP detection evidenced Flat clinic LAN (Analyst assumption, see S7) |
| Assets at risk | Clinic LAN; CJ1 EHR workstations; local clinic storage. |
| Processes affected | Clinic operations, EHR access at point of care. |
| Existing controls (evidenced) | Firewalls and IDS/IPS at the Montreal hub (E2 - clinic-level coverage unknown) |
| Risk owner (proposed) | CIO (Infrastructure) |

### Narrative and event sequence

A pre-shared Wi-Fi key posted in a staff room is reused on the guest network, which routes to the clinic LAN. An attacker in the waiting room scans the network, finds a file share on the local storage unit and a workstation with an open remote desktop service.

- Initial access - weak/shared Wi-Fi key or rogue AP

- Discovery - scan clinic LAN

- Credential access - interception of cleartext protocols

- Lateral movement - to workstation or storage

- Collection - local patient files

- Detection - unlikely at clinic level

- Business impact - local breach or foothold for S2

### Consequences

| Dimension | Consequence |
| --- | --- |
| Confidentiality/privacy | Local patient files; intercepted credentials. |
| Integrity | Low. |
| Availability | Low unless used for S2. |
| Operations | Wi-Fi reconfiguration at all clinics. |
| Financial | Moderate. |
| Regulatory | Possible reportable incident. |
| Reputation | Moderate. |
| Safety | Indirect. |

### Quantitative parameters

| Parameter | Value | Reading | Rationale | Evidence | Confidence |
| --- | --- | --- | --- | --- | --- |
| Pb(A) threat presence | 0.40 | Plausible | Requires physical proximity; clinics have public waiting rooms. | E1 | Low |
| Pb(psi,A) exploitation | 0.45 | Plausible | Wireless controls unknown. | E7 | Low |
| de expected damage | 0.40 | Moderate | Access limited to one clinic. | E1 | Medium |
| dm maximum damage | 0.75 | Severe | Foothold leading to network-wide compromise. | E2 | Medium |
| theta resilience | 0.40 | Limited | No clinic-level wireless monitoring evidenced. | E7 | Low |
| mu(E) criticality | 0.70 | High | Clinic networks carry point-of-care EHR access. | E1 | Medium |

All values: Analytical estimate — validation required.

### CVSS v4.0

Vector: CVSS:4.0/AV:A/AC:L/AT:N/PR:N/UI:N/VC:L/VI:L/VA:N/SC:H/SI:L/SA:L   CVSS-B: 6.4 (Medium)

Representative weakness: weak wireless authentication with guest-to-internal routing. AV:A adjacent (radio range); VC/VI:L on the WLAN itself; SC:H clinical systems reachable behind it.

### Calculation

| Step | Computation | Result |
| --- | --- | --- |
| Estimated risk | 0.40 x 0.45 x 6.4 x ((0.40 + 0.75) / 2) x 0.70 / 0.40 x 1,000 | 1,159 |
| Tolerated risk | 0.40 x 0.45 x 6.4 x 0.30 x 0.70 / 0.40 x 1,000 | 605 |
| Mitigated | 1,159 x 0.80 (probability) x 0.65 (impact) | 603 |
| Residual risk | 1,159 - 603 | 556 |
| Residual / Tolerated | 556 / 605 (pre-treatment ratio 1.92) | 0.92 |
| Cost-effectiveness | (1,159 - 556) / $110,756 x 1,000 | 5.44 |

### Treatment and result

WPA3-Enterprise for staff, isolated internet-only guest Wi-Fi, rogue AP detection and NAC (I06); monitoring of clinic segments (I03).

Initiatives: I03 24/7 managed detection and response with centralized logging; I06 Network segmentation and network access control. Allocated Year-1 cost $110,756 (share of shared initiatives). Horizon: 6-18 months.

Result: Approximately at tolerance (0.92). Residual risk is approximately at tolerance; the result depends on the treatment actually achieving the assumed effectiveness. Executive review and KRI tracking are recommended.

## S13 - DDoS attack disrupts online booking, patient portal and communications

Scenario statement. A hacktivist or extortion group floods MediBec's internet-facing services with traffic, making online appointment booking, patient records access and external communications unavailable for hours or days and pushing volume to clinic phone lines.

| Element | Description |
| --- | --- |
| Library reference | MED-CYR-10 |
| Stakeholders | Clinic managers; Communications; CIO; ISP and hosting providers; patients. |
| Background | MED-CYR-10 identifies online services for appointments, records access and communications (E8). No DDoS protection, CDN or WAF is documented (E2). |
| Threat source | Hacktivist or DDoS-for-extortion group. |
| Threat event | Volumetric or application-layer denial of service. |
| Vulnerabilities / conditions | No DDoS mitigation service evidenced Single internet egress via Montreal hub (E2) No provider coordination plan evidenced |
| Assets at risk | CJ3 online services; internet connectivity for clinics. |
| Processes affected | Appointment booking, patient communications. |
| Existing controls (evidenced) | Firewalls, IDS/IPS (E2 - not designed for volumetric attacks) |
| Risk owner (proposed) | CIO |

### Narrative and event sequence

Following media coverage of healthcare, a hacktivist botnet targets MediBec's booking site. The shared internet link saturates, also degrading clinic access to cloud services routed through Montreal.

- Reconnaissance - identify public services

- Attack - volumetric and HTTP flood

- Impact - saturation of shared link

- Detection - users report outage

- Response - ISP engagement without pre-arranged mitigation

- Business impact - hours to days of degraded service

### Consequences

| Dimension | Consequence |
| --- | --- |
| Confidentiality/privacy | None. |
| Integrity | None. |
| Availability | Online services unavailable; cloud access degraded. |
| Operations | Phone and front-desk overload. |
| Financial | Lost bookings. |
| Regulatory | Low. |
| Reputation | Moderate. |
| Safety | Low - clinics continue in person. |

### Quantitative parameters

| Parameter | Value | Reading | Rationale | Evidence | Confidence |
| --- | --- | --- | --- | --- | --- |
| Pb(A) threat presence | 0.50 | Plausible | DDoS campaigns against healthcare occur; MediBec profile moderate. | E4 | Low |
| Pb(psi,A) exploitation | 0.60 | Likely | No mitigation evidenced. | E2 | Medium |
| de expected damage | 0.30 | Limited | Hours of online unavailability. | E8 | Medium |
| dm maximum damage | 0.55 | Material | Multi-day disruption including cloud access. | E2 | Low |
| theta resilience | 0.45 | Moderate | Clinics can operate without online booking. | E1 | Medium |
| mu(E) criticality | 0.55 | Moderate | Online services useful but not essential to care. | E8 | Low |

All values: Analytical estimate — validation required.

### CVSS v4.0

Vector: CVSS:4.0/AV:N/AC:L/AT:N/PR:N/UI:N/VC:N/VI:N/VA:H/SC:N/SI:N/SA:N   CVSS-B: 8.7 (High)

Limited applicability: volumetric DDoS exploits capacity, not a software flaw. Representative weakness: service without rate limiting or upstream mitigation (CWE-770). Availability only.

### Calculation

| Step | Computation | Result |
| --- | --- | --- |
| Estimated risk | 0.50 x 0.60 x 8.7 x ((0.30 + 0.55) / 2) x 0.55 / 0.45 x 1,000 | 1,356 |
| Tolerated risk | 0.50 x 0.60 x 8.7 x 0.30 x 0.55 / 0.45 x 1,000 | 957 |
| Mitigated | 1,356 x 0.80 (probability) x 0.70 (impact) | 759 |
| Residual risk | 1,356 - 759 | 597 |
| Residual / Tolerated | 597 / 957 (pre-treatment ratio 1.42) | 0.62 |
| Cost-effectiveness | (1,356 - 597) / $72,222 x 1,000 | 10.51 |

### Treatment and result

Upstream DDoS mitigation, CDN and WAF for public services, separate egress for clinic cloud traffic (I15); provider escalation and communications playbook (I11).

Initiatives: I11 Incident response and clinical continuity readiness; I15 DDoS protection, CDN and web application firewall. Allocated Year-1 cost $72,222 (share of shared initiatives). Horizon: 0-6 months.

Result: Below tolerance (0.62). Residual risk falls below tolerance if the package is delivered as designed; the CIO can accept it within normal governance, subject to KRI monitoring.

## S14 - Business e-mail compromise diverts vendor or billing payments

Scenario statement. A fraudster spoofs or compromises a supplier or executive mailbox and instructs MediBec finance staff to change bank details or pay a fraudulent invoice, because payment-change verification and e-mail authentication are weak, resulting in direct financial loss.

| Element | Description |
| --- | --- |
| Library reference | Annex B #71 |
| Stakeholders | Finance lead; accounts payable; CFO; suppliers; Cybersecurity lead; bank. |
| Background | Billing and administrative systems are central (E1); phishing lures already target billing staff (E6). E-mail authentication (DMARC) and payment verification procedures are not documented. |
| Threat source | Organized fraud group. |
| Threat event | Fraudulent payment instruction. |
| Vulnerabilities / conditions | No out-of-band payment-change verification evidenced DMARC enforcement unknown Billing staff targeted by phishing (E6) |
| Assets at risk | CJ4 billing and accounts payable. |
| Processes affected | Supplier payments, patient refunds. |
| Existing controls (evidenced) | E-mail filtering (E2 - effectiveness unknown) |
| Risk owner (proposed) | Finance lead (CFO) |

### Narrative and event sequence

A look-alike supplier domain sends an updated banking form before a large equipment invoice. Accounts payable updates the vendor record by e-mail; CAD 180,000 is transferred before the real supplier chases payment.

- Reconnaissance - identify suppliers and invoice cycles

- Initial contact - spoofed or compromised mailbox

- Manipulation - bank-detail change

- Impact - fraudulent transfer

- Detection - supplier non-payment complaint

- Business impact - financial loss

### Consequences

| Dimension | Consequence |
| --- | --- |
| Confidentiality/privacy | Low. |
| Integrity | Vendor master data altered. |
| Availability | None. |
| Operations | Supplier relationship strain. |
| Financial | Direct loss, often unrecoverable. |
| Regulatory | Low. |
| Reputation | Low to moderate. |
| Safety | None. |

### Quantitative parameters

| Parameter | Value | Reading | Rationale | Evidence | Confidence |
| --- | --- | --- | --- | --- | --- |
| Pb(A) threat presence | 0.65 | Likely | BEC is among the most frequent fraud types; billing staff already targeted. | E6 | Medium |
| Pb(psi,A) exploitation | 0.40 | Moderate | Verification procedures unknown. | E1 | Low |
| de expected damage | 0.35 | Moderate | One diverted payment. | E1 | Medium |
| dm maximum damage | 0.60 | Material | Several large payments diverted. | E3 | Low |
| theta resilience | 0.45 | Moderate | Bank recall possible if detected quickly. | E1 | Low |
| mu(E) criticality | 0.55 | Moderate | Financial, not clinical, process. | E1 | Medium |

All values: Analytical estimate — validation required.

### CVSS v4.0

Vector: CVSS:4.0/AV:N/AC:L/AT:N/PR:N/UI:A/VC:N/VI:L/VA:N/SC:N/SI:N/SA:N   CVSS-B: 5.1 (Medium)

Limited applicability: payment fraud is a process weakness. Representative weakness: spoofable sender domain without enforced DMARC. UI:A staff must act on the instruction; VI:L data changed. The low score understates business impact - rely on damage estimates.

### Calculation

| Step | Computation | Result |
| --- | --- | --- |
| Estimated risk | 0.65 x 0.40 x 5.1 x ((0.35 + 0.60) / 2) x 0.55 / 0.45 x 1,000 | 770 |
| Tolerated risk | 0.65 x 0.40 x 5.1 x 0.30 x 0.55 / 0.45 x 1,000 | 486 |
| Mitigated | 770 x 0.80 (probability) x 0.60 (impact) | 370 |
| Residual risk | 770 - 370 | 400 |
| Residual / Tolerated | 400 / 486 (pre-treatment ratio 1.58) | 0.82 |
| Cost-effectiveness | (770 - 400) / $38,500 x 1,000 | 9.60 |

### Treatment and result

Mandatory call-back verification on bank-detail changes and dual approval above threshold, DMARC enforcement, BEC detection (I16); finance-specific awareness (I12).

Initiatives: I12 Governance, awareness and risk reporting; I16 Payment-fraud controls and e-mail authentication. Allocated Year-1 cost $38,500 (share of shared initiatives). Horizon: 0-3 months.

Result: Below tolerance (0.82). Residual risk falls below tolerance if the package is delivered as designed; the CIO can accept it within normal governance, subject to KRI monitoring.

## S15 - Lost or stolen tablet or handheld exposes patient data

Scenario statement. A clinician's tablet or handheld used for EHR access is lost or stolen; because device encryption, screen lock and remote wipe are not centrally enforced, patient data cached on the device or accessible through saved sessions is exposed.

| Element | Description |
| --- | --- |
| Library reference | Annex B #7 |
| Stakeholders | Clinicians; clinic managers; Privacy officer; IT support; patients. |
| Background | Workstations, tablets and handheld devices support EHR access (E2). Encrypted storage is documented for central stores, not for mobile devices; mobile device management is not evidenced. |
| Threat source | Opportunistic thief; accidental loss. |
| Threat event | Physical loss of a device with data or live sessions. |
| Vulnerabilities / conditions | MDM, device encryption and remote wipe not evidenced Persistent EHR sessions on mobile devices (Analyst assumption) Loss-reporting procedure unknown |
| Assets at risk | Mobile endpoints; CJ1 EHR data cached or accessible. |
| Processes affected | Point-of-care documentation. |
| Existing controls (evidenced) | Encrypted central storage (E2) |
| Risk owner (proposed) | CIO (Support) |

### Narrative and event sequence

A tablet is stolen from a car. It has no enforced PIN and holds downloaded referral letters; the EHR app remains logged in. Loss is reported two days later.

- Loss or theft of device

- Access - no lock or weak PIN

- Collection - cached files and active sessions

- Detection - staff report, often delayed

- Response - account revocation, breach assessment

- Business impact - limited privacy breach

### Consequences

| Dimension | Consequence |
| --- | --- |
| Confidentiality/privacy | Records cached on one device. |
| Integrity | Low. |
| Availability | Device replacement. |
| Operations | Minor. |
| Financial | Low. |
| Regulatory | Breach assessment required; may be reportable. |
| Reputation | Low to moderate. |
| Safety | None. |

### Quantitative parameters

| Parameter | Value | Reading | Rationale | Evidence | Confidence |
| --- | --- | --- | --- | --- | --- |
| Pb(A) threat presence | 0.70 | Likely | Across 10 clinics, some device loss each year is near certain. | E1, E2 | Medium |
| Pb(psi,A) exploitation | 0.30 | Limited | Some protection may exist but is not evidenced. | E2 | Low |
| de expected damage | 0.25 | Limited | Small number of records. | E2 | Medium |
| dm maximum damage | 0.55 | Material | Live EHR session allows wider access. | E2 | Low |
| theta resilience | 0.45 | Moderate | Accounts can be revoked centrally. | E2 | Low |
| mu(E) criticality | 0.60 | Moderate | Supports but is not essential to care. | E2 | Medium |

All values: Analytical estimate — validation required.

### CVSS v4.0

Vector: CVSS:4.0/AV:P/AC:L/AT:N/PR:N/UI:N/VC:H/VI:N/VA:N/SC:N/SI:N/SA:N   CVSS-B: 5.1 (Medium)

Representative weakness: missing encryption of sensitive data at rest on the device (CWE-311). AV:P physical possession required; confidentiality only.

### Calculation

| Step | Computation | Result |
| --- | --- | --- |
| Estimated risk | 0.70 x 0.30 x 5.1 x ((0.25 + 0.55) / 2) x 0.60 / 0.45 x 1,000 | 571 |
| Tolerated risk | 0.70 x 0.30 x 5.1 x 0.30 x 0.60 / 0.45 x 1,000 | 428 |
| Mitigated | 571 x 0.75 (probability) x 0.80 (impact) | 343 |
| Residual risk | 571 - 343 | 228 |
| Residual / Tolerated | 228 / 428 (pre-treatment ratio 1.33) | 0.53 |
| Cost-effectiveness | (571 - 228) / $43,333 x 1,000 | 7.91 |

### Treatment and result

MDM with enforced encryption, PIN, session timeout, remote wipe and loss-reporting workflow (I17).

Initiatives: I17 Mobile device management, encryption and secure disposal. Allocated Year-1 cost $43,333 (share of shared initiatives). Horizon: 3-9 months.

Result: Below tolerance (0.53). Residual risk falls below tolerance if the package is delivered as designed; the CIO can accept it within normal governance, subject to KRI monitoring.

## S16 - Loss of the Montreal hub or WAN isolates clinics from central clinical systems

Scenario statement. A carrier failure, cyberattack on network devices or data-centre incident takes the Montreal hub or WAN offline; because clinics depend on a single hub without tested redundancy or local fallback, EHR, imaging, lab and pharmacy access is lost at all ten clinics simultaneously.

| Element | Description |
| --- | --- |
| Library reference | Annex B #5, #49 |
| Stakeholders | CIO; Infrastructure; Clinical Ops; clinic managers; telecom carriers; Executive leadership. |
| Background | All clinics connect via WAN to the primary hub in Montreal where the main data centre is located (E2). Redundancy, alternate site and failover testing are not documented; data-centre outage was screened out in the 10-scenario assessment and is now included as a resilience scenario. |
| Threat source | Accidental/environmental event, carrier failure, or attacker targeting network infrastructure. |
| Threat event | Enterprise-wide loss of connectivity or hosting. |
| Vulnerabilities / conditions | Single hub and possibly single carrier (Analyst assumption) Firewall redundancy unknown (Annex B #5) No alternate processing site evidenced Clinic downtime procedures untested (E7) |
| Assets at risk | CJ6 data centre and WAN; all crown jewels dependent on them. |
| Processes affected | All clinical and administrative services. |
| Existing controls (evidenced) | High-speed fibre links (E2) Off-site backups (E2 - restore time unknown) |
| Risk owner (proposed) | CIO (Infrastructure) with Clinical Ops |

### Narrative and event sequence

A fibre cut and simultaneous failure of the primary firewall pair leave all clinics without EHR for 14 hours. Clinics switch to paper, cannot view prior imaging or medication history, and postpone non-urgent appointments.

- Trigger - carrier cut, device failure or attack on edge devices

- Impact - WAN/hub unavailable

- Detection - immediate

- Response - carrier escalation, manual workarounds

- Recovery - hours to days

- Business impact - network-wide clinical disruption

### Consequences

| Dimension | Consequence |
| --- | --- |
| Confidentiality/privacy | None. |
| Integrity | Paper records to reconcile afterwards. |
| Availability | All central systems unreachable. |
| Operations | Network-wide degraded care. |
| Financial | Lost activity, overtime. |
| Regulatory | Continuity obligations. |
| Reputation | Moderate. |
| Safety | Missing history at point of care. |

### Quantitative parameters

| Parameter | Value | Reading | Rationale | Evidence | Confidence |
| --- | --- | --- | --- | --- | --- |
| Pb(A) threat presence | 0.35 | Plausible | Multi-hour outages of a single hub occur over a 12-month horizon. | E2 | Low |
| Pb(psi,A) exploitation | 0.50 | Plausible | Redundancy not evidenced. | E2 | Low |
| de expected damage | 0.55 | Material | Hours of network-wide outage. | E1 | Medium |
| dm maximum damage | 0.85 | Severe | Multi-day loss of the hub. | E2 | Medium |
| theta resilience | 0.35 | Weak | No alternate site or tested downtime procedures. | E7 | Medium |
| mu(E) criticality | 0.95 | Mission-critical | Hub serves every clinic. | E2 | High |

All values: Analytical estimate — validation required.

### CVSS v4.0

Vector: CVSS:4.0/AV:N/AC:L/AT:P/PR:N/UI:N/VC:N/VI:N/VA:H/SC:N/SI:N/SA:H   CVSS-B: 8.9 (High)

Limited applicability: architectural dependency, largely non-malicious. Representative weakness: denial of service against a single edge device with no redundancy (AT:P specific conditions); VA:H and SA:H for downstream systems.

### Calculation

| Step | Computation | Result |
| --- | --- | --- |
| Estimated risk | 0.35 x 0.50 x 8.9 x ((0.55 + 0.85) / 2) x 0.95 / 0.35 x 1,000 | 2,959 |
| Tolerated risk | 0.35 x 0.50 x 8.9 x 0.30 x 0.95 / 0.35 x 1,000 | 1,268 |
| Mitigated | 2,959 x 0.70 (probability) x 0.65 (impact) | 1,346 |
| Residual risk | 2,959 - 1,346 | 1,613 |
| Residual / Tolerated | 1,613 / 1,268 (pre-treatment ratio 2.33) | 1.27 |
| Cost-effectiveness | (2,959 - 1,613) / $492,222 x 1,000 | 2.74 |

### Treatment and result

Dual carriers / SD-WAN, firewall high availability, cloud or secondary-site failover for EHR read access (I18); tested clinic downtime procedures (I11).

Initiatives: I11 Incident response and clinical continuity readiness; I18 Network and hosting resilience. Allocated Year-1 cost $492,222 (share of shared initiatives). Horizon: 6-24 months.

Result: Above tolerance (1.27). Residual risk remains above tolerance after treatment. Management decision required: accept formally at Board / ownership-group level, fund additional treatment, transfer part of the risk, or change the process.

## S17 - Unmanaged patient data on local clinic storage is exposed or lost

Scenario statement. Patient exports, scanned documents and imaging copies accumulate on local clinic storage units outside central access control, retention and monitoring; an insider, intruder or misconfigured share exposes them, or they are lost without backup.

| Element | Description |
| --- | --- |
| Library reference | Annex B #55, #111 |
| Stakeholders | Clinic managers; Privacy officer; CIO; Infrastructure; patients. |
| Background | Local clinic storage units exist alongside the central data centre (E2); students are asked where copies, exports and local records are stored (E4). Backup jobs for clinic storage have failed in the exercise (E6). |
| Threat source | Curious or malicious insider; intruder; accidental misconfiguration. |
| Threat event | Unauthorized access to or loss of locally stored data. |
| Vulnerabilities / conditions | Data sprawl without inventory (E4) Permissive share permissions (Analyst assumption) Retention schedule not evidenced Local backup reliability questionable (E6) |
| Assets at risk | Local clinic storage; copies of CJ1/CJ2 data. |
| Processes affected | Clinic administration, referrals, scanning. |
| Existing controls (evidenced) | Encrypted storage (E2) On-site and off-site backups (E2) |
| Risk owner (proposed) | Privacy officer with CIO |

### Narrative and event sequence

A shared folder 'Scans' on a clinic storage unit is readable by all domain users and contains eight years of referral letters. A compromised account indexes it; separately, a disk failure destroys files that were never backed up.

- Condition - data accumulated locally

- Access - broad share permissions or compromised account

- Collection - bulk copy

- Detection - rarely

- Business impact - privacy breach or data loss

### Consequences

| Dimension | Consequence |
| --- | --- |
| Confidentiality/privacy | Years of local records exposed. |
| Integrity | Unverified duplicate records. |
| Availability | Loss of locally held data. |
| Operations | Clean-up effort. |
| Financial | Notification costs. |
| Regulatory | Retention and safeguarding obligations. |
| Reputation | Moderate. |
| Safety | Low. |

### Quantitative parameters

| Parameter | Value | Reading | Rationale | Evidence | Confidence |
| --- | --- | --- | --- | --- | --- |
| Pb(A) threat presence | 0.45 | Plausible | Local storage in 10 clinics; insiders and intruders both relevant. | E2, E4 | Low |
| Pb(psi,A) exploitation | 0.45 | Plausible | Access controls and inventory unknown. | E4 | Low |
| de expected damage | 0.40 | Moderate | One clinic's local data. | E2 | Medium |
| dm maximum damage | 0.70 | Severe | Multiple clinics' historical data. | E2 | Low |
| theta resilience | 0.40 | Limited | No monitoring of local storage. | E4 | Low |
| mu(E) criticality | 0.65 | Moderate-high | Supports clinic operations. | E2 | Medium |

All values: Analytical estimate — validation required.

### CVSS v4.0

Vector: CVSS:4.0/AV:A/AC:L/AT:N/PR:L/UI:N/VC:H/VI:L/VA:L/SC:N/SI:N/SA:N   CVSS-B: 7.0 (High)

Representative weakness: incorrect default permissions on network shares (CWE-276). AV:A clinic network; PR:L any domain user.

### Calculation

| Step | Computation | Result |
| --- | --- | --- |
| Estimated risk | 0.45 x 0.45 x 7.0 x ((0.40 + 0.70) / 2) x 0.65 / 0.40 x 1,000 | 1,267 |
| Tolerated risk | 0.45 x 0.45 x 7.0 x 0.30 x 0.65 / 0.40 x 1,000 | 691 |
| Mitigated | 1,267 x 0.70 (probability) x 0.70 (impact) | 621 |
| Residual risk | 1,267 - 621 | 646 |
| Residual / Tolerated | 646 / 691 (pre-treatment ratio 1.83) | 0.94 |
| Cost-effectiveness | (1,267 - 646) / $96,667 x 1,000 | 6.42 |

### Treatment and result

Data discovery, consolidation of local data into managed central stores, least-privilege shares, retention schedule (I19); encrypted and managed endpoints/storage (I17).

Initiatives: I17 Mobile device management, encryption and secure disposal; I19 Data lifecycle and minimization. Allocated Year-1 cost $96,667 (share of shared initiatives). Horizon: 3-12 months.

Result: Approximately at tolerance (0.94). Residual risk is approximately at tolerance; the result depends on the treatment actually achieving the assumed effectiveness. Executive review and KRI tracking are recommended.

## S18 - Web application flaw in the patient portal exposes other patients' records

Scenario statement. An attacker, or a curious patient, exploits an authorization flaw (insecure direct object reference) or injection weakness in MediBec's online records-access or booking application, retrieving other patients' records at scale.

| Element | Description |
| --- | --- |
| Library reference | Annex B #171, #83 |
| Stakeholders | Application owner; development team or vendor; Privacy officer; CIO; patients. |
| Background | Online services are used for appointments, records access and communications (E8, MED-CYR-10). Secure development and application testing are auditable areas (E7); no penetration testing is documented. |
| Threat source | External attacker or curious authenticated patient. |
| Threat event | Exploitation of an application-layer flaw. |
| Vulnerabilities / conditions | No application penetration testing evidenced Secure SDLC not evidenced (E7) No WAF evidenced Application logging for enumeration unknown |
| Assets at risk | CJ3 patient portal; CJ1 EHR data exposed through it. |
| Processes affected | Patient records access, booking. |
| Existing controls (evidenced) | Firewalls, IDS/IPS (E2 - limited for application logic) |
| Risk owner (proposed) | CIO (Application owner) |

### Narrative and event sequence

A patient notices the document URL contains a sequential number and changes it, seeing another patient's lab result. A script later downloads 40,000 documents over a weekend.

- Discovery - parameter manipulation

- Exploitation - IDOR / injection

- Collection - scripted enumeration

- Exfiltration - bulk download

- Detection - complaint or social media post

- Business impact - large privacy breach

### Consequences

| Dimension | Consequence |
| --- | --- |
| Confidentiality/privacy | Records of many patients. |
| Integrity | Possible if write functions affected. |
| Availability | Portal taken offline. |
| Operations | Patient contact volume. |
| Financial | Notification and remediation. |
| Regulatory | High. |
| Reputation | High - public-facing. |
| Safety | Low. |

### Quantitative parameters

| Parameter | Value | Reading | Rationale | Evidence | Confidence |
| --- | --- | --- | --- | --- | --- |
| Pb(A) threat presence | 0.50 | Plausible | Public applications are constantly probed. | E8 | Low |
| Pb(psi,A) exploitation | 0.35 | Moderate | Flaw presence unknown; no testing evidence. | E7 | Low |
| de expected damage | 0.50 | Material | Partial enumeration before detection. | E8 | Medium |
| dm maximum damage | 0.85 | Severe | Full patient document store. | E1 | Medium |
| theta resilience | 0.40 | Limited | Application monitoring unknown. | E7 | Low |
| mu(E) criticality | 0.75 | High | Patient-facing and trust-critical. | E8 | Medium |

All values: Analytical estimate — validation required.

### CVSS v4.0

Vector: CVSS:4.0/AV:N/AC:L/AT:N/PR:L/UI:N/VC:H/VI:L/VA:N/SC:N/SI:N/SA:N   CVSS-B: 7.1 (High)

Representative weakness: authorization bypass through user-controlled key (CWE-639). PR:L any patient account; VC:H cross-patient data.

### Calculation

| Step | Computation | Result |
| --- | --- | --- |
| Estimated risk | 0.50 x 0.35 x 7.1 x ((0.50 + 0.85) / 2) x 0.75 / 0.40 x 1,000 | 1,573 |
| Tolerated risk | 0.50 x 0.35 x 7.1 x 0.30 x 0.75 / 0.40 x 1,000 | 699 |
| Mitigated | 1,573 x 0.80 (probability) x 0.60 (impact) | 755 |
| Residual risk | 1,573 - 755 | 818 |
| Residual / Tolerated | 818 / 699 (pre-treatment ratio 2.25) | 1.17 |
| Cost-effectiveness | (1,573 - 818) / $264,671 x 1,000 | 2.85 |

### Treatment and result

Annual application penetration testing and secure SDLC (I14), WAF with rate limiting (I15), scanning of web tier (I05), enumeration detection (I03).

Initiatives: I03 24/7 managed detection and response with centralized logging; I05 Risk-based vulnerability and patch management; I14 Application security and secrets management; I15 DDoS protection, CDN and web application firewall. Allocated Year-1 cost $264,671 (share of shared initiatives). Horizon: 3-9 months.

Result: Above tolerance (1.17). Residual risk remains above tolerance after treatment. Management decision required: accept formally at Board / ownership-group level, fund additional treatment, transfer part of the risk, or change the process.

## S19 - Trojanized software update from a clinical or IT software supplier

Scenario statement. A threat actor compromises the build or update infrastructure of software used by MediBec (EHR component, imaging viewer, remote-management tool) and distributes a signed malicious update, which MediBec installs automatically, giving the actor a foothold across many systems at once.

| Element | Description |
| --- | --- |
| Library reference | Annex B #40, #99 |
| Stakeholders | CIO; Cybersecurity lead; Procurement; affected supplier; Clinical Ops. |
| Background | MediBec runs many vendor applications (E2). Supply-chain verification is not evidenced (E7). Unlike S9 (vendor remote access), this path uses the software itself. |
| Threat source | State-linked or advanced criminal supply-chain actor. |
| Threat event | Installation of a malicious signed update. |
| Vulnerabilities / conditions | Automatic updates without staging (Analyst assumption) No software bill of materials or supplier assurance (E7) Limited egress filtering from servers (Analyst assumption) |
| Assets at risk | Servers and endpoints running the affected software; CJ1, CJ2. |
| Processes affected | Any process relying on the affected product. |
| Existing controls (evidenced) | Antimalware (E2 - signed updates usually bypass it) EDR (E6) |
| Risk owner (proposed) | CIO with Procurement |

### Narrative and event sequence

A widely used remote-monitoring agent receives a malicious update. It installs on 300 MediBec endpoints and servers within hours and beacons to attacker infrastructure. The supplier discloses the compromise a week later.

- Initial access - malicious signed update

- Execution - on all hosts with the product

- Persistence - legitimate agent

- Discovery and collection

- Detection - supplier or government advisory

- Business impact - enterprise-wide rebuild

### Consequences

| Dimension | Consequence |
| --- | --- |
| Confidentiality/privacy | Broad potential access. |
| Integrity | Trust in all affected hosts lost. |
| Availability | Mass reimaging. |
| Operations | Severe. |
| Financial | High remediation cost. |
| Regulatory | Breach assessment across all systems. |
| Reputation | Moderate (shared with many victims). |
| Safety | Indirect. |

### Quantitative parameters

| Parameter | Value | Reading | Rationale | Evidence | Confidence |
| --- | --- | --- | --- | --- | --- |
| Pb(A) threat presence | 0.25 | Unlikely-plausible | Rare but high-impact events. | E7 | Low |
| Pb(psi,A) exploitation | 0.50 | Plausible | Signed updates bypass most customer controls. | E7 | Low |
| de expected damage | 0.60 | Major | Foothold on many hosts. | E2 | Low |
| dm maximum damage | 0.95 | Extreme | Enterprise-wide compromise. | E2 | Medium |
| theta resilience | 0.35 | Weak | Detection depends on external advisories. | E3 | Medium |
| mu(E) criticality | 0.85 | Very high | May affect crown-jewel software. | E2 | Medium |

All values: Analytical estimate — validation required.

### CVSS v4.0

Vector: CVSS:4.0/AV:N/AC:H/AT:P/PR:N/UI:N/VC:H/VI:H/VA:H/SC:H/SI:H/SA:H   CVSS-B: 9.5 (Critical)

Limited applicability: supplier compromise. Representative weakness: download of code without integrity check (CWE-494). AC:H and AT:P - the supplier's pipeline must be compromised first.

### Calculation

| Step | Computation | Result |
| --- | --- | --- |
| Estimated risk | 0.25 x 0.50 x 9.5 x ((0.60 + 0.95) / 2) x 0.85 / 0.35 x 1,000 | 2,235 |
| Tolerated risk | 0.25 x 0.50 x 9.5 x 0.30 x 0.85 / 0.35 x 1,000 | 865 |
| Mitigated | 2,235 x 0.40 (probability) x 0.65 (impact) | 581 |
| Residual risk | 2,235 - 581 | 1,654 |
| Residual / Tolerated | 1,654 / 865 (pre-treatment ratio 2.58) | 1.91 |
| Cost-effectiveness | (2,235 - 1,654) / $138,693 x 1,000 | 4.19 |

### Treatment and result

Supplier assurance and staged updates for critical software (I10); egress control and behavioural detection (I03); rebuild playbook (I11). Prevention is largely outside MediBec's control - transfer and acceptance required.

Initiatives: I03 24/7 managed detection and response with centralized logging; I10 Third-party cyber risk management; I11 Incident response and clinical continuity readiness. Allocated Year-1 cost $138,693 (share of shared initiatives). Horizon: 3-12 months.

Result: Above tolerance (1.91). Residual risk remains above tolerance after treatment. Management decision required: accept formally at Board / ownership-group level, fund additional treatment, transfer part of the risk, or change the process.

## S20 - Takeover of cloud tenant administration through token theft or malicious app consent

Scenario statement. An attacker steals a session token or tricks a cloud administrator into granting consent to a malicious application, obtaining persistent control of MediBec's cloud tenant, from which they read mail and files, create backdoor accounts and disable logging.

| Element | Description |
| --- | --- |
| Library reference | Annex B #29, #144 |
| Stakeholders | CIO; Cybersecurity lead; cloud administrators; cloud provider; Privacy officer. |
| Background | Cloud integration supports remote access and data retrieval (E2); cloud configuration, identity and logging are open questions (E4). Push MFA does not stop token theft (E6). |
| Threat source | Cybercriminal or state-linked actor. |
| Threat event | Compromise of the cloud control plane. |
| Vulnerabilities / conditions | Token-theft-resistant controls (device binding, conditional access) not evidenced Users can consent to third-party apps (Analyst assumption) Cloud admin roles not separated or JIT (E7) Cloud audit logs not centralised (E4) |
| Assets at risk | CJ5 cloud identity; CJ7 cloud storage; mail and collaboration. |
| Processes affected | Remote work, communications, image sharing. |
| Existing controls (evidenced) | MFA push (E6) Cloud identity (E2) |
| Risk owner (proposed) | CIO |

### Narrative and event sequence

An adversary-in-the-middle phishing kit captures a cloud admin's session cookie, bypassing MFA. The attacker registers an application with mail and file read permissions, adds a global admin and turns off audit retention.

- Initial access - token theft or consent phishing

- Persistence - malicious app, backdoor admin

- Defense evasion - logging disabled

- Collection - mail, files, images

- Exfiltration - via API

- Detection - late

- Business impact - broad breach, tenant rebuild

### Consequences

| Dimension | Consequence |
| --- | --- |
| Confidentiality/privacy | Mail and cloud files containing PHI. |
| Integrity | Tenant configuration altered. |
| Availability | Possible lock-out. |
| Operations | Tenant recovery. |
| Financial | High. |
| Regulatory | High. |
| Reputation | High. |
| Safety | Indirect. |

### Quantitative parameters

| Parameter | Value | Reading | Rationale | Evidence | Confidence |
| --- | --- | --- | --- | --- | --- |
| Pb(A) threat presence | 0.55 | Plausible | AiTM kits and consent phishing are widespread. | E4 | Low |
| Pb(psi,A) exploitation | 0.40 | Moderate | Push MFA and no conditional access. | E6 | Low |
| de expected damage | 0.55 | Material | Partial tenant data access. | E2 | Medium |
| dm maximum damage | 0.90 | Extreme | Full tenant takeover. | E2 | Medium |
| theta resilience | 0.40 | Limited | Cloud logging uncertain. | E4 | Low |
| mu(E) criticality | 0.85 | Very high | Cloud identity underpins remote access. | E2 | Medium |

All values: Analytical estimate — validation required.

### CVSS v4.0

Vector: CVSS:4.0/AV:N/AC:L/AT:N/PR:N/UI:A/VC:H/VI:H/VA:H/SC:H/SI:H/SA:H   CVSS-B: 9.4 (Critical)

Representative weakness: session token not bound to device, reusable after MFA (CWE-294-type). UI:A admin must interact with the lure; all impacts High because the control plane governs subsequent systems.

### Calculation

| Step | Computation | Result |
| --- | --- | --- |
| Estimated risk | 0.55 x 0.40 x 9.4 x ((0.55 + 0.90) / 2) x 0.85 / 0.40 x 1,000 | 3,186 |
| Tolerated risk | 0.55 x 0.40 x 9.4 x 0.30 x 0.85 / 0.40 x 1,000 | 1,318 |
| Mitigated | 3,186 x 0.80 (probability) x 0.65 (impact) | 1,657 |
| Residual risk | 3,186 - 1,657 | 1,529 |
| Residual / Tolerated | 1,529 / 1,318 (pre-treatment ratio 2.42) | 1.16 |
| Cost-effectiveness | (3,186 - 1,529) / $167,423 x 1,000 | 9.90 |

### Treatment and result

Phishing-resistant MFA and token-binding conditional access (I01), JIT cloud admin roles and admin-consent workflow (I02), cloud posture baseline (I08), cloud audit logs to MDR (I03).

Initiatives: I01 Phishing-resistant MFA and conditional access; I02 Privileged access and service-account management (PAM); I03 24/7 managed detection and response with centralized logging; I08 Cloud security posture and secure image transfer. Allocated Year-1 cost $167,423 (share of shared initiatives). Horizon: 0-9 months.

Result: Above tolerance (1.16). Residual risk remains above tolerance after treatment. Management decision required: accept formally at Board / ownership-group level, fund additional treatment, transfer part of the risk, or change the process.

## S21 - Accidental disclosure of patient information by staff

Scenario statement. A staff member unintentionally discloses patient information - misdirected e-mail or fax, wrong attachment, record uploaded to a personal cloud, or document handed to the wrong patient - because data-handling controls and awareness are limited, resulting in privacy incidents and patient complaints.

| Element | Description |
| --- | --- |
| Library reference | Annex B #14, #54 |
| Stakeholders | All clinical and administrative staff; Privacy officer; clinic managers; patients. |
| Background | MediBec handles high volumes of health information across 10 clinics (E1). Privacy controls expected (classification, DLP, breach assessment) are listed as areas to assess, not as existing controls (E5, E7). |
| Threat source | Negligent insider (human error). |
| Threat event | Unintended disclosure. |
| Vulnerabilities / conditions | No DLP or recipient warnings evidenced Role-based privacy training unknown (E7) Use of fax/e-mail for referrals (Analyst assumption) |
| Assets at risk | CJ1, CJ2 information in transit and in documents. |
| Processes affected | Referrals, results communication, administration. |
| Existing controls (evidenced) | Privacy and compliance function (E4 in s.4) |
| Risk owner (proposed) | Privacy officer |

### Narrative and event sequence

A clerk sends a batch of lab results to an outside clinic with a similar name selected by e-mail auto-complete. The recipient reports it three days later.

- Error - misdirected transmission

- Exposure - recipient receives data

- Detection - recipient or patient report

- Response - recall request, breach assessment

- Business impact - individual privacy incident

### Consequences

| Dimension | Consequence |
| --- | --- |
| Confidentiality/privacy | Limited number of patients. |
| Integrity | None. |
| Availability | None. |
| Operations | Incident handling workload. |
| Financial | Low. |
| Regulatory | Incident register; notification if risk of serious injury. |
| Reputation | Low to moderate. |
| Safety | Low. |

### Quantitative parameters

| Parameter | Value | Reading | Rationale | Evidence | Confidence |
| --- | --- | --- | --- | --- | --- |
| Pb(A) threat presence | 0.85 | Very likely | Human error is near certain across 10 clinics in 12 months. | E1 | Medium |
| Pb(psi,A) exploitation | 0.50 | Plausible | Few technical safeguards evidenced. | E7 | Low |
| de expected damage | 0.20 | Minor | Single patient or small batch. | E1 | Medium |
| dm maximum damage | 0.45 | Moderate | Large batch sent externally. | E1 | Low |
| theta resilience | 0.45 | Moderate | Privacy function exists to respond. | E4 | Low |
| mu(E) criticality | 0.60 | Moderate | Routine communication processes. | E1 | Medium |

All values: Analytical estimate — validation required.

### CVSS v4.0

Vector: CVSS:4.0/AV:N/AC:L/AT:N/PR:L/UI:A/VC:L/VI:N/VA:N/SC:N/SI:N/SA:N   CVSS-B: 4.8 (Medium)

Limited applicability: human error. Representative weakness: absence of outbound data-loss safeguards for an authenticated user. The score is low by design; business impact is captured in damage estimates.

### Calculation

| Step | Computation | Result |
| --- | --- | --- |
| Estimated risk | 0.85 x 0.50 x 4.8 x ((0.20 + 0.45) / 2) x 0.60 / 0.45 x 1,000 | 884 |
| Tolerated risk | 0.85 x 0.50 x 4.8 x 0.30 x 0.60 / 0.45 x 1,000 | 816 |
| Mitigated | 884 x 0.60 (probability) x 0.55 (impact) | 292 |
| Residual risk | 884 - 292 | 592 |
| Residual / Tolerated | 592 / 816 (pre-treatment ratio 1.08) | 0.73 |
| Cost-effectiveness | (884 - 592) / $127,333 x 1,000 | 2.29 |

### Treatment and result

Outbound DLP and recipient warnings (I09), secure referral channel replacing fax/e-mail and data minimization (I19), role-based privacy training (I12).

Initiatives: I09 Data access governance and EHR privacy monitoring; I12 Governance, awareness and risk reporting; I19 Data lifecycle and minimization. Allocated Year-1 cost $127,333 (share of shared initiatives). Horizon: 3-12 months.

Result: Below tolerance (0.73). Residual risk falls below tolerance if the package is delivered as designed; the CIO can accept it within normal governance, subject to KRI monitoring.

## S22 - Interception or exposure of teleconsultations and clinical messaging

Scenario statement. An outsider joins or records a teleconsultation through an open meeting link, or intercepts clinical messages sent through unapproved or poorly configured communication tools, exposing sensitive consultations.

| Element | Description |
| --- | --- |
| Library reference | Annex B #146, #105, #173 |
| Stakeholders | Clinicians; patients; Communications systems owner; Privacy officer; communications vendor. |
| Background | Voice, video and messaging services connect clinics and clinicians; confidentiality and secure collaboration are flagged for assessment (E2). |
| Threat source | Opportunistic intruder; curious third party. |
| Threat event | Unauthorized access to real-time communications. |
| Vulnerabilities / conditions | Meeting links without waiting room or authentication (Analyst assumption) Use of consumer messaging apps by clinicians (Analyst assumption) Communication platform configuration baseline not evidenced |
| Assets at risk | Communication systems; consultation content. |
| Processes affected | Teleconsultation, clinician collaboration. |
| Existing controls (evidenced) | Communication systems in place (E2 - security settings unknown) |
| Risk owner (proposed) | Clinical Ops with CIO |

### Narrative and event sequence

A recurring meeting link for psychiatry teleconsultations is shared in a patient e-mail and forwarded; an unknown participant joins silently. Separately, clinicians share images through a consumer messaging app.

- Access - reuse of static link or unapproved channel

- Collection - listening or recording

- Detection - participant noticed or not at all

- Business impact - sensitive disclosure

### Consequences

| Dimension | Consequence |
| --- | --- |
| Confidentiality/privacy | Highly sensitive consultations. |
| Integrity | Low. |
| Availability | Low. |
| Operations | Platform reconfiguration. |
| Financial | Low. |
| Regulatory | Moderate. |
| Reputation | Moderate to high for sensitive specialties. |
| Safety | Low. |

### Quantitative parameters

| Parameter | Value | Reading | Rationale | Evidence | Confidence |
| --- | --- | --- | --- | --- | --- |
| Pb(A) threat presence | 0.35 | Plausible | Opportunistic; depends on telehealth volume (Information gap). | E2 | Low |
| Pb(psi,A) exploitation | 0.35 | Moderate | Configuration unknown. | E2 | Low |
| de expected damage | 0.30 | Limited | Individual consultations. | E2 | Medium |
| dm maximum damage | 0.55 | Material | Systematic interception. | E2 | Low |
| theta resilience | 0.45 | Moderate | Platform controls available if configured. | E2 | Low |
| mu(E) criticality | 0.60 | Moderate | Supports but is not core to most care. | E2 | Low |

All values: Analytical estimate — validation required.

### CVSS v4.0

Vector: CVSS:4.0/AV:N/AC:L/AT:P/PR:N/UI:N/VC:H/VI:N/VA:N/SC:N/SI:N/SA:N   CVSS-B: 8.2 (High)

Representative weakness: missing authentication for a meeting resource (CWE-306). AT:P attacker must obtain the link.

### Calculation

| Step | Computation | Result |
| --- | --- | --- |
| Estimated risk | 0.35 x 0.35 x 8.2 x ((0.30 + 0.55) / 2) x 0.60 / 0.45 x 1,000 | 569 |
| Tolerated risk | 0.35 x 0.35 x 8.2 x 0.30 x 0.60 / 0.45 x 1,000 | 402 |
| Mitigated | 569 x 0.75 (probability) x 0.60 (impact) | 256 |
| Residual risk | 569 - 256 | 313 |
| Residual / Tolerated | 313 / 402 (pre-treatment ratio 1.42) | 0.78 |
| Cost-effectiveness | (569 - 313) / $70,000 x 1,000 | 3.66 |

### Treatment and result

Approved telehealth and messaging platform with authenticated entry, waiting rooms, encryption and configuration baseline; ban on consumer apps for PHI (I22).

Initiatives: I22 Secure clinical communications and interfaces. Allocated Year-1 cost $70,000 (share of shared initiatives). Horizon: 3-6 months.

Result: Below tolerance (0.78). Residual risk falls below tolerance if the package is delivered as designed; the CIO can accept it within normal governance, subject to KRI monitoring.

## S23 - Brute force or credential stuffing against exposed administrative interfaces

Scenario statement. An attacker finds management interfaces (remote desktop, hypervisor or firewall consoles, storage or out-of-band management) exposed to the internet or partner networks and gains access by credential stuffing or default passwords, obtaining administrative control of infrastructure.

| Element | Description |
| --- | --- |
| Library reference | Annex B #82, #90, #22 |
| Stakeholders | Infrastructure team; Cybersecurity lead; CIO; managed service providers. |
| Background | Exposure of services and inventory completeness are open questions (E4); remote access exists (E2). Exposed admin portals and remote management interfaces appear in the extended catalogue (E8). |
| Threat source | Cybercriminal / initial-access broker. |
| Threat event | Password attack against an exposed admin interface. |
| Vulnerabilities / conditions | Unknown internet-exposed services (E4) Admin interfaces without MFA (Analyst assumption) Default or reused credentials (Analyst assumption) No external attack-surface monitoring evidenced |
| Assets at risk | CJ6 infrastructure; hypervisors, firewalls, storage. |
| Processes affected | All hosted services. |
| Existing controls (evidenced) | Firewalls (E2) IDS/IPS (E2) |
| Risk owner (proposed) | CIO (Infrastructure) |

### Narrative and event sequence

An external scan finds an out-of-band server management port reachable from the internet with the vendor default password. The attacker powers off hosts and later deploys ransomware directly on the hypervisor.

- Discovery - internet scanning

- Initial access - default or stuffed credentials

- Privilege - full admin on device

- Impact - disruption, encryption or data access

- Detection - outage

- Business impact - multi-system outage

### Consequences

| Dimension | Consequence |
| --- | --- |
| Confidentiality/privacy | Access to hosted data. |
| Integrity | Configuration tampering. |
| Availability | Multi-system outage. |
| Operations | Severe. |
| Financial | High. |
| Regulatory | Moderate to high. |
| Reputation | High. |
| Safety | Indirect. |

### Quantitative parameters

| Parameter | Value | Reading | Rationale | Evidence | Confidence |
| --- | --- | --- | --- | --- | --- |
| Pb(A) threat presence | 0.70 | Likely | Continuous internet scanning and password attacks. | E4 | Medium |
| Pb(psi,A) exploitation | 0.35 | Moderate | Depends on actual exposure - unknown. | E4 | Low |
| de expected damage | 0.60 | Major | Control of one infrastructure component. | E2 | Medium |
| dm maximum damage | 0.90 | Extreme | Hypervisor-level ransomware. | E2 | Medium |
| theta resilience | 0.40 | Limited | No attack-surface monitoring. | E4 | Low |
| mu(E) criticality | 0.85 | Very high | Infrastructure hosts crown jewels. | E2 | High |

All values: Analytical estimate — validation required.

### CVSS v4.0

Vector: CVSS:4.0/AV:N/AC:L/AT:P/PR:N/UI:N/VC:H/VI:H/VA:H/SC:H/SI:H/SA:H   CVSS-B: 9.5 (Critical)

Representative weakness: exposed management interface with weak or default credentials (CWE-1392/521). AT:P - success depends on a guessable credential.

### Calculation

| Step | Computation | Result |
| --- | --- | --- |
| Estimated risk | 0.70 x 0.35 x 9.5 x ((0.60 + 0.90) / 2) x 0.85 / 0.40 x 1,000 | 3,709 |
| Tolerated risk | 0.70 x 0.35 x 9.5 x 0.30 x 0.85 / 0.40 x 1,000 | 1,484 |
| Mitigated | 3,709 x 0.85 (probability) x 0.65 (impact) | 2,049 |
| Residual risk | 3,709 - 2,049 | 1,660 |
| Residual / Tolerated | 1,660 / 1,484 (pre-treatment ratio 2.50) | 1.12 |
| Cost-effectiveness | (3,709 - 1,660) / $180,623 x 1,000 | 11.35 |

### Treatment and result

External attack-surface management and removal of exposed interfaces (I05), MFA and PAM-brokered admin access (I01, I02), monitoring of admin logins (I03).

Initiatives: I01 Phishing-resistant MFA and conditional access; I02 Privileged access and service-account management (PAM); I03 24/7 managed detection and response with centralized logging; I05 Risk-based vulnerability and patch management. Allocated Year-1 cost $180,623 (share of shared initiatives). Horizon: 0-6 months.

Result: Above tolerance (1.12). Residual risk remains above tolerance after treatment. Management decision required: accept formally at Board / ownership-group level, fund additional treatment, transfer part of the risk, or change the process.

## S24 - Malware introduced through patient-supplied imaging media or USB devices

Scenario statement. Malware on a patient-supplied imaging CD/USB or a staff USB drive executes on a radiology workstation or device console when the media is loaded, infecting systems that are poorly protected by endpoint security and connected to the clinical network.

| Element | Description |
| --- | --- |
| Library reference | Annex B #168 |
| Stakeholders | Radiology staff; Biomedical engineering; clinic managers; Cybersecurity lead. |
| Background | Radiology and interconnected medical equipment are part of the environment (E1, E2); device inventories and endpoint coverage are uncertain (E4). Imaging departments routinely import external media. |
| Threat source | Commodity malware (often unintentional carriers). |
| Threat event | Execution of malware from removable media. |
| Vulnerabilities / conditions | Autorun or unrestricted media import on imaging workstations (Analyst assumption) Device consoles without EDR (E4) No kiosk for media scanning evidenced |
| Assets at risk | CJ2 imaging workstations; CJ8 devices. |
| Processes affected | Image import for diagnosis and referral. |
| Existing controls (evidenced) | Antimalware (E2 - coverage of device consoles unknown) |
| Risk owner (proposed) | Radiology lead with Cybersecurity lead |

### Narrative and event sequence

A patient brings imaging from an outside clinic on a USB key infected with a worm. The import station, running an unsupported OS without EDR, is infected and spreads to a neighbouring modality console.

- Initial access - removable media

- Execution - on import workstation

- Lateral movement - to device consoles

- Disruption - devices unstable

- Detection - device malfunction

- Business impact - imaging downtime

### Consequences

| Dimension | Consequence |
| --- | --- |
| Confidentiality/privacy | Low to moderate. |
| Integrity | Possible image corruption. |
| Availability | Imaging downtime. |
| Operations | Rescheduled exams. |
| Financial | Device vendor remediation. |
| Regulatory | Low. |
| Reputation | Low. |
| Safety | Delayed diagnostics. |

### Quantitative parameters

| Parameter | Value | Reading | Rationale | Evidence | Confidence |
| --- | --- | --- | --- | --- | --- |
| Pb(A) threat presence | 0.35 | Plausible | External media is imported routinely. | E2 | Low |
| Pb(psi,A) exploitation | 0.40 | Moderate | Endpoint coverage of device consoles unknown. | E4 | Low |
| de expected damage | 0.45 | Moderate | One imaging area disrupted. | E2 | Medium |
| dm maximum damage | 0.80 | Severe | Spread to multiple devices. | E4 | Low |
| theta resilience | 0.40 | Limited | No device monitoring. | E4 | Low |
| mu(E) criticality | 0.80 | Very high | Imaging is a core diagnostic service. | E1 | Medium |

All values: Analytical estimate — validation required.

### CVSS v4.0

Vector: CVSS:4.0/AV:P/AC:L/AT:N/PR:N/UI:P/VC:H/VI:H/VA:H/SC:L/SI:L/SA:L   CVSS-B: 7.0 (High)

Representative weakness: automatic execution of content from removable media. AV:P media inserted physically; UI:P staff loads it.

### Calculation

| Step | Computation | Result |
| --- | --- | --- |
| Estimated risk | 0.35 x 0.40 x 7.0 x ((0.45 + 0.80) / 2) x 0.80 / 0.40 x 1,000 | 1,225 |
| Tolerated risk | 0.35 x 0.40 x 7.0 x 0.30 x 0.80 / 0.40 x 1,000 | 588 |
| Mitigated | 1,225 x 0.75 (probability) x 0.65 (impact) | 597 |
| Residual risk | 1,225 - 597 | 628 |
| Residual / Tolerated | 628 / 588 (pre-treatment ratio 2.08) | 1.07 |
| Cost-effectiveness | (1,225 - 628) / $261,756 x 1,000 | 2.28 |

### Treatment and result

Media-scanning kiosk and device control, EDR where supported (I03), medical device hardening (I07), isolating imaging segments (I06), staff procedure (I12).

Initiatives: I03 24/7 managed detection and response with centralized logging; I06 Network segmentation and network access control; I07 Medical device security programme; I12 Governance, awareness and risk reporting. Allocated Year-1 cost $261,756 (share of shared initiatives). Horizon: 3-12 months.

Result: Approximately at tolerance (1.07). Residual risk is approximately at tolerance; the result depends on the treatment actually achieving the assumed effectiveness. Executive review and KRI tracking are recommended.

## S25 - Retired devices or medical equipment released with recoverable patient data

Scenario statement. Workstations, drives, printers, storage units or medical equipment are returned to lessors, sold or recycled without certified data sanitization, and a third party recovers patient data from them.

| Element | Description |
| --- | --- |
| Library reference | Annex B #132, #138 |
| Stakeholders | Infrastructure; Biomedical engineering; Procurement; Privacy officer; disposal vendor. |
| Background | MediBec operates many endpoints, local storage units and devices that store images (E2). Asset lifecycle and disposal controls are not documented. |
| Threat source | Downstream buyer, recycler or researcher. |
| Threat event | Recovery of data from disposed media. |
| Vulnerabilities / conditions | No certified sanitization process evidenced Leased device return process (Analyst assumption) Asset inventory incomplete (E4) |
| Assets at risk | Retired endpoints, storage and medical equipment. |
| Processes affected | Asset disposal, lease returns. |
| Existing controls (evidenced) | Encrypted storage for central data (E2 - not necessarily device drives) |
| Risk owner (proposed) | CIO with Biomedical engineering |

### Narrative and event sequence

An ultrasound unit returned at lease end still holds 3,000 studies. It is resold; the buyer finds the data and contacts the media.

- Disposal without sanitization

- Transfer to third party

- Recovery of data

- Disclosure or report

- Business impact - privacy breach

### Consequences

| Dimension | Consequence |
| --- | --- |
| Confidentiality/privacy | Historical records on the device. |
| Integrity | None. |
| Availability | None. |
| Operations | Retrieval effort. |
| Financial | Notification costs. |
| Regulatory | Safeguarding obligations. |
| Reputation | Moderate to high if media involved. |
| Safety | None. |

### Quantitative parameters

| Parameter | Value | Reading | Rationale | Evidence | Confidence |
| --- | --- | --- | --- | --- | --- |
| Pb(A) threat presence | 0.40 | Plausible | Disposals occur every year. | E2 | Low |
| Pb(psi,A) exploitation | 0.35 | Moderate | Sanitization practice unknown. | E2 | Low |
| de expected damage | 0.35 | Moderate | One device's data. | E2 | Medium |
| dm maximum damage | 0.65 | Material | Batch of storage units. | E2 | Low |
| theta resilience | 0.45 | Moderate | Contracts may impose vendor wiping (unknown). | E2 | Low |
| mu(E) criticality | 0.55 | Moderate | Lifecycle process. | E2 | Low |

All values: Analytical estimate — validation required.

### CVSS v4.0

Vector: CVSS:4.0/AV:P/AC:L/AT:N/PR:N/UI:N/VC:H/VI:N/VA:N/SC:N/SI:N/SA:N   CVSS-B: 5.1 (Medium)

Representative weakness: sensitive information in resource not removed before reuse (CWE-226). AV:P physical possession.

### Calculation

| Step | Computation | Result |
| --- | --- | --- |
| Estimated risk | 0.40 x 0.35 x 5.1 x ((0.35 + 0.65) / 2) x 0.55 / 0.45 x 1,000 | 436 |
| Tolerated risk | 0.40 x 0.35 x 5.1 x 0.30 x 0.55 / 0.45 x 1,000 | 262 |
| Mitigated | 436 x 0.85 (probability) x 0.60 (impact) | 223 |
| Residual risk | 436 - 223 | 214 |
| Residual / Tolerated | 214 / 262 (pre-treatment ratio 1.67) | 0.82 |
| Cost-effectiveness | (436 - 214) / $96,667 x 1,000 | 2.30 |

### Treatment and result

Certified sanitization with certificates of destruction, lease-return clauses, full-disk encryption on all devices (I17, I19).

Initiatives: I17 Mobile device management, encryption and secure disposal; I19 Data lifecycle and minimization. Allocated Year-1 cost $96,667 (share of shared initiatives). Horizon: 0-6 months.

Result: Below tolerance (0.82). Residual risk falls below tolerance if the package is delivered as designed; the CIO can accept it within normal governance, subject to KRI monitoring.

## S26 - Staff paste patient data into unapproved generative-AI tools

Scenario statement. Clinicians and administrative staff use public generative-AI tools to summarize notes, draft letters or translate documents, pasting identifiable patient information into services whose data retention, training use and location MediBec has not assessed, resulting in uncontrolled disclosure of health information.

| Element | Description |
| --- | --- |
| Library reference | Annex B #141 |
| Stakeholders | Clinicians; administrative staff; Privacy officer; CIO; Legal; AI service providers. |
| Background | Health information is highly sensitive (E1) and privacy controls are a priority in the appetite statement (E5). No AI acceptable-use policy or approved tool is documented. |
| Threat source | Well-intentioned insider; AI service provider handling. |
| Threat event | Transfer of personal health information to an unapproved third party. |
| Vulnerabilities / conditions | No AI acceptable-use policy evidenced No approved alternative tool Web DLP / category controls not evidenced Awareness content does not cover AI (Analyst assumption) |
| Assets at risk | CJ1 clinical notes and letters. |
| Processes affected | Documentation, correspondence, translation. |
| Existing controls (evidenced) | Privacy and compliance function (s.4) |
| Risk owner (proposed) | Privacy officer with CMO |

### Narrative and event sequence

Clinicians use a free chatbot to turn dictated notes into referral letters. Over months, thousands of identifiable notes are submitted to a service that retains prompts outside Canada.

- Use - staff submit PHI to external AI

- Exposure - data retained by provider

- Detection - audit or complaint

- Response - privacy assessment

- Business impact - systemic privacy non-compliance

### Consequences

| Dimension | Consequence |
| --- | --- |
| Confidentiality/privacy | Systemic uncontrolled transfer. |
| Integrity | AI-generated errors in records. |
| Availability | None. |
| Operations | Policy change and retraining. |
| Financial | Legal costs. |
| Regulatory | Cross-border transfer and consent issues (counsel to confirm). |
| Reputation | Moderate to high. |
| Safety | Possible clinical errors from unchecked AI output. |

### Quantitative parameters

| Parameter | Value | Reading | Rationale | Evidence | Confidence |
| --- | --- | --- | --- | --- | --- |
| Pb(A) threat presence | 0.80 | Very likely | Generative-AI use among clinicians is widespread by 2026. | E1 | Medium |
| Pb(psi,A) exploitation | 0.55 | Moderate-high | No policy or technical controls evidenced. | E5 | Low |
| de expected damage | 0.35 | Moderate | Limited volume, low misuse likelihood. | E1 | Low |
| dm maximum damage | 0.65 | Material | Systemic transfer plus clinical errors. | E5 | Low |
| theta resilience | 0.40 | Limited | No visibility of AI use. | E5 | Low |
| mu(E) criticality | 0.70 | High | Clinical documentation. | E1 | Medium |

All values: Analytical estimate — validation required.

### CVSS v4.0

Vector: CVSS:4.0/AV:N/AC:L/AT:P/PR:L/UI:N/VC:H/VI:N/VA:N/SC:N/SI:N/SA:N   CVSS-B: 6.0 (Medium)

Limited applicability: policy and data-governance gap. Representative weakness: exposure of sensitive information to an unauthorized actor via unrestricted egress (CWE-200). AT:P - harm depends on provider retention.

### Calculation

| Step | Computation | Result |
| --- | --- | --- |
| Estimated risk | 0.80 x 0.55 x 6.0 x ((0.35 + 0.65) / 2) x 0.70 / 0.40 x 1,000 | 2,310 |
| Tolerated risk | 0.80 x 0.55 x 6.0 x 0.30 x 0.70 / 0.40 x 1,000 | 1,386 |
| Mitigated | 2,310 x 0.65 (probability) x 0.55 (impact) | 826 |
| Residual risk | 2,310 - 826 | 1,484 |
| Residual / Tolerated | 1,484 / 1,386 (pre-treatment ratio 1.67) | 1.07 |
| Cost-effectiveness | (2,310 - 1,484) / $174,000 x 1,000 | 4.75 |

### Treatment and result

AI acceptable-use policy, sanctioned privacy-assessed AI tool, web category controls and DLP for AI sites (I20, I09), training (I12).

Initiatives: I09 Data access governance and EHR privacy monitoring; I12 Governance, awareness and risk reporting; I20 Responsible use of generative AI. Allocated Year-1 cost $174,000 (share of shared initiatives). Horizon: 0-6 months.

Result: Approximately at tolerance (1.07). Residual risk is approximately at tolerance; the result depends on the treatment actually achieving the assumed effectiveness. Executive review and KRI tracking are recommended.

## S27 - Help-desk impersonation leads to MFA reset and account takeover

Scenario statement. An attacker phones the IT help desk impersonating a clinician or manager, uses publicly available details to pass weak identity checks, and has the password and MFA device reset, taking over the account and accessing EHR and remote access.

| Element | Description |
| --- | --- |
| Library reference | Annex B #96 (social engineering) |
| Stakeholders | IT support/help desk; Cybersecurity lead; clinicians; CIO. |
| Background | IT support is part of the 15-person IT team (E3). Help-desk identity verification is not documented. Remote access relies on MFA push (E6), which a reset defeats. |
| Threat source | Social-engineering-capable cybercriminal group. |
| Threat event | Fraudulent credential and MFA reset. |
| Vulnerabilities / conditions | Help-desk verification based on knowable data (Analyst assumption) No manager or video verification for MFA resets No alerting on MFA device changes (E7) |
| Assets at risk | CJ5 identity; CJ1 EHR. |
| Processes affected | Account support. |
| Existing controls (evidenced) | MFA push (E6) |
| Risk owner (proposed) | CIO (Support) |

### Narrative and event sequence

Posing as a physician travelling to a conference, the caller gives employee number and date of hire found online and asks for an MFA reset. The attacker enrols their own phone and logs in within minutes.

- Reconnaissance - staff details from public sources

- Social engineering - help-desk call

- Account takeover - new MFA enrolled

- Access - EHR and remote access

- Escalation - toward S2 or data theft

- Detection - legitimate user locked out

- Business impact - breach or intrusion

### Consequences

| Dimension | Consequence |
| --- | --- |
| Confidentiality/privacy | EHR access under a clinician identity. |
| Integrity | Possible record changes. |
| Availability | User lockout. |
| Operations | Help-desk process change. |
| Financial | Moderate. |
| Regulatory | Reportable if data accessed. |
| Reputation | Moderate. |
| Safety | Indirect. |

### Quantitative parameters

| Parameter | Value | Reading | Rationale | Evidence | Confidence |
| --- | --- | --- | --- | --- | --- |
| Pb(A) threat presence | 0.55 | Plausible | Help-desk social engineering is an active technique against healthcare. | E4 | Low |
| Pb(psi,A) exploitation | 0.50 | Plausible | Verification procedures unknown. | E3 | Low |
| de expected damage | 0.55 | Material | One account's reach. | E6 | Medium |
| dm maximum damage | 0.90 | Extreme | Privileged account leads to enterprise compromise. | E1 | Medium |
| theta resilience | 0.40 | Limited | MFA change not monitored. | E7 | Low |
| mu(E) criticality | 0.85 | Very high | Identity gateway. | E2 | High |

All values: Analytical estimate — validation required.

### CVSS v4.0

Vector: CVSS:4.0/AV:N/AC:L/AT:N/PR:N/UI:A/VC:H/VI:H/VA:L/SC:H/SI:L/SA:L   CVSS-B: 9.3 (Critical)

Limited applicability: process weakness. Representative weakness: weak authentication of the account-recovery process (CWE-640). UI:A help-desk agent acts.

### Calculation

| Step | Computation | Result |
| --- | --- | --- |
| Estimated risk | 0.55 x 0.50 x 9.3 x ((0.55 + 0.90) / 2) x 0.85 / 0.40 x 1,000 | 3,940 |
| Tolerated risk | 0.55 x 0.50 x 9.3 x 0.30 x 0.85 / 0.40 x 1,000 | 1,630 |
| Mitigated | 3,940 x 0.80 (probability) x 0.60 (impact) | 1,891 |
| Residual risk | 3,940 - 1,891 | 2,049 |
| Residual / Tolerated | 2,049 / 1,630 (pre-treatment ratio 2.42) | 1.26 |
| Cost-effectiveness | (3,940 - 2,049) / $85,286 x 1,000 | 22.18 |

### Treatment and result

Strong help-desk verification (call-back, manager approval, video ID) for resets (I21), phishing-resistant authenticators that cannot be re-enrolled by phone (I01), alerts on MFA changes and awareness (I12).

Initiatives: I01 Phishing-resistant MFA and conditional access; I12 Governance, awareness and risk reporting; I21 Help-desk identity verification. Allocated Year-1 cost $85,286 (share of shared initiatives). Horizon: 0-3 months.

Result: Above tolerance (1.26). Residual risk remains above tolerance after treatment. Management decision required: accept formally at Board / ownership-group level, fund additional treatment, transfer part of the risk, or change the process.

## S28 - Malicious or departing IT administrator sabotages systems

Scenario statement. A disgruntled or departing IT administrator with broad standing privileges deletes backups, disables accounts or plants logic bombs; with a 15-person IT team and concentrated knowledge, MediBec cannot quickly detect or reverse the actions, causing prolonged outages.

| Element | Description |
| --- | --- |
| Library reference | Annex B #15, #115 |
| Stakeholders | CIO; HR; Executive leadership; Cybersecurity lead; Legal. |
| Background | IT is a lean 15-person team with two security staff (E3). Privileged access management, admin monitoring and separation of duties are not evidenced (E7). Key-person dependency is implicit. |
| Threat source | Malicious privileged insider. |
| Threat event | Destructive administrative actions. |
| Vulnerabilities / conditions | Standing domain-admin rights (Analyst assumption) No monitoring of admin actions (Annex B #115) Weak offboarding of privileged users (Analyst assumption) Backups deletable by same admins (see S3) |
| Assets at risk | CJ5, CJ6 and all hosted crown jewels. |
| Processes affected | All. |
| Existing controls (evidenced) | Backups (E2) |
| Risk owner (proposed) | CIO with HR |

### Narrative and event sequence

An administrator dismissed on a Friday retains VPN access over the weekend, deletes the backup catalogue and schedules a script that wipes several servers on Monday morning.

- Motive - dismissal or grievance

- Access - standing privileges

- Sabotage - deletion, disabling, time-delayed scripts

- Detection - outage

- Response - limited knowledge to rebuild

- Business impact - prolonged outage

### Consequences

| Dimension | Consequence |
| --- | --- |
| Confidentiality/privacy | Possible data theft. |
| Integrity | System configurations destroyed. |
| Availability | Prolonged outage. |
| Operations | Severe. |
| Financial | High. |
| Regulatory | Continuity obligations. |
| Reputation | Moderate. |
| Safety | Delayed care. |

### Quantitative parameters

| Parameter | Value | Reading | Rationale | Evidence | Confidence |
| --- | --- | --- | --- | --- | --- |
| Pb(A) threat presence | 0.15 | Unlikely | Malicious privileged insiders are rare. | E3 | Low |
| Pb(psi,A) exploitation | 0.60 | Likely | If motivated, broad privileges make success likely. | E3, E7 | Medium |
| de expected damage | 0.60 | Major | Several systems destroyed. | E2 | Medium |
| dm maximum damage | 0.95 | Extreme | Backups and core systems destroyed. | E2 | Medium |
| theta resilience | 0.35 | Weak | Key-person dependency; no admin monitoring. | E3 | Medium |
| mu(E) criticality | 0.90 | Very high | Infrastructure-wide. | E2 | High |

All values: Analytical estimate — validation required.

### CVSS v4.0

Vector: CVSS:4.0/AV:N/AC:L/AT:N/PR:H/UI:N/VC:H/VI:H/VA:H/SC:H/SI:H/SA:H   CVSS-B: 9.4 (Critical)

Limited applicability: insider abuse of legitimate privileges. Representative weakness: excessive standing privileges (CWE-250). PR:H administrator.

### Calculation

| Step | Computation | Result |
| --- | --- | --- |
| Estimated risk | 0.15 x 0.60 x 9.4 x ((0.60 + 0.95) / 2) x 0.90 / 0.35 x 1,000 | 1,686 |
| Tolerated risk | 0.15 x 0.60 x 9.4 x 0.30 x 0.90 / 0.35 x 1,000 | 653 |
| Mitigated | 1,686 x 0.55 (probability) x 0.60 (impact) | 556 |
| Residual risk | 1,686 - 556 | 1,130 |
| Residual / Tolerated | 1,130 / 653 (pre-treatment ratio 2.58) | 1.73 |
| Cost-effectiveness | (1,686 - 1,130) / $192,859 x 1,000 | 2.88 |

### Treatment and result

PAM with JIT and session recording, separation of duties (I02), monitoring of admin actions (I03), immutable backups outside admin reach (I04), HR-IT offboarding playbook (I11).

Initiatives: I02 Privileged access and service-account management (PAM); I03 24/7 managed detection and response with centralized logging; I04 Immutable and isolated backup with tested recovery; I11 Incident response and clinical continuity readiness. Allocated Year-1 cost $192,859 (share of shared initiatives). Horizon: 2-12 months.

Result: Above tolerance (1.73). Residual risk remains above tolerance after treatment. Management decision required: accept formally at Board / ownership-group level, fund additional treatment, transfer part of the risk, or change the process.

## S29 - Interception or tampering of unencrypted clinical interface traffic (HL7/DICOM)

Scenario statement. An attacker positioned on the clinic network or WAN captures or alters unencrypted HL7 lab/pharmacy messages or DICOM image transfers between clinical systems, exposing results or injecting false values that flow into the EHR.

| Element | Description |
| --- | --- |
| Library reference | Annex B #153, #176 |
| Stakeholders | Laboratory and pharmacy leads; Radiology; integration team; CIO; Cybersecurity lead. |
| Background | EHR, radiology, lab and pharmacy systems are integrated (E2); data integrity and application monitoring are to be assessed (E2). Encryption of interface traffic is not documented; legacy clinical protocols are often cleartext. |
| Threat source | Attacker with internal network position (following S2, S7, S12). |
| Threat event | Man-in-the-middle on clinical interfaces. |
| Vulnerabilities / conditions | Cleartext HL7/DICOM (Analyst assumption) No message integrity validation (Analyst assumption) Flat network allowing interception (see S7) |
| Assets at risk | CJ2 lab, pharmacy, imaging interfaces; CJ1 EHR. |
| Processes affected | Result reporting, medication orders, image transfer. |
| Existing controls (evidenced) | Firewalls and IDS/IPS (E2) |
| Risk owner (proposed) | CIO (Integration) with Laboratory lead |

### Narrative and event sequence

An attacker with a foothold in a clinic uses ARP spoofing to intercept lab result messages to the EHR, harvesting results and altering several potassium values.

- Prerequisite - internal foothold

- Interception - ARP/route manipulation

- Collection or manipulation of messages

- Detection - clinical inconsistency

- Business impact - wrong results in the record

### Consequences

| Dimension | Consequence |
| --- | --- |
| Confidentiality/privacy | Results and images exposed. |
| Integrity | False results or orders. |
| Availability | Low. |
| Operations | Result verification. |
| Financial | Moderate. |
| Regulatory | Moderate to high. |
| Reputation | High if harm. |
| Safety | Direct - incorrect results. |

### Quantitative parameters

| Parameter | Value | Reading | Rationale | Evidence | Confidence |
| --- | --- | --- | --- | --- | --- |
| Pb(A) threat presence | 0.25 | Unlikely-plausible | Requires internal position and intent. | E2 | Low |
| Pb(psi,A) exploitation | 0.40 | Moderate | Cleartext likely; exploitation requires skill. | E2 | Low |
| de expected damage | 0.45 | Moderate | Some results exposed. | E2 | Low |
| dm maximum damage | 0.85 | Severe | Altered results lead to harm. | E5 | Medium |
| theta resilience | 0.40 | Limited | No integrity checks evidenced. | E2 | Low |
| mu(E) criticality | 0.85 | Very high | Lab and pharmacy data drive treatment. | E1 | High |

All values: Analytical estimate — validation required.

### CVSS v4.0

Vector: CVSS:4.0/AV:A/AC:L/AT:P/PR:N/UI:N/VC:H/VI:H/VA:N/SC:N/SI:H/SA:N   CVSS-B: 8.6 (High)

Representative weakness: cleartext transmission of sensitive information (CWE-319) without integrity check (CWE-353). AV:A adjacent; AT:P attacker must be on path; SI:H downstream EHR.

### Calculation

| Step | Computation | Result |
| --- | --- | --- |
| Estimated risk | 0.25 x 0.40 x 8.6 x ((0.45 + 0.85) / 2) x 0.85 / 0.40 x 1,000 | 1,188 |
| Tolerated risk | 0.25 x 0.40 x 8.6 x 0.30 x 0.85 / 0.40 x 1,000 | 548 |
| Mitigated | 1,188 x 0.75 (probability) x 0.70 (impact) | 624 |
| Residual risk | 1,188 - 624 | 564 |
| Residual / Tolerated | 564 / 548 (pre-treatment ratio 2.17) | 1.03 |
| Cost-effectiveness | (1,188 - 564) / $214,286 x 1,000 | 2.91 |

### Treatment and result

TLS/VPN for HL7 and DICOM, interface-engine hardening (I22), segmentation (I06), reconciliation of results (I13).

Initiatives: I06 Network segmentation and network access control; I13 Clinical data integrity controls; I22 Secure clinical communications and interfaces. Allocated Year-1 cost $214,286 (share of shared initiatives). Horizon: 6-15 months.

Result: Approximately at tolerance (1.03). Residual risk is approximately at tolerance; the result depends on the treatment actually achieving the assumed effectiveness. Executive review and KRI tracking are recommended.

## S30 - Criminals impersonate MediBec to defraud or phish patients

Scenario statement. Fraudsters register look-alike domains and send SMS or e-mail messages posing as MediBec (appointment confirmations, billing notices, results available) to harvest patients' credentials, health-card details or payments, harming patients and eroding trust even though MediBec's systems are not breached.

| Element | Description |
| --- | --- |
| Library reference | Appendix A domain; Annex B #65, #71 |
| Stakeholders | Patients; Communications; Privacy officer; Cybersecurity lead; clinic front desks; telecom and domain registrars. |
| Background | The exercise phishing used a newly registered look-alike domain (E6, Appendix A). Brand monitoring, DMARC and patient communication standards are not documented. |
| Threat source | Fraud group. |
| Threat event | Brand impersonation targeting patients. |
| Vulnerabilities / conditions | No look-alike domain monitoring or takedown (E6) DMARC enforcement unknown No published patient communication standard (e.g. 'we never ask for...') |
| Assets at risk | Patient trust; CJ3 patient communications. |
| Processes affected | Patient communications, billing. |
| Existing controls (evidenced) | None evidenced |
| Risk owner (proposed) | Communications lead |

### Narrative and event sequence

Patients receive texts 'MediBec: your results are ready, confirm identity' linking to a copy of the portal. Hundreds enter credentials and health-card numbers; front desks receive angry calls.

- Preparation - look-alike domain and portal clone

- Campaign - SMS/e-mail to patients

- Harvest - credentials and payment data

- Detection - patient calls

- Response - takedown, warnings

- Business impact - patient harm, trust erosion

### Consequences

| Dimension | Consequence |
| --- | --- |
| Confidentiality/privacy | Patient credentials and identifiers stolen outside MediBec. |
| Integrity | None. |
| Availability | Call volume. |
| Operations | Front-desk load. |
| Financial | Low direct cost. |
| Regulatory | Low to moderate. |
| Reputation | Moderate to high. |
| Safety | Low. |

### Quantitative parameters

| Parameter | Value | Reading | Rationale | Evidence | Confidence |
| --- | --- | --- | --- | --- | --- |
| Pb(A) threat presence | 0.70 | Likely | Look-alike domain already observed in the exercise. | E6 | Medium |
| Pb(psi,A) exploitation | 0.50 | Plausible | No brand protection evidenced. | E6 | Low |
| de expected damage | 0.30 | Limited | Some patients defrauded. | E6 | Low |
| dm maximum damage | 0.55 | Material | Large campaign and portal clone. | E6 | Low |
| theta resilience | 0.45 | Moderate | Takedown possible once detected. | E6 | Low |
| mu(E) criticality | 0.55 | Moderate | Trust and patient communications. | E5 | Medium |

All values: Analytical estimate — validation required.

### CVSS v4.0

Vector: CVSS:4.0/AV:N/AC:L/AT:N/PR:N/UI:A/VC:L/VI:L/VA:N/SC:N/SI:N/SA:N   CVSS-B: 5.1 (Medium)

Limited applicability: impersonation outside MediBec's systems. Representative weakness: sender domain spoofable without enforced DMARC. Business impact is captured by damage estimates, not CVSS.

### Calculation

| Step | Computation | Result |
| --- | --- | --- |
| Estimated risk | 0.70 x 0.50 x 5.1 x ((0.30 + 0.55) / 2) x 0.55 / 0.45 x 1,000 | 927 |
| Tolerated risk | 0.70 x 0.50 x 5.1 x 0.30 x 0.55 / 0.45 x 1,000 | 654 |
| Mitigated | 927 x 0.55 (probability) x 0.60 (impact) | 306 |
| Residual risk | 927 - 306 | 621 |
| Residual / Tolerated | 621 / 654 (pre-treatment ratio 1.42) | 0.95 |
| Cost-effectiveness | (927 - 621) / $93,500 x 1,000 | 3.27 |

### Treatment and result

Look-alike domain monitoring and takedown, verified sender channels, patient communication standard and awareness notices (I23), DMARC enforcement (I16), staff reporting (I12).

Initiatives: I12 Governance, awareness and risk reporting; I16 Payment-fraud controls and e-mail authentication; I23 Brand protection and patient anti-fraud communication. Allocated Year-1 cost $93,500 (share of shared initiatives). Horizon: 0-6 months.

Result: Approximately at tolerance (0.95). Residual risk is approximately at tolerance; the result depends on the treatment actually achieving the assumed effectiveness. Executive review and KRI tracking are recommended.

# 8. Cross-scenario analysis

## 8.1 Recurring root causes

| Root cause | Scenarios | Observation |
| --- | --- | --- |
| Identity that can be phished, reset or abused | S1, S5, S20, S23, S27, S28, S9, S10 | Push MFA, standing privileges, un-vaulted service accounts, reusable cloud tokens, weak help-desk verification and exposed admin interfaces provide the main entry and escalation paths. |
| Limited detection and response capacity | All (S8 amplifier) | Two staff cannot provide 24/7 triage; weak signals in E6 were not correlated. Raises damage everywhere. |
| Unproven recoverability and single hub | S2, S3, S10, S16, S28 | Backups, restore tests, integrity checks and hub redundancy are not evidenced. |
| Flat, heterogeneous clinic networks | S2, S6, S7, S12, S24, S29 | Workstations, devices, Wi-Fi and cleartext clinical interfaces share networks. |
| Unknown attack surface | S6, S11, S18, S23 | No inventory of internet-exposed services, secrets or application flaws. |
| Data outside central control | S4, S15, S17, S21, S25, S26 | Cloud exports, local storage, mobile devices, disposed assets and AI tools hold PHI outside monitored stores. |
| Dependence on third parties | S9, S19, S13, S30 | Vendors, software suppliers, ISPs and the public brand channel are outside MediBec's direct control. |
| Governance operating on paper | All | No KRI reporting, access recertification, tested IR, AI policy or payment verification evidenced. |

## 8.2 Concentration and systemic dependencies

- Montreal hub - EHR, identity, backups and WAN converge on one site (S16); any enterprise-wide event affects all 10 clinics.

- Identity platform - one directory, one MFA method and one cloud tenant gate every crown jewel (S1, S20, S27).

- EHR and software suppliers - concentration risk via both remote access (S9) and software updates (S19); supplier identity and contracts are an Information gap — organizational validation required.

- Scenario chaining - entry (S1, S6, S12, S20, S23, S24, S27) + undetected (S8) + no recovery (S3) = S2 at maximum damage. Treating I01, I03 and I04 breaks most chains.

## 8.3 Shared controls

| Initiative | Scenarios | Why it is shared |
| --- | --- | --- |
| I01 Phishing-resistant MFA and conditional access | S1, S8, S9, S10, S20, S23, S27 | FIDO2/passkeys for privileged, remote-access and EHR administrator accounts; number-matching MFA for all other users; conditional access (geo, device health); block internet-sourced Office macros. |
| I02 Privileged access and service-account management (PAM) | S1, S2, S3, S5, S9, S10, S20, S23, S28 | Tiered administration, credential vault, just-in-time elevation, rotation and least privilege for service accounts (incl. ehr-sync-svc), vendor sessions brokered and recorded. |
| I03 24/7 managed detection and response with centralized logging | S1, S2, S3, S4, S5, S6, S8, S9, S10, S11, S12, S18, S19, S20, S23, S24, S28 | MDR provider on full EDR coverage; SIEM ingesting identity, remote access, EHR audit, cloud, backup and firewall logs; defined escalation criteria; 12-month log retention. |
| I04 Immutable and isolated backup with tested recovery | S2, S3, S10, S28 | Immutable/offline copies, separate backup identity domain with MFA, backup network isolation, quarterly restore tests incl. clinic storage, documented RTO/RPO per crown jewel. |
| I05 Risk-based vulnerability and patch management | S2, S6, S7, S18, S23 | Complete asset inventory, authenticated scanning, external attack-surface monitoring, SLAs (known-exploited: 72 h internet-facing / 14 days internal), exception governance, retirement of end-of-life systems; 1 dedicated FTE. |
| I06 Network segmentation and network access control | S2, S3, S6, S7, S12, S24, S29 | Zones for clinical systems, medical devices, administration, guest Wi-Fi (WPA3), backups and servers; NAC at clinics; east-west firewall rules. |
| I08 Cloud security posture and secure image transfer | S4, S11, S20 | Cloud posture management, organization-wide block on public access, expiring authenticated sharing links, object-access logging to SIEM, encryption with customer-managed keys. |
| I09 Data access governance and EHR privacy monitoring | S4, S5, S10, S21, S26 | Role-based access redesign, quarterly access recertification, EHR access analytics (break-the-glass, VIP, bulk queries), endpoint/cloud DLP for health data. |
| I11 Incident response and clinical continuity readiness | S2, S3, S8, S9, S10, S13, S16, S19, S28 | Updated IR plan and playbooks (ransomware, privacy breach, device), IR/forensics retainer, semi-annual tabletop including clinics, clinical downtime procedures. |
| I12 Governance, awareness and risk reporting | S1, S2, S5, S8, S14, S21, S24, S26, S27, S30 | Role-based awareness and phishing simulation, quarterly KRI dashboard to Steering Committee, risk register and acceptance workflow, cyber-insurance coverage review. |
| I17 Mobile device management, encryption and secure disposal | S15, S17, S25 | MDM with enforced encryption, PIN, remote wipe; full-disk encryption on all endpoints and storage; certified sanitization and lease-return process. |
| I19 Data lifecycle and minimization | S17, S21, S25 | Data discovery on clinic storage, consolidation into managed stores, retention schedule, secure referral channel replacing fax/e-mail. |

Shared initiatives are costed once; their Year-1 cost is split equally among the scenarios they address (Workbook, Portfolio sheet). I03 (MDR) now serves 17 scenarios and I12 (awareness and governance) 10, which is why their allocated share per scenario is small. Dependencies: I02 needs the account inventory from I01; I06 needs asset and device inventories from I05 and I07; I13 needs logging from I03; I21 depends on I01 authenticators; I23 depends on DMARC from I16.

# 9. Sensitivity analysis

For ten key scenarios, all uncertain parameters were shifted together by 0.10: the lower-risk case lowers threat, exploitation and damage and raises resilience and treatment effectiveness; the higher-risk case does the reverse.

| ID | Scenario | Lower: residual / ratio | Central: residual / ratio | Higher: residual / ratio | Recommendation robust? |
| --- | --- | --- | --- | --- | --- |
| S2 | Ransomware disrupting EHR access and clinic operations across the network | 1,027 / 0.67 | 3,417 / 1.20 | 9,316 / 1.72 | No - below tolerance to above tolerance |
| S8 | Detection and response gaps allow an intrusion to persist and escalate | 1,245 / 0.61 | 4,129 / 1.10 | 12,073 / 1.63 | No - below tolerance to above tolerance |
| S1 | Credential compromise of clinical administrator accounts through phishing and MFA fatigue | 752 / 0.47 | 2,587 / 0.93 | 7,094 / 1.45 | No - below tolerance to above tolerance |
| S7 | Connected medical device used as a foothold to disrupt clinical equipment and reach the EHR network | 697 / 0.95 | 2,190 / 1.45 | 5,933 / 1.91 | No - approximately at tolerance to above tolerance |
| S9 | Compromise of a critical vendor with remote access to MediBec systems | 835 / 1.04 | 2,495 / 1.54 | 6,748 / 2.06 | No - approximately at tolerance to above tolerance |
| S16 | Loss of the Montreal hub or WAN isolates clinics from central clinical systems | 451 / 0.80 | 1,613 / 1.27 | 4,894 / 1.79 | No - below tolerance to above tolerance |
| S19 | Trojanized software update from a clinical or IT software supplier | 454 / 1.41 | 1,654 / 1.91 | 4,786 / 2.35 | Yes - above tolerance in all cases |
| S20 | Takeover of cloud tenant administration through token theft or malicious app consent | 438 / 0.68 | 1,529 / 1.16 | 4,365 / 1.68 | No - below tolerance to above tolerance |
| S27 | Help-desk impersonation leads to MFA reset and account takeover | 658 / 0.77 | 2,049 / 1.26 | 5,477 / 1.78 | No - below tolerance to above tolerance |
| S28 | Malicious or departing IT administrator sabotages systems | 173 / 1.23 | 1,130 / 1.73 | 3,878 / 2.18 | Yes - above tolerance in all cases |

Findings.

- S19 and S28 stay above tolerance even in the lower-risk case. Treatment within MediBec's control cannot bring them within appetite; transfer (insurance, contract terms) and formal Board acceptance are the robust recommendation.

- S7 and S9 reach approximately-at tolerance only in the lower case: outcome depends on manufacturer and vendor cooperation.

- S1, S2, S8, S16, S20 and S27 flip between below and above tolerance: investment is justified in every case (estimated risk stays high), but acceptance of the residual depends on treatment effectiveness. Track with KRI-01, KRI-05, KRI-06, KRI-07, KRI-16 and KRI-18.

- Appetite is as influential as any parameter: at 0.40 most scenarios fall below or near tolerance (Section 4).

# 10. Prioritization and treatment portfolio

## 10.1 Management attention list

Ranking combines estimated and residual risk, tolerance ratio, maximum consequence, patient-safety and privacy significance, velocity, cost-effectiveness, shared benefit and time to benefit. Tiers support discussion; order within a tier is indicative.

| Tier | ID | Scenario | Estimated | Res / Tol | Basis |
| --- | --- | --- | --- | --- | --- |
| Tier 1 - act now (0-90 days) | S2 | Ransomware disrupting EHR access and clinic operations across the network | 7,810 | 1.20 | Highest combined consequence; above tolerance; fast-moving |
|  | S8 | Detection and response gaps allow an intrusion to persist and escalate | 9,384 | 1.10 | Highest estimated risk; best cost-effectiveness; amplifies all scenarios |
|  | S1 | Credential compromise of clinical administrator accounts through phishing and MFA fatigue | 6,467 | 0.93 | Most likely entry path; high cost-effectiveness |
|  | S27 | Help-desk impersonation leads to MFA reset and account takeover | 3,940 | 1.26 | Bypasses MFA investment; cheap process fix; above tolerance |
|  | S23 | Brute force or credential stuffing against exposed administrative interfaces | 3,709 | 1.12 | High velocity; exposure unknown - discover and remove quickly |
|  | S3 | Backup environment compromised, preventing recovery after a destructive attack | 4,879 | 0.80 | Determines recoverability from S2 and S28 |
|  | S20 | Takeover of cloud tenant administration through token theft or malicious app consent | 3,186 | 1.16 | Cloud control-plane takeover; above tolerance; shares I01/I08 |
|  | S6 | Exploitation of unpatched internet-facing or end-of-life systems | 6,375 | 1.01 | High estimated risk; frequent real-world vector |
| Tier 2 - fund and decide (3-12 months) | S7 | Connected medical device used as a foothold to disrupt clinical equipment and reach the EHR network | 3,775 | 1.45 | Patient-safety pathway; slow to treat (certification, vendors) |
|  | S9 | Compromise of a critical vendor with remote access to MediBec systems | 4,057 | 1.54 | Above tolerance; largely outside MediBec's control - transfer |
|  | S5 | Misuse of legitimate clinical, privileged or service-account access to extract patient records | 2,812 | 1.22 | Above tolerance; high regulatory significance |
|  | S16 | Loss of the Montreal hub or WAN isolates clinics from central clinical systems | 2,959 | 1.27 | Network-wide availability dependency; major capital item |
|  | S10 | Manipulation of patient, medication or billing records undermining clinical decisions | 1,774 | 1.19 | Patient-safety consequence; above tolerance |
|  | S18 | Web application flaw in the patient portal exposes other patients' records | 1,573 | 1.17 | Public-facing breach pathway; above tolerance |
|  | S19 | Trojanized software update from a clinical or IT software supplier | 2,235 | 1.91 | Above tolerance in all cases - transfer and accept |
|  | S28 | Malicious or departing IT administrator sabotages systems | 1,686 | 1.73 | Above tolerance in all cases - PAM and offboarding, accept remainder |
|  | S4 | Cloud medical-image transfer storage exposed, enabling bulk health-data exfiltration | 2,973 | 0.91 | Approximately at tolerance; fast fix |
|  | S26 | Staff paste patient data into unapproved generative-AI tools | 2,310 | 1.07 | Very likely; quick policy and tooling fix |
|  | S11 | API key or secret exposed in code, logs or configuration enables direct data access | 2,048 | 1.06 | Approximately at tolerance; depends on development footprint |
| Tier 3 - manage through standard controls | S29 | Interception or tampering of unencrypted clinical interface traffic (HL7/DICOM) | 1,188 | 1.03 | Patient-safety integrity; low likelihood |
|  | S24 | Malware introduced through patient-supplied imaging media or USB devices | 1,225 | 1.07 | Imaging downtime; shares S7 treatment |
|  | S17 | Unmanaged patient data on local clinic storage is exposed or lost | 1,267 | 0.94 | Data sprawl; approximately at tolerance |
|  | S12 | Clinic Wi-Fi compromise or rogue access point gives access to the clinical network | 1,159 | 0.92 | Entry path; handled by segmentation |
|  | S30 | Criminals impersonate MediBec to defraud or phish patients | 927 | 0.95 | Patient harm outside MediBec systems; low cost |
|  | S13 | DDoS attack disrupts online booking, patient portal and communications | 1,356 | 0.62 | Below tolerance after low-cost protection |
|  | S14 | Business e-mail compromise diverts vendor or billing payments | 770 | 0.82 | Below tolerance after process control |
|  | S21 | Accidental disclosure of patient information by staff | 884 | 0.73 | Frequent but low impact |
|  | S22 | Interception or exposure of teleconsultations and clinical messaging | 569 | 0.78 | Below tolerance after platform configuration |
|  | S15 | Lost or stolen tablet or handheld exposes patient data | 571 | 0.53 | Below tolerance with MDM |
|  | S25 | Retired devices or medical equipment released with recoverable patient data | 436 | 0.82 | Below tolerance; cheap fix |

## 10.2 Recommended investment portfolio

Costs are indicative analytical estimates in CAD, not quotations or approved budgets. Initial = one-time implementation; recurring = annual operating cost; Year 1 = initial + first-year recurring. Cyber-insurance premiums are excluded (Information gap — organizational validation required).

| ID | Initiative | Scenarios | Owner | Priority | Initial | Recurring / yr | Start - end | Success indicator |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| I01 | Phishing-resistant MFA and conditional access FIDO2/passkeys for privileged, remote-access and EHR administrator accounts; number-matching MFA for all other users; conditional access (geo, device health); block internet-sourced Office macros. | S1, S8, S9, S10, S20, S23, S27 | CIO / Cybersecurity lead | Immediate | $180k | $60k | Month 0 - Month 6 | 100% privileged and remote-access accounts on phishing-resistant MFA |
| I02 | Privileged access and service-account management (PAM) Tiered administration, credential vault, just-in-time elevation, rotation and least privilege for service accounts (incl. ehr-sync-svc), vendor sessions brokered and recorded. | S1, S2, S3, S5, S9, S10, S20, S23, S28 | Cybersecurity lead | Near-term | $250k | $80k | Month 2 - Month 12 | 0 standing domain-admin accounts; 100% service accounts vaulted |
| I03 | 24/7 managed detection and response with centralized logging MDR provider on full EDR coverage; SIEM ingesting identity, remote access, EHR audit, cloud, backup and firewall logs; defined escalation criteria; 12-month log retention. | S1, S2, S3, S4, S5, S6, S8, S9, S10, S11, S12, S18, S19, S20, S23, S24, S28 | Cybersecurity lead | Immediate | $200k | $420k | Month 0 - Month 6 | MTTD < 1 h, MTTC < 4 h for high-severity alerts; >95% critical log sources |
| I04 | Immutable and isolated backup with tested recovery Immutable/offline copies, separate backup identity domain with MFA, backup network isolation, quarterly restore tests incl. clinic storage, documented RTO/RPO per crown jewel. | S2, S3, S10, S28 | CIO (Infrastructure) | Immediate | $300k | $90k | Month 0 - Month 9 | 100% crown-jewel restore tests pass within RTO |
| I05 | Risk-based vulnerability and patch management Complete asset inventory, authenticated scanning, external attack-surface monitoring, SLAs (known-exploited: 72 h internet-facing / 14 days internal), exception governance, retirement of end-of-life systems; 1 dedicated FTE. | S2, S6, S7, S18, S23 | CIO / Cybersecurity lead | Near-term | $150k | $216k | Month 1 - Month 9 | >95% critical vulns remediated within SLA; 0 unsupported internet-facing systems |
| I06 | Network segmentation and network access control Zones for clinical systems, medical devices, administration, guest Wi-Fi (WPA3), backups and servers; NAC at clinics; east-west firewall rules. | S2, S3, S6, S7, S12, S24, S29 | CIO (Infrastructure) | Planned | $450k | $70k | Month 6 - Month 24 | 100% medical devices and guest Wi-Fi in isolated segments |
| I07 | Medical device security programme Device inventory and criticality, manufacturer MDS2 collection, passive IoMT network monitoring, compensating controls where patching is restricted, procurement security clauses. | S7, S24 | Biomedical engineering / Clinical Ops | Near-term | $180k | $90k | Month 3 - Month 12 | 100% networked devices inventoried and risk-rated |
| I08 | Cloud security posture and secure image transfer Cloud posture management, organization-wide block on public access, expiring authenticated sharing links, object-access logging to SIEM, encryption with customer-managed keys. | S4, S11, S20 | CIO / Radiology lead | Immediate | $120k | $60k | Month 0 - Month 6 | 0 publicly accessible storage objects; 100% object access logged |
| I09 | Data access governance and EHR privacy monitoring Role-based access redesign, quarterly access recertification, EHR access analytics (break-the-glass, VIP, bulk queries), endpoint/cloud DLP for health data. | S4, S5, S10, S21, S26 | Privacy officer / CIO | Near-term | $200k | $90k | Month 3 - Month 12 | 100% EHR roles recertified quarterly; bulk-access alerts reviewed within 24 h |
| I10 | Third-party cyber risk management Vendor tiering, security assessments of critical vendors, contract clauses (24-72 h incident notification, right to audit, MFA), vendor remote access only via PAM gateway. | S9, S19 | Procurement / Cybersecurity lead | Near-term | $90k | $70k | Month 2 - Month 12 | 100% critical vendors assessed and under revised clauses |
| I11 | Incident response and clinical continuity readiness Updated IR plan and playbooks (ransomware, privacy breach, device), IR/forensics retainer, semi-annual tabletop including clinics, clinical downtime procedures. | S2, S3, S8, S9, S10, S13, S16, S19, S28 | Cybersecurity lead / Clinical Ops | Immediate | $120k | $80k | Month 0 - Month 6 | 2 tabletops/year; all 10 clinics with tested downtime procedures |
| I12 | Governance, awareness and risk reporting Role-based awareness and phishing simulation, quarterly KRI dashboard to Steering Committee, risk register and acceptance workflow, cyber-insurance coverage review. | S1, S2, S5, S8, S14, S21, S24, S26, S27, S30 | Cybersecurity lead / Executive sponsor | Immediate | $70k | $90k | Month 0 - Month 3 | Quarterly KRI report delivered; phishing report rate > 70% |
| I13 | Clinical data integrity controls Audit trails and alerting on changes to medication, allergy, lab and billing records; automated reconciliation; integrity verification after restore. | S10, S29 | CIO / Clinical Ops / Pharmacy lead | Planned | $100k | $40k | Month 6 - Month 15 | 100% critical record changes attributable and reconciled |
| I14 | Application security and secrets management Secret scanning in repositories and pipelines, central vault with short-lived credentials, secure SDLC gates, annual penetration test of patient-facing applications. | S11, S18 | CIO (Application development) | Near-term | $140k | $70k | Month 3 - Month 9 | 0 unresolved exposed secrets; 0 open critical pen-test findings > 30 days |
| I15 | DDoS protection, CDN and web application firewall Upstream DDoS mitigation, CDN and WAF with rate limiting for public services; separate egress for clinic cloud traffic. | S13, S18 | CIO | Immediate | $40k | $60k | Month 1 - Month 4 | Public services protected; DDoS runbook tested |
| I16 | Payment-fraud controls and e-mail authentication Call-back verification and dual approval for bank-detail changes; DMARC p=reject; BEC detection rules. | S14, S30 | Finance lead / Cybersecurity lead | Immediate | $30k | $15k | Month 0 - Month 3 | 100% bank changes verified; DMARC enforced on all domains |
| I17 | Mobile device management, encryption and secure disposal MDM with enforced encryption, PIN, remote wipe; full-disk encryption on all endpoints and storage; certified sanitization and lease-return process. | S15, S17, S25 | CIO (Support) | Near-term | $80k | $50k | Month 2 - Month 9 | 100% mobile devices enrolled; 100% disposals certified |
| I18 | Network and hosting resilience Dual carriers / SD-WAN to clinics, firewall high availability, cloud or secondary-site read access to EHR, annual failover test. | S16 | CIO (Infrastructure) | Planned | $350k | $120k | Month 6 - Month 20 | Clinics maintain EHR read access through a hub failure test |
| I19 | Data lifecycle and minimization Data discovery on clinic storage, consolidation into managed stores, retention schedule, secure referral channel replacing fax/e-mail. | S17, S21, S25 | Privacy officer / CIO | Near-term | $120k | $40k | Month 3 - Month 12 | Local PHI stores reduced by 80%; retention schedule applied |
| I20 | Responsible use of generative AI AI acceptable-use policy, privacy-assessed sanctioned AI tool, web category controls for public AI, clinician guidance on verifying output. | S26 | Privacy officer / CMO | Immediate | $60k | $40k | Month 0 - Month 6 | Approved tool available; blocked PHI uploads to unapproved AI trending down |
| I21 | Help-desk identity verification Call-back to directory number, manager approval or video ID for password and MFA resets; alerts on authenticator changes. | S27 | CIO (Support) | Immediate | $25k | $10k | Month 0 - Month 2 | 100% resets follow verified procedure (sample audit) |
| I22 | Secure clinical communications and interfaces Approved telehealth/messaging platform with authenticated entry; TLS/VPN for HL7 and DICOM; interface-engine hardening. | S22, S29 | CIO (Integration) / Clinical Ops | Near-term | $110k | $30k | Month 3 - Month 12 | 100% clinical interfaces encrypted; consumer apps retired for PHI |
| I23 | Brand protection and patient anti-fraud communication Look-alike domain and social monitoring with takedown service; verified sender IDs; patient communication standard and website notices. | S30 | Communications lead | Immediate | $25k | $30k | Month 0 - Month 3 | Takedown within 48 h of detection; patient notice published |

| Portfolio total | Amount |
| --- | --- |
| Initial implementation | $3,390,000 |
| Annual recurring | $1,921,000 |
| Year-1 cost | $5,311,000 |
| Indicative 3-year total cost of ownership | $9,153,000 |
| Of which new initiatives I14-I23 (Year 1) | $1,445,000 |
| Aggregate risk reduction | 84,305 -> 41,023 risk units (51%) |

Capacity: MDR (I03) offloads monitoring and one vulnerability FTE is costed in I05 (1,950 h x $80). The additional ten initiatives increase project load; phasing in Section 12 keeps no more than five major initiatives in flight at once. Change windows must be agreed with clinical operations.

# 11. Cybersecurity budget and funding strategy

MediBec's cybersecurity budget is set with the same logic as its risk decisions: the risk appetite fixes where the budget should sit within the guideline band, and the risk assessment shows what the money must buy. This section derives the appetite-consistent budget, compares it with the bottom-up cost of the treatments identified in Sections 7-10, reconciles the two, and sets out the cybersecurity and IT project budgets.

## 11.1 Guideline and appetite-consistent target

| Position in guideline band | % of total IT budget (incl. salaries) | Appetite anchor | CAD at IT budget of $100,000,000 |
| --- | --- | --- | --- |
| Floor - risk seeking | 4.0% | 0.70 (relatively high appetite) | $4,000,000 |
| Median - risk neutral | 7.8% | 0.50 (risk neutral) | $7,800,000 |
| Ceiling - risk averse | 12.0% | 0.30 (risk averse) | $12,000,000 |

The appetite scale and the guideline are aligned by linear interpolation between the anchors (0.30 -> 12%, 0.50 -> 7.8%, 0.70 -> 4%), clamped at the band limits. With the estimated appetite of 0.30, the appetite-consistent cybersecurity budget is 12.0% of the IT budget - $12,000,000 per year. At the case's 0.40 it would be 9.9% ($9,900,000). The IT budget of $100,000,000 is the case figure (E3) and is an Information gap — organizational validation required (see 11.5).

| Appetite | Target % of IT budget | Target CAD |
| --- | --- | --- |
| 0.20 | 12.0% | $12,000,000 |
| 0.30 | 12.0% | $12,000,000 |
| 0.40 | 9.9% | $9,900,000 |
| 0.50 | 7.8% | $7,800,000 |
| 0.60 | 5.9% | $5,900,000 |
| 0.70 | 4.0% | $4,000,000 |
| 0.80 | 4.0% | $4,000,000 |

## 11.2 Current position

The case documents two cybersecurity staff and perimeter, antimalware, EDR and e-mail controls, but no cybersecurity budget. Valuing the two staff at the workbook convention and the existing tooling at an analytical estimate gives a current run cost of about $912,000 - 0.9% of the IT budget, below the 4% guideline floor. Even if the true figure were several times higher, MediBec is likely under-invested relative to both the guideline and its stated appetite. Information gap — organizational validation required: actual security spend, including security embedded in IT contracts and licences.

## 11.3 Bottom-up (risk-driven) budget

The treatments identified in this assessment were phased by fiscal year (October-September; Y1 = 2026-27): one-time costs are spread evenly between each initiative's start and end month and recurring costs start at completion. Each initiative is split between the cybersecurity budget and the IT budget according to its nature (11.7). This phased view differs from the simplified 'Year-1 cost' used for cost-effectiveness in Section 10, which charges all initial and a full year of recurring cost to Year 1.

| Component | Y1 | Y2 | Y3 | 3-year |
| --- | --- | --- | --- | --- |
| A. Existing baseline (2 FTE + current tooling) | $0.91M | $0.91M | $0.91M | $2.74M |
| B. 30-scenario portfolio - projects (cyber share) | $2.06M | $0.17M | $0.00M | $2.22M |
| C. 30-scenario portfolio - run (cyber share) | $0.52M | $1.44M | $1.48M | $3.44M |
| D. Security team expansion (5 roles) | $0.27M | $0.78M | $0.78M | $1.83M |
| E. Second-wave treatment - projects (cyber share) | $0.28M | $0.93M | $0.17M | $1.37M |
| F. Second-wave treatment - run, incl. cyber insurance placeholder | $0.55M | $0.82M | $1.08M | $2.45M |
| Contingency and incident reserve (10%) | $0.46M | $0.50M | $0.44M | $1.41M |
| Risk-driven cybersecurity budget (option D) | $5.05M | $5.55M | $4.87M | $15.47M |
| % of IT budget | 5.1% | 5.5% | 4.9% |  |

New roles (group D): IAM / PAM engineer (month 3; S1, S5, S20, S23, S27, S28); Security architect (cloud and network) (month 6; S4, S6, S11, S12, S16, S20); Governance, risk and privacy-security analyst (month 6; S5, S9, S19, S21, S26 and KRI reporting); Application security engineer (month 12; S11, S18, S19); Medical device / OT security specialist (month 12; S7, S24, S29). The vulnerability-management FTE is already in I05.

Second-wave treatments (groups E-F) were added because the 30-scenario portfolio leaves 12 scenarios above tolerance. Each is tied to those scenarios:

| ID | Treatment | Scenarios | Initial | Recurring | Months | Cyber share | Purpose |
| --- | --- | --- | --- | --- | --- | --- | --- |
| E01 | Zero-trust network access replacing VPN | S1, S6, S9, S20, S23, S27 | $400k | $150k | 12-24 | 100% | Identity- and device-aware access per application; removes exposed VPN appliance and brokers vendor access. |
| E02 | Identity governance and administration (IGA) | S5, S10, S27, S28 | $300k | $100k | 9-18 | 100% | Automated joiner-mover-leaver, access certification and separation-of-duties rules. |
| E03 | Data security posture management and advanced DLP | S4, S11, S17, S21, S26 | $150k | $120k | 9-15 | 100% | Continuous discovery and classification of PHI across cloud, clinic storage and SaaS. |
| E04 | Secondary site / cloud disaster recovery for EHR and core services | S2, S3, S16, S28 | $1,200k | $300k | 12-30 | 20% | Warm standby for EHR, identity and imaging with tested failover. |
| E05 | Legacy medical-device replacement and isolation fund | S7, S24, S29 | $900k | $0k | 12-36 | 20% | Replace or isolate devices that cannot be patched or monitored. |
| E06 | Independent assurance programme | S8, S18, S19, S28 | $0k | $250k | 3-3 | 100% | Annual red-team / penetration test, cyber audit by internal audit, compromise assessment. |
| E07 | Software supply-chain security | S11, S18, S19 | $80k | $50k | 6-12 | 100% | SBOM collection, software composition analysis, staged update environment for critical software. |
| E08 | SaaS and cloud backup | S2, S20 | $40k | $60k | 3-6 | 50% | Independent backup of cloud mail, files and tenant configuration. |
| E09 | Cyber insurance (risk transfer) | S2, S9, S19, S28 | $0k | $350k | 0-0 | 100% | Placeholder premium - broker quotation required (Information gap). |

Budget options compared with the guideline band:

| Option | Y1 | Y2 | Y3 | % IT budget Y1 / Y2 / Y3 | Guideline band | Implied appetite (Y3) |
| --- | --- | --- | --- | --- | --- | --- |
| Baseline only (status quo) | $0.91M | $0.91M | $0.91M | 0.9% / 0.9% / 0.9% | Below floor | below floor |
| Baseline + 30-scenario portfolio | $3.49M | $2.52M | $2.39M | 3.5% / 2.5% / 2.4% | Below floor | below floor |
| B + security team expansion | $4.14M | $3.63M | $3.49M | 4.1% / 3.6% / 3.5% | Below floor | below floor |
| C + second-wave treatment (risk-driven budget) | $5.05M | $5.55M | $4.87M | 5.1% / 5.5% / 4.9% | Within band | 0.65 |
| Recommended: D + Tranche 2 + risk-reduction reserve | $7.00M | $9.50M | $12.00M | 7.0% / 9.5% / 12.0% | Within band | 0.30 |

## 11.4 What each funding level buys in risk reduction

| Funding level | Above tolerance | Approximately at | Below tolerance | Total residual risk |
| --- | --- | --- | --- | --- |
| No treatment | 29 | 1 | 0 | 84,305 |
| 30-scenario portfolio (options B/C) | 12 | 11 | 7 | 41,023 |
| Portfolio + second wave (option D and recommended) | 3 | 12 | 15 | 34,066 |

| ID | Scenario | P / Q portfolio | P / Q with second wave | Ratio portfolio | Ratio second wave | Status change |
| --- | --- | --- | --- | --- | --- | --- |
| S1 | Credential compromise of clinical administrator accounts through phishing and MFA fatigue | 0.80 / 0.75 | 0.85 / 0.80 | 0.93 | 0.75 | Approximately -> Below |
| S2 | Ransomware disrupting EHR access and clinic operations across the network | 0.75 / 0.75 | 0.80 / 0.80 | 1.20 | 0.99 | Above -> Approximately |
| S3 | Backup environment compromised, preventing recovery after a destructive attack | 0.80 / 0.85 | 0.85 / 0.90 | 0.80 | 0.59 | - |
| S4 | Cloud medical-image transfer storage exposed, enabling bulk health-data exfiltration | 0.85 / 0.70 | 0.90 / 0.75 | 0.91 | 0.73 | Approximately -> Below |
| S5 | Misuse of legitimate clinical, privileged or service-account access to extract patient records | 0.60 / 0.65 | 0.70 / 0.70 | 1.22 | 1.02 | Above -> Approximately |
| S6 | Exploitation of unpatched internet-facing or end-of-life systems | 0.85 / 0.70 | 0.90 / 0.70 | 1.01 | 0.93 | - |
| S7 | Connected medical device used as a foothold to disrupt clinical equipment and reach the EHR network | 0.70 / 0.60 | 0.80 / 0.72 | 1.45 | 1.06 | Above -> Approximately |
| S8 | Detection and response gaps allow an intrusion to persist and escalate | 0.70 / 0.80 | 0.75 / 0.80 | 1.10 | 1.00 | - |
| S9 | Compromise of a critical vendor with remote access to MediBec systems | 0.55 / 0.70 | 0.60 / 0.75 | 1.54 | 1.38 | - |
| S10 | Manipulation of patient, medication or billing records undermining clinical decisions | 0.70 / 0.75 | 0.75 / 0.80 | 1.19 | 1.00 | Above -> Approximately |
| S11 | API key or secret exposed in code, logs or configuration enables direct data access | 0.85 / 0.60 | 0.90 / 0.70 | 1.06 | 0.80 | Approximately -> Below |
| S16 | Loss of the Montreal hub or WAN isolates clinics from central clinical systems | 0.70 / 0.65 | 0.85 / 0.80 | 1.27 | 0.75 | Above -> Below |
| S17 | Unmanaged patient data on local clinic storage is exposed or lost | 0.70 / 0.70 | 0.80 / 0.75 | 0.94 | 0.73 | Approximately -> Below |
| S18 | Web application flaw in the patient portal exposes other patients' records | 0.80 / 0.60 | 0.85 / 0.70 | 1.17 | 0.91 | Above -> Approximately |
| S19 | Trojanized software update from a clinical or IT software supplier | 0.40 / 0.65 | 0.50 / 0.70 | 1.91 | 1.68 | - |
| S20 | Takeover of cloud tenant administration through token theft or malicious app consent | 0.80 / 0.65 | 0.85 / 0.75 | 1.16 | 0.88 | Above -> Below |
| S21 | Accidental disclosure of patient information by staff | 0.60 / 0.55 | 0.70 / 0.60 | 0.73 | 0.63 | - |
| S23 | Brute force or credential stuffing against exposed administrative interfaces | 0.85 / 0.65 | 0.90 / 0.70 | 1.12 | 0.93 | Above -> Approximately |
| S24 | Malware introduced through patient-supplied imaging media or USB devices | 0.75 / 0.65 | 0.80 / 0.70 | 1.07 | 0.92 | - |
| S26 | Staff paste patient data into unapproved generative-AI tools | 0.65 / 0.55 | 0.75 / 0.65 | 1.07 | 0.85 | Approximately -> Below |
| S27 | Help-desk impersonation leads to MFA reset and account takeover | 0.80 / 0.60 | 0.85 / 0.70 | 1.26 | 0.98 | Above -> Approximately |
| S28 | Malicious or departing IT administrator sabotages systems | 0.55 / 0.60 | 0.65 / 0.70 | 1.73 | 1.41 | - |
| S29 | Interception or tampering of unencrypted clinical interface traffic (HL7/DICOM) | 0.75 / 0.70 | 0.80 / 0.75 | 1.03 | 0.87 | Approximately -> Below |

With second-wave funding, 15 scenarios change status and only S9, S19, S28 remain above tolerance - the vendor, software-supply-chain and privileged-insider scenarios that spending by MediBec alone cannot fix. They are addressed by transfer (insurance placeholder E09, contract terms) and formal acceptance, not by more budget. Second-wave reductions are Analytical estimate — validation required. Beyond option D the model shows sharply diminishing returns: further money does not move any remaining scenario within tolerance.

Uncertainty argument for a risk-averse budget. Under the pessimistic sensitivity case (all parameters shifted 0.10 against MediBec, Section 9), 27 of 30 scenarios would be above tolerance even with second-wave funding. A risk-averse organization funds capacity to respond if estimates prove optimistic; that is the purpose of the Tranche 2 reserve below.

## 11.5 Reconciling the budget with the risk appetite

The risk-driven budget (option D) is within the guideline band (5.1%, 5.5%, 4.9%), but at the risk-seeking end: its implied appetite is about 0.64 / 0.62 / 0.65, far from the 0.30 MediBec's clinical and privacy profile calls for. Budget and appetite are therefore inconsistent, and management has three coherent choices:

- Fund to the appetite (recommended). Keep appetite at 0.30 and ramp the cybersecurity budget to 12% over three years, adding a Tranche 2 of capacity, security-by-design, device modernization, resilience and a gated risk-reduction reserve (11.6).

- Keep the risk-driven budget and revise the appetite. Fund option D only and formally adopt an appetite near 0.60 - hard to defend for health data and patient safety, and inconsistent with the case statement of low appetite for these risks (E5).

- Validate the IT budget first. If the true IT budget is nearer CAD 45-50M - plausible for 15 IT staff - option D alone is 10-12% and already appetite-consistent, and Tranche 2 is unnecessary.

| IT budget (CAD) | Option D % Y1 | Option D % Y2 | Option D % Y3 | Guideline status | Appetite-consistent target (12%) |
| --- | --- | --- | --- | --- | --- |
| $100,000,000 | 5.1% | 5.5% | 4.9% | Within band | $12,000,000 |
| $50,000,000 | 10.1% | 11.1% | 9.7% | Within band | $6,000,000 |
| $25,000,000 | 20.2% | 22.2% | 19.5% | Above ceiling - phase or cut | $3,000,000 |
| $10,000,000 | 50.5% | 55.5% | 48.7% | Above ceiling - phase or cut | $1,200,000 |

Below an IT budget of about CAD 46M the risk-driven plan exceeds the 12% ceiling and must be phased or trimmed, starting with the lowest cost-effectiveness items in Tier 3 (Section 10). Management decision required once the IT budget is confirmed.

## 11.6 Recommended cybersecurity budget

Recommended: 7.0% / 9.5% / 12.0% of the IT budget - $7.00M in Y1, $9.50M in Y2, $12.00M in Y3 - reaching the appetite-consistent 12% in Year 3 and holding it for the rest of the 2024-2030 horizon, subject to annual review. The ramp reflects delivery capacity: a two-person team cannot absorb 12% in Year 1.

| Line | Y1 | Y2 | Y3 |
| --- | --- | --- | --- |
| A. Existing baseline (2 FTE + current tooling) | $0.91M | $0.91M | $0.91M |
| B. 30-scenario portfolio - projects (cyber share) | $2.06M | $0.17M | $0.00M |
| C. 30-scenario portfolio - run (cyber share) | $0.52M | $1.44M | $1.48M |
| D. Security team expansion (5 roles) | $0.27M | $0.78M | $0.78M |
| E. Second-wave treatment - projects (cyber share) | $0.28M | $0.93M | $0.17M |
| F. Second-wave treatment - run, incl. cyber insurance placeholder | $0.55M | $0.82M | $1.08M |
| Contingency and incident reserve (10%) | $0.46M | $0.50M | $0.44M |
| G1. Tranche 2 - additional security roles (Detection engineer (SOC), Detection engineer (SOC), Threat intelligence and vulnerability analyst, Security project manager, Security awareness and culture lead, Privacy-security engineer) | $0.08M | $0.78M | $0.94M |
| G. T2-2 Security-by-design for clinical innovation and modernization | $0.15M | $0.40M | $0.40M |
| G. T2-3 Medical-device and clinical-system modernization - security share | $0.00M | $0.75M | $1.50M |
| G. T2-4 Resilience deepening | $0.20M | $0.60M | $0.90M |
| I. Risk-reduction investment reserve (gated) | $1.52M | $1.42M | $3.40M |
| Total cybersecurity budget | $7.00M | $9.50M | $12.00M |
| % of IT budget / guideline | 7.0% | 9.5% | 12.0% (ceiling) |

Tranche 2 content. Security-by-design for clinical innovation and modernization (All new technology; S7, S18, S26, S29): Architecture review, threat and privacy impact assessments, security requirements for 2024-2030 EHR, imaging and AI projects (moderate appetite for governed innovation, E5). Medical-device and clinical-system modernization - security share (S7, S24, S29): Accelerates E05 beyond the initial fund: replace or wrap devices that cannot meet the security baseline. Resilience deepening (S2, S3, S16, S28): Immutable backup extended to all clinic storage, full-scale crisis exercises with clinics, EHR high-availability security share.

Governance of the reserve. The risk-reduction reserve is not a spending target. It is released by the Cybersecurity and Privacy Steering Committee only against a business case that names the scenario IDs addressed, the expected change in probability and impact reduction, and the KRI that will show the effect (KRI-22, KRI-23). Unreleased reserve returns to the IT budget at year end. Priority uses: findings of the SME validation workshop, actual device-replacement quotations, the outcome of the IT-budget validation, and incident-driven needs.

## 11.7 Budget for IT and cybersecurity projects

| Project budget (one-time spend) | Y1 | Y2 | Y3 | 3-year |
| --- | --- | --- | --- | --- |
| Cybersecurity projects - committed (portfolio, second wave and Tranche 2 programmes, cyber share) | $2.53M | $2.44M | $2.57M | $7.54M |
| Cybersecurity projects - risk-reduction reserve (gated) | $1.52M | $1.42M | $3.40M | $6.34M |
| Security-relevant IT projects (IT share of I04, I06, I07, I11, I13, I14, I17-I22, E04, E05, E08) | $0.82M | $1.37M | $0.68M | $2.87M |
| Total IT and cybersecurity projects | $4.87M | $5.23M | $6.65M | $16.75M |

IT projects funded from the IT budget do not count toward the cybersecurity percentage but are prerequisites for several treatments (network resilience I18, secondary site E04, device replacement E05). The IT project figures cover only the security-relevant projects identified here; MediBec's wider IT project portfolio is outside this assessment. Split of shared initiatives (analyst convention, used for both budgets without double-counting):

| Initiative | Cyber share | Rationale |
| --- | --- | --- |
| I04 Immutable and isolated backup with tested recovery | 50% | Backup platform is IT disaster recovery; immutability and isolation are security. |
| I05 Risk-based vulnerability and patch management | 75% | Scanning, SLAs and the analyst FTE are security; patch deployment effort sits in IT operations. |
| I06 Network segmentation and network access control | 50% | Network re-architecture is IT; security zoning and NAC policy are security. |
| I07 Medical device security programme | 70% | Device inventory and monitoring are security; biomedical engineering effort is clinical/IT. |
| I11 Incident response and clinical continuity readiness | 70% | IR plan, retainer and exercises are security; clinical downtime procedures are operations. |
| I13 Clinical data integrity controls | 50% | Integrity monitoring is security; EHR reconciliation work is application support. |
| I14 Application security and secrets management | 80% | Security tooling and pen tests are security; developer remediation time is IT. |
| I17 Mobile device management, encryption and secure disposal | 30% | MDM and endpoint encryption are IT endpoint management; disposal certification is security. |
| I18 Network and hosting resilience | 0% | Carrier redundancy, SD-WAN and failover are IT infrastructure resilience. |
| I19 Data lifecycle and minimization | 50% | Data discovery is security/privacy; consolidation and referral channel are IT. |
| I20 Responsible use of generative AI | 50% | Policy and web controls are security; the sanctioned AI tool licence is IT. |
| I21 Help-desk identity verification | 50% | Verification procedure is security; help-desk tooling and time are IT. |
| I22 Secure clinical communications and interfaces | 30% | TLS on interfaces and platform hardening split with integration and telehealth delivery. |

## 11.8 Budget calibration as part of the risk-management process

The budget is now a standing step of the CyberRiskGuardian cycle, repeated with each annual assessment:

- Set the appetite (Board) - 0.30 proposed.

- Derive the appetite-consistent budget - position in the 4%-12% band of total IT budget including salaries (0.30 -> 12%, 0.50 -> 7.8%, 0.70 -> 4%).

- Cost the treatments from the scenario assessment - phased, split between cyber and IT budgets, shared controls counted once.

- Compare and compute the implied appetite of the risk-driven budget; flag if below the 4% floor or above the 12% ceiling.

- Reconcile - fund to appetite, revise appetite, or accept residual risk formally; record the decision.

- Release reserve only against scenario-linked business cases; update P/Q in the workbook when funded.

- Monitor with KRI-21 to KRI-23 alongside the risk KRIs; report quarterly to the Steering Committee.

- Re-run annually - assessment, residual risk and budget together, aligned with the 2024-2030 roadmap.

# 12. Implementation roadmap

| Horizon | Actions | Scenarios |
| --- | --- | --- |
| 0-90 days Urgent / quick wins | I01 phase 1: FIDO2 for privileged, remote-access, cloud-admin and EHR-admin accounts; number matching; block internet macros I21: help-desk verification for password and MFA resets I03: onboard MDR; connect identity, cloud, EHR audit and backup logs I04 phase 1: separate backup credentials, offline copy, first restore test I05 quick win: external attack-surface scan; close exposed admin interfaces I08: block public cloud storage; admin-consent workflow I16: payment call-back and DMARC enforcement I20: AI acceptable-use policy and sanctioned tool I23: look-alike domain monitoring and patient notice I15: DDoS/CDN/WAF for public services I11: IR plan, retainer, first tabletop; I12: approve appetite, KRI dashboard If any case-appendix indicator reflects real activity: compromise assessment immediately | S1, S2, S3, S4, S6, S8, S13, S14, S20, S23, S26, S27, S30 |
| 3-6 months Foundations | I02: PAM, tiered administration, JIT cloud roles, admin session recording I05: inventory, authenticated scanning, SLAs, exceptions I09: EHR role redesign, recertification, EHR access analytics, outbound DLP I10: vendor tiering, contract clauses, staged updates for critical software I14: secret scanning, vault, portal penetration test I17: MDM enrolment, device encryption, certified disposal I22: approved telehealth/messaging platform | S5, S6, S9, S11, S15, S18, S19, S21, S22, S25, S28 |
| 6-12 months Major capabilities | I04: immutable backup and isolated backup network I06 phase 1: segment devices, guest Wi-Fi, backups, imaging I07: medical device programme and passive monitoring I13: integrity monitoring and reconciliation I19: clinic data discovery, consolidation and retention I22: TLS for HL7/DICOM interfaces I18 phase 1: dual carriers / SD-WAN, firewall HA | S2, S3, S7, S10, S12, S16, S17, S24, S29 |
| 12-24 months Strategic maturity | I06 complete: NAC in all clinics I18 complete: secondary-site EHR read access and failover test Zero-trust remote access Full DR exercise including clinical downtime Independent reassessment against this baseline; insurance renewal aligned with residual risks | S2, S6, S7, S9, S16, S19, S28 |

# 13. Key risk indicators

| ID | KRI | Scenarios | Measurement | Data source | Owner | Frequency | Target | Warning | Critical |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| KRI-01 | % privileged and remote-access accounts on phishing-resistant MFA | S1, S8, S9 | Accounts with FIDO2 / total in-scope accounts | IdP / directory report | Cybersecurity lead | Monthly | 100% | < 95% | < 85% |
| KRI-02 | Phishing simulation report rate / click rate | S1, S2 | Reported vs clicked in simulations | Awareness platform | Cybersecurity lead | Quarterly | > 70% / < 5% | < 50% / > 8% | < 30% / > 15% |
| KRI-03 | % critical/known-exploited vulnerabilities remediated within SLA | S6, S2 | Closed within SLA / total | Vulnerability scanner | CIO | Monthly | > 95% | < 90% | < 75% |
| KRI-04 | Number of unsupported (end-of-life) systems on patient-data or internet-facing networks | S6, S7 | Count from inventory | CMDB / scanner | CIO | Monthly | 0 | >= 1 | >= 5 |
| KRI-05 | Crown-jewel backup restore-test success rate within RTO | S2, S3, S10 | Successful tests / tests run | Backup platform, DR test records | CIO (Infrastructure) | Quarterly | 100% | < 95% | < 80% |
| KRI-06 | EDR and log coverage of critical assets | S2, S8 | Assets reporting / inventory | EDR console, SIEM | Cybersecurity lead | Monthly | > 98% | < 95% | < 90% |
| KRI-07 | Mean time to detect / contain high-severity incidents | S8, S2 | Median hours from first signal to detection / containment | MDR reports | Cybersecurity lead | Monthly | < 1 h / < 4 h | > 4 h / > 24 h | > 24 h / > 72 h |
| KRI-08 | Publicly accessible cloud storage objects containing health data | S4 | Count from CSPM | CSPM | CIO | Weekly | 0 | >= 1 | >= 1 with PHI |
| KRI-09 | % EHR roles recertified and bulk-access alerts reviewed within 24 h | S5, S10 | Recertified / total; reviewed / raised | EHR access analytics, IAM | Privacy officer | Quarterly | 100% | < 95% | < 85% |
| KRI-10 | % networked medical devices inventoried and in isolated segments | S7 | Segmented devices / inventoried | IoMT monitoring, NAC | Biomedical engineering | Quarterly | 100% | < 90% | < 70% |
| KRI-11 | % critical vendors assessed with current notification clauses | S9 | Assessed / critical vendors | TPRM register | Procurement | Quarterly | 100% | < 90% | < 70% |
| KRI-12 | Clinics with tested downtime procedures (last 12 months) | S2, S8 | Clinics tested / 10 | Tabletop records | Clinical Ops | Semi-annual | 10/10 | < 8 | < 5 |
| KRI-13 | Exposed secrets detected / unresolved > 24 h | S11 | Count from secret scanning | Repository scanner | CIO (Dev) | Monthly | 0 unresolved | >= 1 | >= 1 with PHI scope |
| KRI-14 | % bank-detail changes verified by call-back; DMARC policy | S14, S30 | Verified / total; policy state | Finance workflow, DNS | Finance lead | Monthly | 100%; reject | < 100%; quarantine | < 90%; none |
| KRI-15 | % mobile devices enrolled and encrypted; certified disposals | S15, S25 | Enrolled / inventory; certificates / disposals | MDM, asset register | CIO (Support) | Monthly | 100% | < 95% | < 85% |
| KRI-16 | Result of hub/WAN failover test (clinic EHR read access) | S16 | Clinics retaining access during test | DR test records | CIO (Infra) | Annual | 10/10 | < 10 | < 7 |
| KRI-17 | Attempts to upload data to unapproved AI services | S26 | Blocked/alerted events per month | Web proxy / DLP | Privacy officer | Monthly | Declining trend | Rising 2 months | PHI upload confirmed |
| KRI-18 | % help-desk resets passing verification audit | S27 | Sampled resets compliant / sampled | Ticketing system | CIO (Support) | Monthly | 100% | < 98% | < 90% |
| KRI-19 | Open critical/high findings on patient-facing applications | S18 | Count past 30 days | Pen-test tracker | CIO (App owner) | Monthly | 0 | >= 1 | >= 3 |
| KRI-20 | Internet-exposed management interfaces | S23, S6 | Count from attack-surface monitoring | EASM tool | CIO (Infra) | Weekly | 0 | >= 1 | >= 1 without MFA |
| KRI-21 | Cybersecurity budget as % of total IT budget (incl. salaries) | All | Approved cyber budget / IT budget | Finance, budget | CFO / CIO | Annual | 12% (appetite 0.30) | < 7.8% | < 4% (guideline floor) |
| KRI-22 | % of cyber budget spent on scenario-linked treatments | All | Spend mapped to S1-S30 / cyber spend | Budget tracking | Cybersecurity lead | Quarterly | > 80% | < 70% | < 50% |
| KRI-23 | Risk-reduction reserve released against approved business cases | All | Released / available reserve, with scenario IDs | Steering Committee minutes | Executive sponsor | Quarterly | Every release tied to a scenario | Release without scenario link | Reserve used for non-risk items |

Report quarterly to the Steering Committee; any KRI at critical threshold escalates to executive leadership within one week.

# 14. Cross-check with the case escalation method

The case (s.8) defines a normalized score (T x E x I, adjusted for control maturity) with escalation thresholds: executive review above 0.25, Board acceptance above 0.40. Mapping T = Pb(A), E = Pb(psi,A), I = (de + dm)/2 and C = theta (analyst mapping - validate):

| ID | Current residual | Level | Post-treatment residual | Level | CRG status (appetite 0.30) |
| --- | --- | --- | --- | --- | --- |
| S1 | 0.196 | High | 0.079 | Moderate | Approximately at tolerance |
| S2 | 0.201 | High | 0.088 | Moderate | Above tolerance |
| S3 | 0.134 | Moderate | 0.043 | Low | Below tolerance |
| S4 | 0.109 | Moderate | 0.044 | Low | Approximately at tolerance |
| S5 | 0.119 | Moderate | 0.072 | Moderate | Above tolerance |
| S6 | 0.180 | High | 0.073 | Moderate | Approximately at tolerance |
| S7 | 0.110 | Moderate | 0.064 | Low | Above tolerance |
| S8 | 0.252 | Critical | 0.111 | Moderate | Approximately at tolerance |
| S9 | 0.121 | Moderate | 0.074 | Moderate | Above tolerance |
| S10 | 0.054 | Low | 0.026 | Low | Above tolerance |
| S11 | 0.079 | Moderate | 0.039 | Low | Approximately at tolerance |
| S12 | 0.062 | Low | 0.030 | Low | Approximately at tolerance |
| S13 | 0.070 | Moderate | 0.031 | Low | Below tolerance |
| S14 | 0.068 | Low | 0.035 | Low | Below tolerance |
| S15 | 0.046 | Low | 0.018 | Low | Below tolerance |
| S16 | 0.080 | Moderate | 0.043 | Low | Above tolerance |
| S17 | 0.067 | Low | 0.034 | Low | Approximately at tolerance |
| S18 | 0.071 | Moderate | 0.037 | Low | Above tolerance |
| S19 | 0.063 | Low | 0.047 | Low | Above tolerance |
| S20 | 0.096 | Moderate | 0.046 | Low | Above tolerance |
| S21 | 0.076 | Moderate | 0.051 | Low | Below tolerance |
| S22 | 0.029 | Low | 0.016 | Low | Below tolerance |
| S23 | 0.110 | Moderate | 0.049 | Low | Above tolerance |
| S24 | 0.052 | Low | 0.027 | Low | Approximately at tolerance |
| S25 | 0.038 | Low | 0.019 | Low | Below tolerance |
| S26 | 0.132 | Moderate | 0.085 | Moderate | Approximately at tolerance |
| S27 | 0.120 | Moderate | 0.062 | Low | Above tolerance |
| S28 | 0.045 | Low | 0.030 | Low | Above tolerance |
| S29 | 0.039 | Low | 0.019 | Low | Approximately at tolerance |
| S30 | 0.082 | Moderate | 0.055 | Low | Approximately at tolerance |

Reading. Under the case method, S1 (High), S2 (High), S6 (High), S8 (Critical) are High or Critical today; after treatment every scenario is Moderate or Low (maximum 0.111), within CIO acceptance authority. The CyberRiskGuardian ratio is more demanding because it compares damage directly with appetite and ignores likelihood in the tolerance test. The two lenses should be reconciled before governance use. Regardless of score, the patient-safety clause of the appetite statement requires clinical-leadership acceptance for S7, S10, S16 and S29.

# 15. Assumptions, limitations and methodological notes

## 14.1 Key assumptions

- Exercise evidence (phishing lure and look-alike domain, closed PowerShell alert, MFA push approval, cloud download, service-account queries, backup failures) indicates control weaknesses; it is not treated as a confirmed incident.

- Controls not mentioned in the case (SIEM, PAM, segmentation, immutable backup, DLP, MDM, WAF/DDoS, secret management, vendor programme, AI policy, help-desk verification, payment verification, hub redundancy) are assumed absent or immature.

- Several new scenarios assume practices common in comparable organizations but not documented at MediBec (patient portal, in-house code repositories, teleconsultation, fax/e-mail referrals, leased equipment, generative-AI use). Each is labelled Analyst assumption in the scenario detail.

- Costs are Canadian mid-market indicative estimates; no quotations were obtained.

- Treatment effectiveness assumes full, well-configured implementation and adequate operating staff.

- Equal split of shared-initiative costs across scenarios is a convention for cost-effectiveness only; it does not change portfolio totals.

- Budget: guideline band and appetite anchors as supplied by management; linear interpolation between anchors; phased cash flow (initial spread start-to-end, recurring from completion); cyber/IT split of shared initiatives per Section 11.7; existing security spend, new-role costs and insurance premium are analyst placeholders.

## 14.2 Information gaps - organizational input required

- Asset, medical-device and internet-exposure inventories; network diagrams and segmentation.

- Identity architecture: MFA coverage and method, privileged, service and cloud admin accounts, help-desk reset procedure.

- Backup architecture, RTO/RPO, restore tests; hub and WAN redundancy.

- Cloud tenant configuration, app-consent settings, sharing practices and logging.

- Application portfolio: patient portal, in-house development, repositories, pen-test history.

- Vulnerability scan results, patch SLAs and end-of-life systems.

- Critical vendor and software supplier list, contracts, remote-access and update mechanisms.

- Data held on clinic storage, mobile devices and disposed assets; retention schedule.

- Telehealth and messaging platforms; staff use of generative AI.

- Finance payment-change procedure and e-mail authentication (DMARC).

- Incident history since 2020; log retention; cyber-insurance coverage; cybersecurity budget (the stated CAD 100M IT budget appears inconsistent with a 15-person IT team).

- Applicable privacy regime and notification obligations (legal counsel).

- Current cybersecurity spend (including security embedded in IT contracts and licences) and confirmation of the CAD 100M IT budget.

## 14.3 Methodological observations

- The tolerance test depends only on damage, treatment and appetite. Residual / Tolerated simplifies to ((de + dm)/2) x (1 - P x Q) / Appetite; probabilities, CVSS, resilience and criticality cancel. Rare scenarios such as S28 (Pb(A) 0.15) are therefore 'above tolerance' as strongly as frequent ones - read the ratio together with estimated risk.

- CVSS is a required multiplier even where it does not fit. Representative vectors were scored for non-technical scenarios (S5, S8, S9, S13, S14, S16, S19, S21, S26, S27, S28, S30) and flagged as limited applicability. Low CVSS values for fraud and human-error scenarios (e.g. S14, S21, S30) depress their estimated risk; their business impact is carried by the damage estimates.

- Mitigation is multiplicative (Mitigated = Estimated x P x Q), a conservative convention.

- The template holds ten scenarios. The companion workbook extends the same formulas to 30 rows; the ISO/NIST/CIS control catalogue sheets (M1-M10) were not used - initiatives are costed directly.

- Two scoring lenses disagree (Section 14).

- Limitations. Desk-based assessment of a fictional case; no interviews, testing or technical data; AI-assisted estimates. Confidence is lower for S11-S30 than for S1-S10 because fewer case facts support them.

# 16. Management decisions required

| # | Decision | Options | Recommended | Authority |
| --- | --- | --- | --- | --- |
| D1 | Confirm cybersecurity risk appetite | 0.30 (analyst) / 0.40 (case) / differentiated by category | Adopt 0.30 for patient-safety and health-data risks; consider a higher value for purely financial or reputational scenarios (S13, S14, S30) | Board / ownership group |
| D2 | Approve treatment portfolio | Full ($5,311,000 Y1) / phased / partial | Approve 0-90-day actions immediately; release remaining funding by phase against KRIs | Executive leadership, Board |
| D3 | Residual above tolerance (S2, S5, S7, S9, S10, S16, S18, S19, S20, S23, S27, S28) | Accept / further mitigate / transfer / avoid | Transfer and formally accept S19, S28 and S9; for the others, accept with 6-month review conditional on KRI evidence of treatment effectiveness | Board / ownership group |
| D4 | Patient-safety residual (S7, S10, S16, S29) | Accept with compensating controls / restrict connectivity / fund redundancy | CMO sign-off on compensating controls, downtime procedures and the I18 business case | Clinical leadership + Executive |
| D5 | Capacity and staffing | Status quo / +1 FTE / +2 FTE / managed services | +1 vulnerability FTE (costed), MDR, and assess an IAM/application-security role (not costed) | CIO, Executive |
| D6 | Cyber-insurance review | Maintain / increase / obtain | Broker review aligned with S2, S9, S19 and S28 residuals | CFO |
| D7 | Validate estimates and close information gaps | - | SME workshop within 60 days, prioritizing S11-S30 assumptions; re-run workbook | Cybersecurity lead |
| D8 | Assign risk owners | - | Confirm the owners proposed in Section 7 for all 30 scenarios | Executive leadership |
| D9 | Cybersecurity budget level | Recommended ramp 7% / 9.5% / 12% / risk-driven only (~5%) with appetite revised to ~0.6 / status quo (below floor) | Approve the ramp; hold 12% to 2030 subject to annual reassessment | Board / ownership group |
| D10 | Confirm IT budget and current security spend | - | Finance to confirm within 30 days; re-run Budget sheets before approving Y2 | CFO / CIO |
| D11 | Reserve governance | - | Steering Committee releases reserve only against scenario-linked business cases | Executive sponsor |

CyberRiskGuardian outputs are decision support. Scenarios, probabilities, CVSS scores, costs and effectiveness values are initial analytical hypotheses. Final decisions to accept, mitigate, transfer or avoid risk remain the responsibility of MediBec management and its Board / ownership group.